Fort Transit Appraisal Study

Final Report

Document Control Sheet

Project Name:	Fort Transit Appraisal Study

Project Ref:	332610208

Report Title:	Final Report

Date:	October 2023

|  | Name | Position | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by: | Josh Simmonds Tom Bridgeman David Prescott | Principal Transport Economist Graduate Transport Economist Rail Strategist and Commercial Manager - AllanRail |  | 13/10/23 |
| Reviewed by: | Josh Simmonds | Principal Transport Economist |  | 13/10/23 |
| Approved by: | Stephen Canning | Senior Associate Transport Planner |  | 13/10/23 |
| For and on behalf of Stantec UK Limited |  |  |  |  |

| Revision | Date | Description | Prepared | Reviewed | Approved |
| --- | --- | --- | --- | --- | --- |
| V1.0 | 08/09/23 | First Draft |  |  |  |
| V2.0 | 26/09/23 | Draft Final |  |  |  |
| V3.0 | 13/10/23 | Final Draft |  |  |  |

This report has been prepared by Stantec UK Limited (‘Stantec’) on behalf of its client to whom this report is addressed (‘HITRANS’) in connection with the project described in this report and takes into account the Client's particular instructions and requirements. This report was prepared in accordance with the professional services appointment under which Stantec was appointed by its Client. This report is not intended for and should not be relied on by any third party (i.e., parties other than the Client). Stantec accepts no duty or responsibility (including in negligence) to any party other than the Client and disclaims all liability of any nature whatsoever to any such party in respect of this report.

Contents

1	Introduction	1

1.1	Overview	1

1.2	Report Structure	2

2	Fort William and Lochaber - Background and Context	4

2.1	Overview	4

2.2	Economy and Society	4

2.3	Transport network and services in Lochaber	6

2.4	Why improve rail services in the Lochaber area?	16

3	Option Generation and Development	18

3.1	Overview	18

3.2	Current Timetable	18

3.3	Option Timetables	20

3.4	Asymmetric timetables	35

4	Infrastructure and Operational Considerations	37

4.1	Overview	37

4.2	Infrastructure	37

4.3	Rolling Stock	42

4.4	Human Resource	46

4.5	Stations	47

4.6	Summary	50

5	Demand, Revenue and Cost Analysis	51

5.1	Overview	51

5.2	Option Costs	51

5.3	MOIRA2 Demand and Revenue Forecasts	53

5.4	Market for additional services – ‘bottom-up’ approach	62

5.5	School transport budget savings	64

5.6	Summary	65

6	Transport Outcomes and Societal Impacts	66

6.1	Overview	66

6.2	Theory of Change	66

6.3	Strategic Need	68

6.4	Inputs		68

6.5	Outputs		68

6.6	Transport Outcomes	68

6.7	Societal Impacts	73

6.8	Summary	78

7	Conclusions and Next Steps	79

7.1	Conclusions	79

7.2	Next Steps	80

Figures

Figure 2-1: HITRANS TTWAs and localities populations (Source: ONS)	4

Figure 2-2: Trunk Road Network	7

Figure 2-3: The West Highland Line	9

Figure 2-4: Indexed trend in station usage for selected stations, 2012-13=100 (Source: ORR estimates of station usage)	12

Figure 2-5: The Jacobite	13

Figure 5-1: Inbound / outbound station flows	54

Figure 5-2: Mallaig inbound flows	54

Figure 5-3: Glenfinnan inbound flows	55

Figure 5-4: Corrour inbound flows	56

Figure 5-5: Estimated net increase in demand (relative to 2022/23 base) (note – key reads left to right)			60

Figure 5-6: Estimated net increase in revenue (2023 prices and values) (note – key reads left to right)			61

Figure 6-1: Fort Transit Logic Map	67

Figure 6-2: Index of station usage Dalmally – Oban, April 2008 to March 2022 (2013=100)	72

Tables

Table 2-1: Average Ratio for AM Peak, Daytime, and Evening Travel (Source: INRIX)	8

Table 2-2: Fort William – Glasgow Queen Street connections	9

Table 2-3: Fort William – Mallaig connections	10

Table 2-4: Station entries and exits (Source: ORR estimates of station usage)	10

Table 2-5: Fort William and hinterland bus services	14

Table 2-6: Lochaber School Transport Bus Services	15

Table 3-1: Glasgow Queen Street – Fort William – Mallaig, Monday – Friday timetable (ScotRail May 2023 timetable)	18

Table 3-2: Mallaig – Fort William – Glasgow Queen Street, Monday – Friday timetable (ScotRail May 2023 timetable)	19

Table 3-3: Option 1 – additional timetabled services	21

Table 3-4: Option 2 – additional timetabled services	23

Table 3-5: Option 3 – additional timetabled services	25

Table 3-6: Option 4 – additional timetabled services	27

Table 3-7: Option 5 – additional timetabled services	29

Table 3-8: Option 6A – additional timetabled services	31

Table 3-9: Option 6B – additional timetabled services	32

Table 3-10: Option 7 – additional timetabled services	34

Table 4-1: Additional train movements over level crossings by section	41

Table 4-2: Glasgow Queen Street – Fort William – Mallaig diagrams	43

Table 4-3: Mallaig – Fort William – Glasgow Queen Street diagrams	44

Table 4-4: Potential station improvements to accommodate enhanced train service frequency	48

Table 5-1: Estimated operating costs for each option	52

Table 5-2: Station Group List	53

Table 5-3: Estimated net annual additional journeys (relative to 2022/23 base)	58

Table 5-4: Estimated net annual additional revenue (relative to 2022/23 base, 2023 values and prices, £)		59

Table 5-5: Estimated additional demand and revenue by station	63

Table 5-6: Cost and revenue summary	65

Table 6-1: Potential Visitor Spending Employment effects in 2023 prices	74

Table 6-2: Marginal External Costs & Indirect Tax impacts– Cars on Rural A Roads	76

Table 6-3: Average Daily Marginal External Cost – Cars on Rural Roads	77

Appendices

Appendix A	Fort William Opportunities Around Rail study

Appendix B	Level Crossing Risk Assessment – Current Timetable

Appendix C	Level Crossing Risk Assessment – Proposed Timetable

Appendix D	Stations Paper

Appendix E	‘Bottom-Up’ Demand Estimate Note

This page is intentionally blank

# Introduction

## Overview

The low frequency of railway services in the Argyll & Bute and Highland Council local authority areas has historically meant that rail has played only a minor role in meeting local travel needs, such as journeys to work and school, with the major function of the rail network being to provide long-distance strategic connectivity.  Moreover, the scale of tourism in the region means that no other area of the UK witnesses such a stark winter-summer differential in terms of demand on its road network, in part due to limited public transport options.  Recognising this challenge, the Highlands and Islands Regional Transport Partnership (HITRANS) has consistently made the case for the operation of additional local rail services to supplement infrequent long-distance connections.  There have been notable successes in this respect, including:

The ‘Invernet’, with additional local services on the Far North and Kyle lines which complement longer-distance services to Kyle of Lochalsh, Wick and Thurso.  As part of this investment, new low-cost stations were opened at Beauly and Conon Bridge.

The provision of an additional return service between Dalmally and Oban to facilitate travel to and from Oban High School (combined with additional longer distance links to and from Glasgow).

Whilst the Oban and Inner Moray Firth areas have benefited from improved services, the same cannot be said of Fort William, where rail plays only a very minor role in supporting local and visitor travel.  This is despite significant challenges with traffic congestion through the town (particularly March to October) and overall low public transport mode share.

Recognising this, HITRANS commissioned SYSTRA in 2021 to carry out a predominantly operations-based study, exploring various options for additional local timetabled services running in the space between existing timetabled trains, in the event of an extra unit being stabled at Fort William.  The study identified seven potential timetable options which provided additional local services bounded by Mallaig in the west and Bridge of Orchy in the south.

It should be noted that HITRANS has formulated plans for new stations at Carrs Corner (to serve Lochaber High School) and Torlundy (Ben Nevis) to serve Nevis Range and other outdoor pursuits.  Whilst these stations are included within the options timetables and commentary, they are otherwise out of scope for this piece of work.

With the SYSTRA study having identified that it is possible to operate additional services in the Fort William area, HITRANS has commissioned Stantec UK Ltd and partner Allan Rail to appraise in more detail the costs and benefits of each option.  The objective of this piece of work is to understand the potential markets that each option could serve and their respective costs and benefits.  It is focused around three key markets:

Travel by local residents for employment, personal business and leisure purposes.

Student travel to Lochaber High School, potentially reducing the number and cost of school bus contracts.

Visitor travel within the Lochaber area

This study can be thought of as providing the basis of a single stage business case for improved rail services in the Fort William area.  It will provide the strategic context, set out the ‘case for change’ and identify the option or options which could best deliver that change.  It is recognised that, if a case for investment is to be made to Transport Scotland for investment, a multi-modal Scottish Transport Appraisal Guidance (STAG) study would be required.  This report has therefore been written in such a way that it could be incorporated within a STAG study or business case if required.

## Report Structure

This report consists of a further six chapters, as follows:

Chapter 2 provides a profile of Fort William and wider Lochaber area and identifies the principal transport problems that it faces.

Chapter 3 sets out and further develops the options presented in the SYSTRA report – this can effectively be considered the options long-list.

Chapter 4 details the key operational and stations-related considerations associated with an expansion in service.

Chapter 5 sets out the demand and revenue forecasts and costs associated with each option.  An incremental approach based on existing demand and a bottom-up market assessment-based approach are presented.  The core forecasts are supplemented by estimates of school travel related savings.

Chapter 6 sets out the potential transport outcomes and societal impacts that could emerge from the introduction of new local rail services in the Lochaber area.

Chapter 7 sets out the conclusions and next steps, in particular detailing how the work undertaken to-date can be progressed through the business case process.

Stakeholder Engagement

Given both the operational challenges associated with the West Highland Line and the requirement to better understand the potential markets, an extensive stakeholder engagement exercise has been undertaken to inform the study.  This consisted of a series of one-to-one and group meetings via Microsoft Teams to capture views and help identify problems and opportunities, as well as support our assessment of the options. The stakeholders consulted were as follows:

Highlands and Islands Enterprise

Lochaber Chamber of Commerce

Oban High School

  - To understand the benefits and challenges of the rail service introduced for school children between Dalmally and Oban

Network Rail

ScotRail

Scottish Canals

  - To understand any impacts of additional services on Banavie Swing Bridge

The Highland Council

  - To understand and collect data on school bus provision for Lochaber High School

Transport Scotland

Visit Scotland

West Coast Railways

  - To understand any implications associated with additional rail services for the Jacobite steam services between Fort William and Mallaig

West Highland Community Rail Partnership

The stakeholder engagement sessions are not reported individually, rather they have been used to inform the overall narrative and appraisal of options.

The stakeholder engagement sessions were supplemented by a full-day site visit on 8th June 2023.

# Fort William and Lochaber - Background and Context

## Overview

In order to provide context for the option development and appraisal which follows, this chapter briefly sets out the economic and transport background and context of the Fort William and wider Lochaber areas.

It should be noted that the objective here is not to provide an exhaustive profile of the area, rather the focus is on drawing out the main points of relevance for this study, in particular the transport problems that improved rail services could realistically seek to address.  Further detail on the wider context can be found in the Fort William STAG Appraisal (HITRANS, 2019) and the HITRANS Regional Transport Strategy ‘Case for Change’ (HITRANS, 2022).

## Economy and Society

Residents

With a population of just under 10,000, Fort William is one of the largest towns in the Highland administrative area.  More importantly, however, it is the primary employment, education, health, service and retail centre for Lochaber, with its influence stretching across a vast hinterland, from Ardnamurchan and Mallaig in the west to Glen Spean in the east.  This is perhaps best illustrated by the travel-to-work areas (TTWAs) defined by The Office for National Statistics - the figure below shows all eighteen TTWAs in the HITRANS region, together with settlements with 500 people or more:

Figure 2-1: HITRANS TTWAs and localities populations (Source: ONS)

Whilst TTWAs in the HITRANS region are generally larger than in most other areas of the country (by dint of their rurality), the scale of the Fort William TTWA is apparent even in this region.  Key points of note for this study from a resident perspective include:

Very low population density presents a major logistical and financial challenge to the provision of transport services, including statutory school bus provision.

Reflecting the limited public transport provision, car ownership in the Fort William TTWA is considerably higher than the Scottish average – only 19% of TTWA residents do not have access to a car or van, which compares to 28% for Scotland overall.  Rail mode share for travel to employment is less than 1%.

As with much of the HITRANS region, long distances and journey times between settlements lead to the Fort William TTWA being largely self-contained.  Just over 60% of TTWA residents live and work in the area, whilst only around 10% of those who work in the area commute in from an external TTWA.  This highlights the importance of good intra-Lochaber connectivity.

Reflecting its role as a regional service centre, the Fort William TTWA has concentrations of workplace jobs in ‘education’, ‘human health and social work activities’, and ‘retail’ highlighting the importance of good connectivity from outlying settlements in Lochaber to the town.

Key Point: Fort William is the primary service centre for the Lochaber area, providing employment, education, health and leisure opportunities for the town’s hinterland.  The Fort William TTWA is largely self-contained, and travel is dominated by the private car, with low population density and long distances between settlements making it challenging to provide viable public transport services.

Visitor economy

Fort William is branded as the ‘outdoor capital of the UK’ and acts as a base for a wide range of tourist interests, most notably hill walking, mountaineering and sightseeing.  Good quality tourism data at a spatially disaggregate level is always difficult to obtain.  However, the most recent (2019, pre-COVID) data from VisitScotland suggests that the ‘Highlands’ received 12.5m visits, with 11.5m nights stayed and associated spending of £1.5bn – key attractions included Glenfinnan Viaduct and Glencoe Visitor Centre, both of which are in the vicinity of Fort William.  The scale of the visitor economy has several implications for the town and wider area which are relevant to this study:

As will be explained later in this section, Fort William suffers from significant congestion from Easter to October, and particularly in the peak summer months.  The resulting journey time reliability issues impact on local residents making journeys by both active travel, car and bus.

Indiscriminate, illegal and dangerous parking at ‘honeypots’ (e.g., Glenfinnan) and in passing places on single track roads to take photographs or admire views.

Road safety becomes an increasingly prominent issue in the visitor season due to increased traffic volumes, driver frustration and lack of familiarity with the road network amongst visitors.  Moreover, for those trying to connect with a ferry at Mallaig, delays due to congestion can lead to drivers ‘racing’ to the ferry terminal.

Key Point: Fort William is the marketed as the ‘outdoor capital of the UK’ but with the positives of a large influx of visitor numbers comes the challenge of the transport network accommodating them.  Journeys through Fort William suffer from very poor journey time reliability during the summer months, whilst honeypot visitor sites can be overwhelmed by vehicular traffic.

What role could rail play?

The spatial distribution of the resident population combined with the rural location of visitor attractions means that car-based travel is likely to remain dominant in the study area in the medium-term.  However, improved rail services could play an important role at the margin in terms of:

Reducing total vehicle kilometres in the study area through mode switch from car to rail for some journeys.

Substituting a proportion of school bus journeys with travel by train – this would have the corresponding benefit of reducing the cost of bus contracts to The Highland Council, albeit this cost would be transferred to Transport Scotland in terms of increased rail subsidy.

Potentially releasing bus drivers and vehicles for use on other services, an important consideration given both a local and national shortage of bus drivers.

Generating additional resident and visitor economic activity in Fort William and Lochaber more generally.

The provision of additional rail services to poorly served locations such as Corrour, which has no public road link, could also assist in providing a wider activity choice for visitors.

For services which extend to Mallaig, improved public transport integration with ferry services.

## Transport network and services in Lochaber

In understanding the case for additional rail services in the Fort William area, it is essential to adopt a wider perspective than cost / revenue and conventional transport benefits alone.  The transport network in Lochaber is fragile, whilst public transport service provision is limited.  These are themes which will recur throughout this report, and it is therefore beneficial to briefly profile the network and services in the Lochaber area.

Road

The Fort William area is somewhat unusual in terms of its road network in that it is almost wholly dependent on a single trunk road corridor leading to each point in the compass, as follows:

The main road running south-to-north through the town is the A82 trunk road, which connects Glasgow to Inverness via Fort William.

To the west, the A830 trunk road branches off the A82 at Lochybridge Roundabout and continues for 41 miles to Mallaig in the west.

To the north-east of the town, the A86 trunk road leaves the A86 at Spean Bridge, continuing for 35 miles to the east through Glen Spean, where it connects with the A9 at Dalwhinnie (or Kingussie to the north).

This is illustrated in the map below:

Figure 2-2: Trunk Road Network

The geography and topography of Fort William means that there is very little in the way of a local road network, whilst there are also multiple single points of failure.  Resilience is therefore a critically important issue, with any incidents on the A82, A830 or A86 leading to long delays or giving rise to diversions of up to and over 100 miles and taking several hours, affecting both car and bus journeys.

By way of an example, in June 2023, a landslide and flooding closed the A86 at Roy Bridge, with at least 600 tonnes of mud and debris washed across a one-mile stretch of the road, resulting in a 113-mile diversion.

Moreover, the Fort William area is bounded by mountains to the east and Loch Linnhe to the west, making any significant road-based improvements extremely challenging to deliver.

Key Point: The road network in the Fort William area and indeed wider Lochaber is very limited in scale and extremely vulnerable to disruption, with several single points of failure on each of the three main routes.

Network Performance

A review of A82 traffic count data for sites north (near Torlundy) and south (near North Ballachulish) of Fort William highlights an Average Annual Daily Traffic (AADT) of circa 6,000 vehicles a day.  A similar count on the A830 near Banavie recorded an AADT of circa 9,000 vehicles a day.  These traffic levels are well within the design capacity of a single carriageway road.

However, the annual average is somewhat misleading as Fort William and the Lochaber area more generally witnesses a major summer-winter variation in traffic levels associated with large volumes of inbound tourism.  As noted in the introduction to this section, Fort William suffers from significant congestion in the summer months, with the HITRANS RTS ‘Case for Change’ noting that average speeds on: (I) the A82 between Tyndrum and Fort William; (ii) the A82 between Fort William and Inverness; and (iii) the A830 between Fort William and Mallaig were around 40mph in July and August, on what are mostly 60mph roads.

To better understand the impact of traffic on journey time reliability, the HITRANS RTS ‘Case for Change’ report used INRIX data, under licence from Transport Scotland, which provides detailed journey time data derived from mobile phone and satellite navigation devices etc.

One measure of journey time reliability is to compare the 5th (fastest) and the 95th (slowest) percentile journey times. If journey times were completely reliable, then this ratio would be 1. If the 5th percentile time is 30 minutes and the 95th is 45 minutes, then this ratio would be 1.5 – so the higher the ratio, the less reliable the journey time.  Key findings from this analysis are summarised in the table below

Table 2-1: Average Ratio for AM Peak, Daytime, and Evening Travel (Source: INRIX)

| Route | 07:00-09:00 | 11:00-16:00 | 20:00-23:00 | Overall Ave. | Commentary |
| --- | --- | --- | --- | --- | --- |
| A82 Fort William - Tyndrum | 1.12 | 1.15 | 1.09 | 1.12 | Daytime journey times are least reliable, with figure of 1.18 being recorded southbound on July/August Fridays and Saturdays, and northbound July/August Saturdays. |
| A82 (Fort William – Inverness) | 1.11 | 1.16 | 1.06 | 1.12 | Daytime journeys are least reliable on this route. The worst figures are seen southbound on July / August Fridays at 1.31. July / August Saturdays also see a high figure of 1.20. |
| A830 (Fort William – Mallaig) | 1.09 | 1.12 | 1.05 | 1.09 | Daytime journey times are least reliable, particularly eastbound with a figure of 1.21 for July weekdays and July / August Fridays |

This analysis confirms that road-based journey time across in the Fort William and wider Lochaber area can be variable. Unreliable journey times are a particular problem when making a trip for a specific timed appointment or event, e.g., medical appointment, business meeting, ferry or flight. Where journey times are unreliable, people may allow for this resulting in lost or wasted time if the journey proves quicker than anticipated or miss their appointment or connections.  Such reliability issues will evidently also affect bus services on these routes.

Key Point: The limitations of the road network in the Fort William area lead to poor network performance, including low average speeds and poor journey time reliability.  This impacts on both car and bus travel.

Rail

Fort William was the original terminus point of the West Highland Line, which was a late addition to the Scottish railway network, opening in 1894.  The Mallaig extension opened in 1901.  A map of the line and its stations is shown in the figure below:

Figure 2-3: The West Highland Line

Infrastructure

The West Highland Line is entirely single track from where it departs the Argyle Line Cat Craigendoran Junction just to the east of Helensburgh, with static passing loops at several stations to allow trains travelling in the opposite direction to pass.  When combined with low line speeds and Radio Electronic Token Block signalling (a relatively basic form of signalling), capacity is very limited.  Several of the services across the day are split and joined at Crianlarich (where the Oban portion departs) and Fort William (where the Mallaig portion departs).

Services

The tables below set out the daily connections between Fort William and Glasgow Queen Street and Mallaig respectively:

Table 2-2: Fort William – Glasgow Queen Street connections

| Service Day | No. of services Fort William to Glasgow Queen Street | First Departure from FW | Last Departure from FW | No. of services Glasgow Queen Street to Fort William | First Departure | Last Departure |
| --- | --- | --- | --- | --- | --- | --- |
| Monday – Saturday | 3 | 07:44 | 17:37 | 3 | 08:21 | 18:23 |
| Sunday | 2 | 11:40 | 17:37 | 2 | 12:20 | 18:21 |

Table 2-3: Fort William – Mallaig connections

| Service Day | No. of services Fort William to Mallaig | First Departure from FW | Last Departure from FW | No. of services Mallaig to Fort William | First Departure | Last Departure |
| --- | --- | --- | --- | --- | --- | --- |
| Monday – Saturday | 4 | 08:15 | 22:12 | 4 | 06:03 | 18:15 |
| Sunday | 3 | 12:12 | 22:14 | 3 | 10:06 | 18:15 |

The main points of note from the above tables are as follows:

For a town of its size and regional importance, Fort William has a very limited rail service.  Monday to Saturday, there are three services per day between Glasgow Queen Street and Mallaig (and vice versa).

These three core services are bookended by a morning service from Fort William to Mallaig and an evening service in the opposite direction.

Sunday connectivity is reduced further, with only two services between Fort William and Glasgow in either direction.  With the first service of the day not departing Fort William until 11:40 and the last departure from Glasgow Queen Street at 18:21, a passenger would have only three hours in Glasgow if making a day return trip.  The same is broadly true in the opposite direction.

The rail journey time from Fort William to Glasgow, at 3h 46m is around one hour longer than the equivalent journey by car, making it uncompetitive.  This is atypical for rail, is generally at its most competitive with the road-based travel over long distances.

The ScotRail services are supplemented by the evening Caledonian Sleeper services to London Euston, but these services are focused on long-distance travel and serve a demonstrably different market (albeit these services do provide for some ‘local-to-line’ travel northbound in the early morning and southbound in the evening).

Key Point: Fort William’s rail connectivity is poor for a town of its size and regional importance – a low frequency service combined with long journey times make rail uncompetitive for many journeys. Based on this Fort William has the worst rail service in Scotland with only 3 services a day from Glasgow Queen Street.

Demand

The limited service on the West Highland Line is reflected in its relatively low usage - Table 2-4 sets out the ORR estimates of station usage (from 2019 to 2022) for all stations between Bridge of Orchy and Mallaig. Multiple years of data have been provided to show the levels of use prior to and after the Covid-19 pandemic.

Table 2-4: Station entries and exits (Source: ORR estimates of station usage)

| Station | April 2019 – March 20 | April 2020 – March 21 | April 2021 – March 22 |
| --- | --- | --- | --- |
| Bridge of Orchy | 5,906 | 986 | 4,126 |
| Rannoch | 7,290 | 966 | 6,246 |
| Corrour | 12,630 | 2,268 | 11,518 |
| Tulloch | 1,770 | 266 | 1,500 |
| Roy Bridge | 3,268 | 560 | 2,696 |
| Spean Bridge | 7,832 | 946 | 4,836 |
| Fort William | 139,722 | 22,316 | 114,230 |
| Banavie | 6,260 | 1,056 | 4,228 |
| Corpach | 2,798 | 428 | 2,210 |
| Loch Eil Outward Bound | 748 | 142 | 1,100 |
| Locheilside | 508 | 84 | 378 |
| Glenfinnan | 13,864 | 1,876 | 7,924 |
| Lochailort | 1,586 | 254 | 1,116 |
| Beasdale | 324 | 0 | 162 |
| Arisaig | 5,942 | 1,072 | 3,802 |
| Morar | 4,074 | 804 | 3,218 |
| Mallaig | 96,414 | 15,270 | 62,426 |

The majority of stations on the West Highland Line see very low usage even prior to pandemic.  As would be expected, Fort William experiences the highest volume, followed by Mallaig, although these figures are far lower than are seen for towns of an equivalent size with a railway station elsewhere in Scotland.

Bridge of Orchy, Rannoch and Corrour record some of the higher levels of usage, likely driven by the leisure walking market, which demonstrates the potential of the line in this respect.  Despite the major traffic management issues at Glenfinnan, rail demand at the station has been relatively low, although it is still the second busiest station on the Mallaig extension. Although anecdotal stakeholder evidence suggests that rail demand at Glenfinnan has increased significantly since the latest ORR data release.

The figures presented in the table above are influenced by the COVID-19 pandemic to some degree.  The second national lockdown only ended in April 2021 (the first month which the above figures cover) and various restrictions and regulations which discouraged travel remained in force for much of the year and, in some cases, longer.  In order to reflect the impact of the pandemic, the figure below shows station usage for six of the main study area stations indexed to 2012-13.

Figure 2-4: Indexed trend in station usage for selected stations, 2012-13=100 (Source: ORR estimates of station usage)

It should be noted that usage reduced significantly in the year 2020 to 2021 as result of the pandemic. This explains the drop in usage across all stations in 2020 to 2021 but also the reduced usage in 2021 to 2022 as travel demand recovered from the pandemic. The figure shows that station usage in 2021-22 was generally around 75%-80% of its 2012-13 level, although Roy Bridge was closer to 60%.

It is also worth noting that Glenfinnan experienced significant growth pre-pandemic. This demonstrates Glenfinnan’s popularity as a visitor honeypot. Fort William, Mallaig and Spean Bridge also witnessed strong growth pre-pandemic (although Fort William numbers reduced in 2019-20), which does imply scope for growth on the figures presented for 2021-22, particularly given that the line is dominated by leisure travel, which is the market segment which has recovered most robustly post-pandemic.

Key Point: The very limited rail service offered in the area is reflected in low station usage.  Even stations serving larger settlements such as Fort William and Mallaig record relatively few entries and exits relative to stations serving settlements of a comparable size elsewhere in Scotland.  Whilst COVID-19 significantly suppressed rail passenger numbers, the strong recovery of the rail leisure market bodes well for the West Highland Line.

The Jacobite

West Coast Railways, an open access operator, has operated a long-term summer only steam service between Fort William and Mallaig, the Jacobite.  This success of this operation has been amplified by the footage of Glenfinnan Viaduct in the hugely successful Harry Potter series of films has led to a boom in rail-based tourism between Fort William and Mallaig.  An image of the Jacobite service is shown below:

Figure 2-5: The Jacobite

The Jacobite has contractually defined paths within the timetable, and thus any additional ScotRail services would need to work around it.  The service is a 5-year contract, which is West Cost Railways consider a rolling contract. In 2023, the Jacobite was scheduled to operate seven days a week from:

Morning service: Monday 3rd April – Friday 27th October

Afternoon service: Monday 1st May – Friday 29th September

Whilst the Jacobite is a scheduled commercial rail service, it exclusively serves the visitor market.  All trips are return from Fort William and, as would be expected, the £57 standard return fare is well in excess of the equivalent ScotRail fare (£16.80 for an off-peak day return).

Key Point: The Jacobite open access service between Fort William and Mallaig is a highly successful open access operation and a vital component of the Lochaber tourism offer.  Its paths in the timetable are contractually defined and any additional ScotRail services would need to be worked around this.

Bus

Scheduled bus services

Whilst Fort William’s rail connections are some ways short of comparable settlements, its bus network and services are more comprehensive.  The table below displays the frequency of routes running parallel to the railway network and those that serve Lochaber High School (LHS). Services that stop near but not at LHS are indicated with an asterisk in the route corridor section of the table.

Table 2-5: Fort William and hinterland bus services

| Route | Route Corridor | Frequency | Operating Day |
| --- | --- | --- | --- |
| Fort William – Roy Bridge (N41) | Roy Bridge via LHS, Torlundy and Spean Bridge | Every 2 hours | 09:20 – 17:39 (Mon - Sat) |
| Fort William – Achnacarry – Gairlochy (N43) | Gairlochy via LHS and Banavie* | 1 per day | 07:30 departure and 15:05 (M – Th) / 13:50 (Fri) return |
| Corpach – Upper Achintore (N46 / N47) | Via Banavie, Caol, LHS, Fort William* | 2 per hour | 06:00 – 22:00 (Sat – Sun) |
| Invergarry – LHS (N510b) | Via Spean Bridge, Torlundy* | 1 per day | 07:50 departure and 15:45 (M – Th) / 13:35 (Fri) return |
| Mallaig – Fort William (500/505/534) | Via A830 | 4 per day (Mon – Fri) 1 per day (Sat) | 500/505 (Mon – Fri) 07:10 departure and 17:40 500/ 534 (Sat) 08:50 departure and 15:00 return |
| Mallaig Local (501) | Mallaig via Lochailort, Airsaig and Morar | 5 per day(add footnote) (Mon – Fri) | 07:55 – 15:52 (School days only) 09:20 – 15:52 (School Holidays) 09:45 – 14:30 (All) |
| Fort William – Acharacle (502 / 503) | Via Glenuig, Lochailort and A380 | 1 per day (add footnote about Thursday) | 07:10 departure (Mon – Fri) / 12:00 departure (Saturday) |
| Glasgow – Uig (915 / 916) |  | 3 per day | 06:40, 10:00 and 13:00 Departures (Mon to Sun) |
| Fort William – Inverness (919) | Via Torlundy, Spean Bridge and A82 | 1 per hour | 07:30 – 17:40 |

It is important to note that, with the exception of some long-distance Citylink services, the scheduled bus network in the Fort William area is contracted by The Highland Council, and there is therefore a cost to the public sector to deliver this.  Additional rail services would potentially allow for a review of these services to be undertaken to determine whether there are any opportunities to obtain better value for money.  That said, it is important to recognise that the bus will be the preferred option for many over-60s and under-22s, who benefit from being able to use their concessionary travel pass.

Key Point: The Fort William bus network is extensive relative to the size of the settlement.  However, with the exception of some long-distance services, the network is entirely supported by The Highland Council and thus operates at a cost to the public sector.  The introduction of additional local rail services could provide an opportunity to re-evaluate the design of the local network, although care would need to be taken to avoid any negative equalities impacts for those dependent on the bus.

School bus provision

There are three main services in the region that provide school travel to LHS and Mallaig Primary and High School. These routes are presented in Table 2-6. The table also highlights the current use of these services as well as the cost of running them.

Table 2-6: Lochaber School Transport Bus Services

| Route no. | Operator | Route | School | No. of pupils | Contract cost | Education share | Additional comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 500 | Shiel Buses | Acharacle / Mallaig - Fort William | Lochaber HS | 31 | £317,090 | £93,478 | School transport starts at Glenfinnan. 10 pupils from South Loch Eil transfer to 500 at Kinlocheil. |
| 501 | Shiel Buses | Arisaig - Mallaig | Mallaig HS & PS | 15 Primary School and & 33 High School | £104,455 | £64,480 | Potentially 16 High School pupils |
| 510 | Shiel Buses | Invergarry / Roy Bridge - Fort William | Lochaber HS | 94 | £89,052 | £89,052 | 27 pupils from Roy Bridge and 31 from Spean Bridge |

The potential for enhanced rail services to supplant school bus travel on certain routes will be considered later in this report.

Ferry

Improved local rail services between Fort William and Mallaig have the potential to improve integration with ferry services to Skye, the Small Isles and South Uist.  Whilst not a core focus of the case for investment, it is important to recognise that rail-ferry integration at Mallaig is limited, particularly for Lochboisdale services.  Any improvement to rail service frequency would increase connectional opportunities at Mallaig for island residents and those travelling to the islands as foot passengers.

It is important to note with regards to ferry services that:

The timetable varies by day on all three routes operating out of Mallaig.

There is a significant reduction in the frequency of the Armadale service in winter, and thus connectional opportunities with the train will be fewer.

In the summer months, as a result of the vessel that operates the Mallaig – Armadale service, a tidal timetable is operated on many days (circa 65 days in the Summer 2023 timetable, which runs from 29th May to 15th October).  This makes planning effective interchange with rail services challenging.

On the Lochboisdale route, foot passenger check-in closes 30-minutes prior to departure and thus any connectional opportunity realistically requires the train to be in Mallaig 35-45 minutes prior to sailing.  Passenger check-in for the Small Isles is 20 minutes and for Armadale is 10 minutes.

## Why improve rail services in the Lochaber area?

The remainder of this report develops and appraises options for improving rail services in the Lochaber area.  In advance of this, it is useful to summarise why rail services in the area should be improved.  Unlike in high density urban areas, revenue associated with additional rail services in rural areas – and indeed in most of Scotland – will not cover operating costs.  Similarly, low frequency and travel volumes mean that the conventional means of measuring benefits in appraisal are less well suited to this context, as it is the connectivity itself that offers the benefits, rather than journey time savings etc.

The case for improved connectivity is therefore much more nuanced, and is predicated on delivering wider societal, economic and environmental benefits for the area.  The rationale for investment can be summarised as follows:

From a national policy perspective, the Scottish Government has set ambitious carbon reduction targets and, to support this, has also made a commitment to reduce car kilometres by 20% by 2030 (from a 2019 base).  Rural areas in particular see more car usage, with 70% of rural residents over the age of 17 driving at least three times per week, compared to only 46% of people in large urban areas.  In short, overall public transport connectivity in the area is simply inadequate in terms of providing an alternative to the car – improved rail services are part of the solution.

Fort William's rail connectivity is extremely poor.  There are few, if any, other examples in the UK of a rail connected settlement of the size of Fort William with only a handful of connections per day.  Moreover, the services are focused on providing long distance travel and offer very little in the way of local connectivity.

The limited rail connectivity is compounded by the problems of poor road journey time reliability and the fragility of the road network to accidents, breakdowns, weather and geological instability.  Improved local rail services would offer more reliable journey times in peak periods and would also provide resilience in the event of a closure of the A830, the A82 north of Fort William and the A86.

Whilst the Fort William area bus network is of a high standard for a rural area, it is important to emphasise that bus networks across Scotland are facing an uncertain future, and this is particularly true in rural areas.   Passenger numbers have generally not recovered their pre-pandemic level and continuous downward pressure on local authority budgets could make many routes unviable without further subsidy – indeed, there has been much recent media coverage around the challenges facing rural bus services in Scotland.  Moreover, the bus industry more generally is facing an increasingly challenging shortage of bus drivers, whilst the existing labour force is aging.  This is further compounded by the current high fuel prices and general inflation, where costs are increasing at a time when the revenue base is diminishing.  In short, the routes, frequency and length of operating of bus services in the Fort William area will be under pressure in at least the medium-term.

Tourism is a major growth industry in the Lochaber area, attracting a large number of visitors for diverse reasons.  A particular feature of the industry in the region is that visitors are often drawn to the places where the infrastructure is least well-developed to accommodate them – Glenfinnan is a prime example of this.  The visitor market is almost entirely car-based, in part because the public transport offer is simply not good enough to attract visitors out of their car.  Whilst it is acknowledged that most tourists will travel to the region by car, there should be opportunities to make local trips when staying in the area by public transport, such as rail travel to e.g., Glenfinnan and Corrour.

Improved rail services to Mallaig would improve integration with ferry services to Knoydart, Skye, the Small Isles and South Uist.  The principle of improved ferry / public transport interchange was included as a recommendation in the Scottish Government’s Strategic Transport Projects Review 2 (STPR2) and is a core theme in the emerging Islands Connectivity Plan.

The subsequent case for improving rail services in Lochaber is predicated on the above rationale for investment.

# Option Generation and Development

## Overview

As outlined in Chapter 1, HITRANS commissioned SYSTRA to develop potential options for additional local timetabled services in the event of an extra unit being stabled at Fort William, supplemented by an additional crew diagram.  Seven timetable options were developed and are set out in more detail in this chapter, together with an additional option which we have developed as part of this piece of work.

## Current Timetable

In order to contextualise the options which, follow, the current Monday – Friday Glasgow Queen Street – Fort William – Mallaig timetable is set out below, based on the May 2023 timetable.  It should be noted that:

There are only very minor differences between the Monday to Friday and Saturday timetables, although there is one service fewer in both directions on a Sunday.

Only selected stations south of Bridge of Orchy are shown.

Northbound

Table 3-1: Glasgow Queen Street – Fort William – Mallaig, Monday – Friday timetable (ScotRail May 2023 timetable)

|  | - Depart | - Depart | - Depart | - Depart |
| --- | --- | --- | --- | --- |
| - Glasgow Queen Street |  | - 08:21 | - 12:22 | - 18:23 |
| - Crianlarich (depart) |  | - 10:21 | - 14:24 | - 20:20 |
| - Bridge of Orchy |  | - 10:48 | - 14:49 | - 20:45 |
| - Rannoch |  | - 11:09 | - 15:12 | - 21:08 |
| - Corrour |  | - 11:21 | - 15:24 | - 21:20 |
| - Tulloch |  | - 11:38 | - 15:40 | - 21:36 |
| - Roy Bridge |  | - 11:48 | - 15:50 | - 21:46 |
| - Spean Bridge |  | - 11:55 | - 15:56 | - 21:54 |
| - Fort William (arrive) |  | - 12:08 | - 16:09 | - 22:07 |
| - Fort William (depart) | - 08:15 | - 12:12 | - 16:19 | - 22:12 |
| - Banavie | - 08:21 | - 12:19 | - 16:25 | - 22:18 |
| - Corpach | - 08:27 | - 12:23 | - 16:30 | - 22:24 |
| - Loch Eil Outward Bound | - 08:34 | - 12:30 | - 16:36 | - 22:31 |
| - Locheilside | - 08:38 | - 12:34 | - 16:40 | - 22:35 |
| - Glenfinnan | - 08:50 | - 12:46 | - 16:55 | - 22:47 |
| - Lochailort | - 09:04 | - 13:01 | - 17:09 | - 23:02 |
| - Beasdale | - 09:13 | - 13:10 | - 17:18 | - 23:11 |
| - Arisaig | - 09:23 | - 13:19 | - 17:28 | - 23:20 |
| - Morar | - 09:31 | - 13:27 | - 17:36 | - 23:28 |
| - Mallaig | - 09:38 | - 13:38 | - 17:43 | - 23:39 |

Southbound

Table 3-2: Mallaig – Fort William – Glasgow Queen Street, Monday – Friday timetable (ScotRail May 2023 timetable)

|  | - Depart | - Depart | - Depart | - Depart |
| --- | --- | --- | --- | --- |
| - Mallaig | - 06:03 | - 10:10 | - 16:05 | - 18:15 |
| - Morar | - 06:14 | - 10:17 | - 16:12 | - 18:22 |
| - Airsaig | - 06:23 | - 10:27 | - 16:21 | - 18:31 |
| - Beasdale | - 06:28 | - 10:32 | - 16:27 | - 18:37 |
| - Lochailort | - 06:37 | - 10:41 | - 16:36 | - 18:46 |
| - Glenfinnan | - 06:55 | - 11:01 | - 16:54 | - 19:04 |
| - Locheilside | - 07:03 | - 11:09 | - 17:02 | - 19:12 |
| - Loch Eil Outward Bound | - 07:10 | - 11:17 | - 17:10 | - 19:20 |
| - Corpach | - 07:16 | - 11:23 | - 17:16 | - 19:26 |
| - Banavie | - 07:20 | - 11:27 | - 17:20 | - 19:30 |
| - Fort William (arrive) | - 07:27 | - 11:34 | - 17:28 | - 19:37 |
| - Fort William (depart) | - 07:44 | - 11:40 | - 17:37 |  |
| - Spean Bridge | - 07:57 | - 11:56 | - 17:51 |  |
| - Roy Bridge | - 08:04 | - 12:02 | - 17:57 |  |
| - Tulloch | - 08:15 | - 12:14 | - 18:08 |  |
| - Corrour | - 08:32 | - 12:30 | - 18:25 |  |
| - Rannoch | - 08:47 | - 12:42 | - 18:38 |  |
| - Bridge of Orchy | - 09:07 | - 13:03 | - 18:58 |  |
| - Crianlarich (depart) | - 09:33 | - 13:37 | - 19:32 |  |
| - Glasgow Queen Street | - 11:33 | - 15:34 | - 21:25 |  |

The following points should be noted with regards to the above timetables:

There are three services per day in each direction between Glasgow Queen Street and Mallaig.  These services are supplemented by one service in each direction between Fort William and Mallaig, which bookend the operating day. The bulk of the services are operated by 2 x 2 car class 156 units for the whole of the working day, with the 18:23 Glasgow – Mallaig and the following mornings 06:03 Mallaig – Glasgow being formed of a class 156/class 153 combination.

The service is operated by three diagrams, as shown by the colour coding in the above timetables:

  - The units which works the 08:15 Fort William – Mallaig (coloured red) finishes the operating day in Mallaig at 23:39. Upon arrival in Glasgow Queen Street at 15:34, there is almost three hours until the next Mallaig departure, during which time this unit can operate suburban Glasgow services to e.g., Anniesland, or visit Eastfield depot.

  - The units which works the 06:03 Mallaig – Glasgow Queen Street (coloured blue) finishes the operating day in Fort William at 19:37. This unit concludes operation comparatively early in the evening.  It should be noted that, on arrival in Fort William at 16:09, the SYSTRA work suggested that the rear portion is detached at Fort William and remains there overnight, whereas in the summer 2023 timetable all four cars operate to Mallaig and back.

  - The units colour-coded green operates a single return service from Glasgow Queen Street to Mallaig but has almost two and a half hours standing time in Mallaig.

The timetable is therefore structured around a unit based overnight in each of Glasgow (Eastfield Traction Maintenance Depot), Fort William and Mallaig.  It will not necessarily be the same unit that works the services as colour-coded as they will be cascaded into the wider Glasgow-based Class 156 fleet for fuelling, maintenance etc, including running to the depot at Corkerhill Depot on the south side of Glasgow.

## Option Timetables

As noted in the introduction to this report, HITRANS commissioned SYSTRA to carry out a predominantly operations-based study, exploring options for additional local timetabled services in the event of an extra unit being stabled at Fort William.  The study identified seven potential timetable options which provided additional local services bounded by Mallaig in the west and Bridge of Orchy in the south.  The timetable included calls at the proposed new stations of Torlundy Ben Nevis and Carrs Corner.

This section details the options identified by SYSTRA, plus a further option generated as part of this study.  It should be noted that, as an operational planning piece, the SYSTRA report had to consider all available paths and thus had to account for current passenger services, proposed new services, freight, Caledonian Sleeper and other movements.  With SYSTRA having proven the operational viability of HITRANS’ proposals, this section focuses on the additional services only.  The SYSTRA report is attached as Appendix A for reference.

The eight timetable options are as follows, and are explained in turn in the sections which follow:

Option 1 (all year): School services and additional leisure service to Rannoch

Option 2 (all year): School service and additional leisure services to Rannoch and Glenfinnan

Option 3 (all year): School service and additional leisure services to Rannoch and Glenfinnan (variation of option 2)

Option 4 (all year): School services and additional leisure services to Glenfinnan and Mallaig

Option 5 (all year): Variation of option 3 with the use of an additional unit which arrives from Glasgow at 16:09

Option 6a (winter only): Consideration of the additional services that can be provided when the Jacobite is not operating

Option 6b (winter only): Variation of option 6a with additional services to Mallaig

Option 7: This is an additional and market-focused service option which we have developed as part of this study and is a variant of Option 4.

For each additional service listed in the timetables which follow, the preceding and following scheduled services from the station of origin are noted so as to provide an indication of the gap between trains.  Where there is not another train on the same day, this is marked “N/A”.

Option 1: Rannoch and Bridge of Orchy

This option focuses on providing additional services to Rannoch, primarily to serve the tourism market as well as providing school services.  The additional services to be operated are set out in the table below.

Table 3-3: Option 1 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - N/A | - 10:48 | - 11:09 | - 15:40 | - Preceding departure | - N/A | - 07:44 | - 07:44 | - 11:40 | - 11:40 | - 18:15 |
| - Following departure | - 11:38 | - 11:55 | - 14:49 | - 15:12 | - 21:36 | - Following departure | - 07:44 | - 11:40 | - 11:40 | - 17:37 | - 17:37 | - N/A |
| - Bridge of Orchy |  |  | - 11:23 |  |  | - Mallaig |  |  |  |  |  | - 20:10 |
| - Rannoch |  |  | - 11:44 | - 14:30 |  | - Morar |  |  |  |  |  | - 20:17 |
| - Corrour |  |  | - 11:56 | - 14:42 |  | - Arisaig |  |  |  |  |  | - 20:27 |
| - Tulloch | - 07:39 |  | - 12:13 | - 14:59 | - 16:50 | - Beasdale |  |  |  |  |  | - 20:33 |
| - Roy Bridge | - 07:49 |  | - 12:23 | - 15:09 | - 17:00 | - Lochailort |  |  |  |  |  | - 20:42 |
| - Spean Bridge | - 07:58 | - 08:53 | - 12:30 | - 15:16 | - 17:07 | - Glenfinnan |  |  |  |  |  | - 21:00 |
| - Torlundy Ben Nevis | - 08:04 | - 09:00 | - 12:36 | - 15:22 | - 17:13 | - Locheilside |  |  |  |  |  | - 21:09 |
| - Carrs Corner | - 08:09 | - 09:04 | - 12:41 | - 15:27 | - 17:18 | - Loch Eil OB |  |  |  |  |  | - 21:14 |
| - Fort William (arrive) | - 08:14 | - 09:09 | - 12:46 | - 15:32 | - 17:23 | - Corpach |  |  |  |  |  | - 21:21 |
| - Fort William (depart) |  |  |  |  | - 17:29 | - Banavie |  |  |  |  |  | - 21:25 |
| - Banavie |  |  |  |  | - 17:35 | - Fort William (arrive) |  |  |  |  |  | - 21:31 |
| - Corpach |  |  |  |  | - 17:39 | - Fort William (depart) | - 06:50 | - 08:35 | - 09:21 | - 13:23 | - 15:40 |  |
| - Loch Eil OB |  |  |  |  | - 17:46 | - Carrs Corner | - 06:56 | - 08:41 | - 09:27 | - 13:29 | - 15:46 |  |
| - Locheilside |  |  |  |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 | - 08:43 | - 09:31 | - 13:33 | - 15:50 |  |
| - Glenfinnan |  |  |  |  | - 18:10 | - Spean Bridge | - 07:08 | - 08:48 | - 09:39 | - 13:40 | - 15:57 |  |
| - Lochailort |  |  |  |  | - 18:26 | - Roy Bridge | - 07:13 |  | - 09:44 | - 13:46 | - 16:03 |  |
| - Beasdale |  |  |  |  | - 18:35 | - Tulloch | - 07:23 |  | - 09:56 | - 13:58 | - 16:13 |  |
| - Arisaig |  |  |  |  | - 18:43 | - Corrour |  |  | - 10:11 | - 14:12 |  |  |
| - Morar |  |  |  |  | - 18:51 | - Rannoch |  |  | - 10:24 | - 14:25 |  |  |
| - Mallaig |  |  |  |  | - 18:58 | - Bridge of Orchy |  |  | - 10:44 |  |  |  |

The key points of note in relation to this option are as follows:

This option provides five daily additional return services from Fort William to Glen Spean and further south.  It also provides one through connection from Tulloch to Mallaig (and from Mallaig back to Fort William).

As is common across the options, a school service for children in Glen Spean is provided, with an 07:37 departure from Tulloch to Fort William, with a return service at 15:40. This is required for school travel on Fridays when schools close at lunch and is common across all options.

The key additional service offer with this option is a new Fort William to Bridge of Orchy round trip, followed by a Fort William to Rannoch round trip.  Both of these services provide opportunities for those on walking holidays to access a wider range of destinations, either as part of a day-return trip by train or as a one-way means of accessing a walking route, e.g., the West Highland Way at Bridge of Orchy.  These services also provide day return opportunities for trips to the Corrour Estate.

The return trip to Bridge of Orchy (and to some degree the equivalent service to Rannoch) would also provide an opportunity for a half-day (or thereabouts) trip across the most scenic part of the line, but without the long layover waiting for the next train back to the point of origin.

The southbound service to Bridge of Orchy would depart Fort William approximately halfway between the preceding and following services and is thus well-placed in the timetable.  In contrast, the northbound journey is less well-placed in the timetable as it departs only 35-minutes after the preceding departure.  This is also the case with the afternoon Rannoch service.

The arrival and departure times at Mallaig means that the additional service to the port would provide few meaningful connectional opportunities with ferry services.  The return working from Mallaig to Fort William would allow passengers travelling from Skye and the Small Isles to connect with the last service of the day to Fort William but wait time would generally be over an hour, whilst there would be no long-distance connections beyond Fort William.

Option 2: Rannoch and Glenfinnan

This option focuses on providing an additional service to Rannoch, primarily to serve the tourism market, as well as providing enhanced local services to Glenfinnan and Tulloch.  The additional services are summarised in the timetable below:

Table 3-4: Option 2 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - N/A | - 11:09 | - 11:38 | - 15:40 | - Preceding departure | - N/A | - 07:44 | - 07:44 | - 11:01 | - 11:40 | - 18:15 |
| - Following departure | - 11:38 | - 11:55 | - 15:12 | - 15:40 | - 21:36 | - Following departure | - 07:44 | - 11:40 | - 11:40 | - 16:54 | - 17:37 | - N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  |  |  |  | - 20:10 |
| - Rannoch |  |  | - 10:29 |  |  | - Morar |  |  |  |  |  | - 20:17 |
| - Corrour |  |  | - 10:41 |  |  | - Arisaig |  |  |  |  |  | - 20:27 |
| - Tulloch | - 07:39 |  | - 10:58 | - 14:41 | - 16:50 | - Beasdale |  |  |  |  |  | - 20:33 |
| - Roy Bridge | - 07:49 |  | - 11:08 | - 14:51 | - 17:00 | - Lochailort |  |  |  |  |  | - 20:42 |
| - Spean Bridge | - 07:58 | - 08:53 | - 11:15 | - 14:56 | - 17:07 | - Glenfinnan |  |  |  | - 13:26 |  | - 21:00 |
| - Torlundy Ben Nevis | - 08:04 | - 09:00 | - 11:22 | - 15:04 | - 17:13 | - Locheilside |  |  |  | - 13:35 |  | - 21:09 |
| - Carrs Corner | - 08:09 | - 09:04 | - 11:26 | - 15:09 | - 17:18 | - Loch Eil OB |  |  |  | - 13:40 |  | - 21:14 |
| - Fort William (arrive) | - 08:14 | - 09:09 | - 11:31 | - 15:14 | - 17:23 | - Corpach |  |  |  | - 13:47 |  | - 21:21 |
| - Fort William (depart) |  |  | - 11:36 |  | - 17:29 | - Banavie |  |  |  | - 13:51 |  | - 21:25 |
| - Banavie |  |  | - 11:43 |  | - 17:35 | - Fort William (arrive) |  |  |  | - 13:58 |  | - 21:31 |
| - Corpach |  |  | - 11:47 |  | - 17:39 | - Fort William (depart) | - 06:50 | - 08:35 | - 09:21 | - 14:03 | - 15:40 |  |
| - Loch Eil OB |  |  | - 11:54 |  | - 17:46 | - Carrs Corner | - 06:56 | - 08:41 | - 09:27 | - 14:09 | - 15:46 |  |
| - Locheilside |  |  | - 11:59 |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 | - 08:43 | - 09:31 | - 14:13 | - 15:50 |  |
| - Glenfinnan |  |  | - 12:08 |  | - 18:10 | - Spean Bridge | - 07:08 | - 08:48 | - 09:39 | - 14:20 | - 15:57 |  |
| - Lochailort |  |  |  |  | - 18:26 | - Roy Bridge | - 07:13 |  | - 09:44 | - 14:26 | - 16:03 |  |
| - Beasdale |  |  |  |  | - 18:35 | - Tulloch | - 07:23 |  | - 09:56 | - 14:36 | - 16:13 |  |
| - Arisaig |  |  |  |  | - 18:43 | - Corrour |  |  | - 10:11 |  |  |  |
| - Morar |  |  |  |  | - 18:51 | - Rannoch |  |  | - 10:24 |  |  |  |
| - Mallaig |  |  |  |  | - 18:58 | - Bridge of Orchy |  |  |  |  |  |  |

The key points of note in relation to this option are as follows:

This option provides five daily additional return services from Fort William to Glen Spean and further south.  It also provides one through connection from Tulloch to Mallaig (and from Mallaig back to Fort William). Rannoch and Corrour are destinations that provide day trips which cannot easily be done by car. This option creates an opportunity for new visitor interest and business to be generated at these destinations that would otherwise not be possible.

As is common across the options, a school service for children in Glen Spean is provided, with an 07:37 departure from Tulloch to Fort William, with a return service at 15:40. An afternoon shuttle service to Tulloch is required for school travel on Fridays when schools close at lunch.

The additional mid-morning service to Corrour and Rannoch (09:21 ex Fort William, arriving Corrour 10:11 and Rannoch 10:24) provides a potentially attractive half-day visit to Rannoch Moor and the Corrour Estate (with a currently timetabled return service 15:12 ex Rannoch and 15:24 ex Corrour).

This option also provides two potentially attractive Glenfinnan options.  A short visit of just over one hour would be provided arriving at 12:08 and departing again at 13:26. Alternatively, passengers could remain in Glenfinnan until the scheduled 16:55 departure, providing a half-day visit and two opportunities see the Jacobite crossing Glenfinnan Viaduct.

The southbound service to Rannoch would depart Fort William approximately halfway between the preceding and following services and is thus well-placed in the timetable.  In contrast, the northbound journey is less well-placed in the timetable as it departs only 40-minutes after the preceding departure.

In terms of performance the two consecutive five-minute turnrounds at Rannoch and Fort William (on the way to Glenfinnan) are tight, but there are no crossings with other trains, which reduces the risks from reactionary delays.

The arrival and departure times at Mallaig means that the additional service to the port would provide some connectional opportunities with ferry services. The return working from Mallaig to Fort William would allow passengers travelling from Skye and the Small Isles to connect with the last service of the day to Fort William. Wait time would generally be over an hour but would allow residents of the Small Isles in particular to be in Fort William at the start of the following day to attend e.g., hospital appointments and thereafter return home on the same day.

Option 3: Glenfinnan and Rannoch

- This option is effectively the reverse of Option 2 going to Glenfinnan first and then to Rannoch thereafter and is summarised in the table below:

Table 3-5: Option 3 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - 08:15 | - 11:09 | - 11:09 | - 15:40 | - Preceding departure | - N/A | - 06:55 | - 11:40 | - 11:40 | - 18:15 |
| - Following departure | - 11:38 | - 12:12 | - 15:12 | - 15:12 | - 21:36 | - Following departure | - 07:44 | - 11:01 | - 17:37 | - 17:37 | - N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  |  |  | - 20:10 |
| - Rannoch |  |  | - 11:44 | - 14:30 |  | - Morar |  |  |  |  | - 20:17 |
| - Corrour |  |  | - 11:56 | - 14:42 |  | - Arisaig |  |  |  |  | - 20:27 |
| - Tulloch | - 07:39 |  | - 12:14 | - 14:59 | - 16:50 | - Beasdale |  |  |  |  | - 20:33 |
| - Roy Bridge | - 07:49 |  | - 12:24 | - 15:09 | - 17:00 | - Lochailort |  |  |  |  | - 20:42 |
| - Spean Bridge | - 07:58 |  | - 12:31 | - 15:16 | - 17:07 | - Glenfinnan |  | - 09:29 |  |  | - 21:00 |
| - Torlundy Ben Nevis | - 08:04 |  | - 12:37 | - 15:22 | - 17:13 | - Locheilside |  | - 09:38 |  |  | - 21:09 |
| - Carrs Corner | - 08:09 |  | - 12:42 | - 15:27 | - 17:18 | - Loch Eil OB |  | - 09:43 |  |  | - 21:14 |
| - Fort William (arrive) | - 08:14 |  | - 12:47 | - 15:32 | - 17:23 | - Corpach |  | - 09:50 |  |  | - 21:21 |
| - Fort William (depart) |  | - 08:53 |  |  | - 17:29 | - Banavie |  | - 09:54 |  |  | - 21:25 |
| - Banavie |  | - 08:59 |  |  | - 17:35 | - Fort William (arrive) |  | - 10:01 |  |  | - 21:31 |
| - Corpach |  | - 09:03 |  |  | - 17:39 | - Fort William (depart) | - 06:50 | - 10:06 | - 13:23 | - 15:40 |  |
| - Loch Eil OB |  | - 09:10 |  |  | - 17:46 | - Carrs Corner | - 06:56 | - 10:11 | - 13:29 | - 15:46 |  |
| - Locheilside |  | - 09:15 |  |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 | - 10:16 | - 13:33 | - 15:50 |  |
| - Glenfinnan |  | - 09:24 |  |  | - 18:10 | - Spean Bridge | - 07:08 | - 10:23 | - 13:40 | - 15:57 |  |
| - Lochailort |  |  |  |  | - 18:26 | - Roy Bridge | - 07:13 | - 10:28 | - 13:46 | - 16:03 |  |
| - Beasdale |  |  |  |  | - 18:35 | - Tulloch | - 07:23 | - 10:40 | - 13:58 | - 16:13 |  |
| - Arisaig |  |  |  |  | - 18:43 | - Corrour |  | - 10:55 | - 14:13 |  |  |
| - Morar |  |  |  |  | - 18:51 | - Rannoch |  | - 11:07 | - 14:25 |  |  |
| - Mallaig |  |  |  |  | - 18:58 | - Bridge of Orchy |  |  |  |  |  |

The key points of note in relation to this option are as follows:

This option provides four daily additional return services from Fort William to Glen Spean and further south.  It also provides two additional return connections to the west, a morning service to Glenfinnan and an evening service to Mallaig. As with Option 2, this option creates an opportunity for new visitor interest and business to be generated at these destinations that would otherwise be unlikely.

The additional mid-morning service to Corrour and Rannoch (10:06 ex Fort William, arriving Corrour 10:55 and Rannoch 11:07) provides a potentially attractive half-day visit to Rannoch Moor and the Corrour Estate, with return services from Rannoch at 14:30 (new service) and 15:12 (currently scheduled service).

The two afternoon departures from Fort William to Rannoch (13:23) and Tulloch (15:40) fill a lengthy gap in timetabled southbound departures from Fort William.  The northbound departures are less well-spaced in the timetable.

This option also provides an opportunity for a short visit to Glenfinnan.  Arriving at 09:24, a return journey could be made to Fort William at 11:01.  This would provide an opportunity to see the Jacobite in the station, but not crossing Glenfinnan Viaduct without the risk of missing the train.

The arrival and departure times at Mallaig means that the additional service to the port would provide few meaningful connectional opportunities with ferry services.  The return working from Mallaig to Fort William would allow passengers travelling from Skye and the Small Isles to connect with the last service of the day to Fort William but wait time would generally be over an hour, whilst there would be no long-distance connections beyond Fort William.

Option 4: Glenfinnan and Mallaig

This option focuses on providing additional services to Glenfinnan and Mallaig, giving an enhanced local service, as detailed in the timetable below:

Table 3-6: Option 4 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - 08:15 | - N/A | - 11:55 | - 15:40 | - Preceding departure | - N/A | - 06:55 | - 10:10 | - 11:40 | - 18:15 |
| - Following departure | - 11:38 | - 12:12 | - 11:38 | - 15:56 | - 21:36 | - Following departure | - 07:44 | - 11:01 | - 16:05 | - 17:37 | - N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  | - 13:06 |  | - 20:10 |
| - Rannoch |  |  |  |  |  | - Morar |  |  | - 13:13 |  | - 20:17 |
| - Corrour |  |  |  |  |  | - Arisaig |  |  | - 13:23 |  | - 20:27 |
| - Tulloch | - 07:39 |  | - 10:43 |  | - 16:49 | - Beasdale |  |  | - 13:29 |  | - 20:33 |
| - Roy Bridge | - 07:49 |  | - 10:53 |  | - 16:59 | - Lochailort |  |  | - 13:38 |  | - 20:42 |
| - Spean Bridge | - 07:58 |  | - 11:00 | - 15:16 | - 17:06 | - Glenfinnan |  | - 09:29 | - 13:56 |  | - 21:00 |
| - Torlundy Ben Nevis | - 08:04 |  | - 11:07 | - 15:22 | - 17:13 | - Locheilside |  | - 09:38 | - 14:05 |  | - 21:09 |
| - Carrs Corner | - 08:09 |  | - 11:11 | - 15:27 | - 17:17 | - Loch Eil OB |  | - 09:43 | - 14:10 |  | - 21:14 |
| - Fort William (arrive) | - 08:14 |  | - 11:16 | - 15:32 | - 17:22 | - Corpach |  | - 09:50 | - 14:17 |  | - 21:21 |
| - Fort William (depart) |  | - 08:53 | - 11:32 |  | - 17:29 | - Banavie |  | - 09:54 | - 14:21 |  | - 21:25 |
| - Banavie |  | - 08:59 | - 11:38 |  | - 17:35 | - Fort William (arrive) |  | - 10:01 | - 14:28 |  | - 21:31 |
| - Corpach |  | - 09:03 | - 11:42 |  | - 17:39 | - Fort William (depart) | - 06:50 | - 10:06 | - 14:33 | - 15:40 |  |
| - Loch Eil OB |  | - 09:10 | - 11:49 |  | - 17:46 | - Carrs Corner | - 06:56 | - 10:11 | - 14:38 | - 15:46 |  |
| - Locheilside |  | - 09:15 | - 11:54 |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 | - 10:16 | - 14:43 | - 15:50 |  |
| - Glenfinnan |  | - 09:24 | - 12:05 |  | - 18:10 | - Spean Bridge | - 07:08 | - 10:23 | - 14:48 | - 15:57 |  |
| - Lochailort |  |  | - 12:21 |  | - 18:26 | - Roy Bridge | - 07:13 | - 10:28 |  | - 16:03 |  |
| - Beasdale |  |  | - 12:30 |  | - 18:35 | - Tulloch | - 07:23 | - 10:38 |  | - 16:13 |  |
| - Arisaig |  |  | - 12:38 |  | - 18:43 | - Corrour |  |  |  |  |  |
| - Morar |  |  | - 12:46 |  | - 18:51 | - Rannoch |  |  |  |  |  |
| - Mallaig |  |  | - 12:53 |  | - 18:58 | - Bridge of Orchy |  |  |  |  |  |

The key points of note in relation to this option are as follows:

This option provides four daily additional return services from Fort William to Glen Spean, but not further south.  It is however more heavily weighted towards the west, providing an additional morning service to Glenfinnan and two additional Mallaig returns, one around lunchtime and the other in the evening.

The key benefit of this option is that it provides three additional return services from Glenfinnan each day, increasing scheduled daily calls from four to seven.  This would provide a range of shorter and longer day visit opportunities to Glenfinnan and would offer several opportunities to see the Jacobite cross Glenfinnan Viaduct.  Of all of the options, this offers the most significant increase in connectivity for Glenfinnan and thus has the greatest potential for rail to contribute towards the alleviation of parking and traffic management issues in the village and on the A830.

The additional 12:53 arrival and subsequent 13:06 departure at Mallaig would create new connectional opportunities with ferry services, particularly in summer when the schedule is denser.  This is particularly the case for the more regular Armadale ferry in summer (although the length of layover time varies by day) and Tuesday, Wednesday and Friday departures to South Uist.  The additional service would be less well timed to connect with inbound Lochboisdale service, the Small Isles service and winter Armadale – Mallaig services, where frequency is reduced considerably.

In this case, Glen Spean services are reduced with the same morning service as Option 2 but the return service only going to Tulloch and offering a good service spread.  The 10:43 Tulloch – Mallaig service is nearly an hour in front of the first Glasgow – Fort William – Mallaig service, which is a reasonable service spread. There is a balancing Mallaig – Spean Bridge service which offers a good service spread in the middle of the day.

From a performance perspective, the crossings with other trains are limited to the Mallaig extension which reduces the risks from reactionary delays.

Option 5: Use of Spare Unit

This option focuses on additional services that could be provided when an additional unit becomes available at Fort William after the arrival at Fort William of the 12:22 Glasgow Queen St – Mallaig which divides, with only one portion proceeding to Mallaig at 16:19. However, due to the operation of the Jacobite service between Fort William and Mallaig, there are limited service opportunities for this additional unit, as is shown in the timetable below.

Table 3-7: Option 5 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - 08:15 | - 11:09 | - 11:09 | - 15:12 | - Preceding departure | - N/A | - 06:55 | - 11:40 | - 11:40 |
| - Following departure | - 11:38 | - 12:12 | - 15:12 | - 15:12 | - 21:08 | - Following departure | - 07:44 | - 11:01 | - 17:37 | - 17:37 |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  |  |  |
| - Rannoch |  |  | - 11:44 | - 14:30 | - 17:03 | - Morar |  |  |  |  |
| - Corrour |  |  | - 11:56 | - 14:42 | - 17:15 | - Arisaig |  |  |  |  |
| - Tulloch | - 07:39 |  | - 12:14 | - 14:59 | - 17:32 | - Beasdale |  |  |  |  |
| - Roy Bridge | - 07:49 |  | - 12:24 | - 15:09 | - 17:42 | - Lochailort |  |  |  |  |
| - Spean Bridge | - 07:58 |  | - 12:31 | - 15:16 | - 17:50 | - Glenfinnan |  | - 09:29 |  |  |
| - Torlundy Ben Nevis | - 08:04 |  | - 12:37 | - 15:22 | - 17:56 | - Locheilside |  | - 09:38 |  |  |
| - Carrs Corner | - 08:09 |  | - 12:42 | - 15:27 | - 18:01 | - Loch Eil OB |  | - 09:43 |  |  |
| - Fort William (arrive) | - 08:14 |  | - 12:47 | - 15:32 | - 18:06 | - Corpach |  | - 09:50 |  |  |
| - Fort William (depart) |  | - 08:53 |  |  |  | - Banavie |  | - 09:54 |  |  |
| - Banavie |  | - 08:59 |  |  |  | - Fort William (arrive) |  | - 10:01 |  |  |
| - Corpach |  | - 09:03 |  |  |  | - Fort William (depart) | - 06:50 | - 10:06 | - 13:23 | - 15:40 |
| - Loch Eil OB |  | - 09:10 |  |  |  | - Carrs Corner | - 06:56 | - 10:11 | - 13:29 | - 15:46 |
| - Locheilside |  | - 09:15 |  |  |  | - Torlundy Ben Nevis | - 07:00 | - 10:16 | - 13:33 | - 15:50 |
| - Glenfinnan |  | - 09:24 |  |  |  | - Spean Bridge | - 07:08 | - 10:23 | - 13:40 | - 15:57 |
| - Lochailort |  |  |  |  |  | - Roy Bridge | - 07:13 | - 10:28 | - 13:46 | - 16:03 |
| - Beasdale |  |  |  |  |  | - Tulloch | - 07:23 | - 10:40 | - 13:58 | - 16:15 |
| - Arisaig |  |  |  |  |  | - Corrour |  | - 10:55 | - 14:13 | - 16:30 |
| - Morar |  |  |  |  |  | - Rannoch |  | - 11:07 | - 14:25 | - 16:42 |
| - Mallaig |  |  |  |  |  | - Bridge of Orchy |  |  |  |  |

This appears to be Option 3 with the 15:40 ex Fort William school train running beyond Tulloch to Rannoch which, with a return working, does not arrive back at Fort William in time to form the 17:29 Fort William – Mallaig and return (from Option 3), which is covered by the ‘spare unit’ – presumably a second unit off the 12:22 Glasgow – Fort William and Mallaig.

The actual arrival time back into Fort William with this option is 18:06, which could possibly be projected through to Mallaig and still form the new 20:10 Mallaig – Fort William service which, if required, could be put back slightly as there are no onward connections.

Option 5 from the SYSTRA report will not be considered further in this study. This is because it proposes to use a ‘spare’ unit for a part of the afternoon in addition to the proposed extra unit on which the service is based.  Looking at the current diagrams, all trains are operated by two units all day and there is no unit available at Fort William in the late afternoon.  Therefore, Option 5 is not currently deliverable and has not been considered as part of this assessment.

Options 6A and 6B: Winter services (6A and 6B)

The Jacobite service only operates during the summer months and thus its paths are available for the operation of additional services during the winter months.  The SYSTRA study identified two options for additional winter services which could make use of this path, with the proposed timetables for variant options shown in the tables below.

Table 3-8: Option 6A – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - 08:15 | - 08:15 | - 11:09 | - 15:40 | - Preceding departure | - N/A | - 06:55 | - 10:10 | - 11:36 | 18:15 |
| - Following departure | - 11:38 | - 12:12 | - 12:12 | - 15:12 | - 21:36 | - Following departure | - 07:44 | - 11:01 | - 16:05 | - 17:37 | N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  | - 11:58 |  | 20:10 |
| - Rannoch |  |  |  | - 14:32 |  | - Morar |  |  | - 12:05 |  | 20:17 |
| - Corrour |  |  |  | - 14:44 |  | - Arisaig |  |  | - 12:15 |  | 20:27 |
| - Tulloch | - 07:39 |  |  | - 15:01 | - 16:50 | - Beasdale |  |  | - 12:21 |  | 20:33 |
| - Roy Bridge | - 07:49 |  |  | - 15:11 | - 17:00 | - Lochailort |  |  | - 12:30 |  | 20:42 |
| - Spean Bridge | - 07:58 |  |  | - 15:18 | - 17:07 | - Glenfinnan |  | - 09:29 | - 12:48 |  | 21:00 |
| - Torlundy Ben Nevis | - 08:04 |  |  | - 15:24 | - 17:13 | - Locheilside |  | - 09:38 | - 12:57 |  | 21:09 |
| - Carrs Corner | - 08:09 |  |  | - 15:29 | - 17:18 | - Loch Eil OB |  | - 09:43 | - 13:02 |  | 21:14 |
| - Fort William (arrive) | - 08:14 |  |  | - 15:34 | - 17:23 | - Corpach |  | - 09:50 | - 13:09 |  | 21:21 |
| - Fort William (depart) |  | - 08:53 | - 10:25 |  | - 17:29 | - Banavie |  | - 09:54 | - 13:13 |  | 21:25 |
| - Banavie |  | - 08:59 | - 10:31 |  | - 17:35 | - Fort William (arrive) |  | - 10:01 | - 13:20 |  | 21:31 |
| - Corpach |  | - 09:03 | - 10:35 |  | - 17:39 | - Fort William (depart) | - 06:50 |  | - 13:25 | - 15:40 |  |
| - Loch Eil OB |  | - 09:10 | - 10:42 |  | - 17:46 | - Carrs Corner | - 06:56 |  | - 13:31 | - 15:46 |  |
| - Locheilside |  | - 09:15 | - 10:47 |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 |  | - 13:35 | - 15:50 |  |
| - Glenfinnan |  | - 09:24 | - 11:00 |  | - 18:10 | - Spean Bridge | - 07:08 |  | - 13:42 | - 15:57 |  |
| - Lochailort |  |  | - 11:16 |  | - 18:26 | - Roy Bridge | - 07:13 |  | - 13:48 | - 16:03 |  |
| - Beasdale |  |  | - 11:25 |  | - 18:35 | - Tulloch | - 07:23 |  | - 14:00 | - 16:13 |  |
| - Arisaig |  |  | - 11:33 |  | - 18:43 | - Corrour |  |  | - 14:15 |  |  |
| - Morar |  |  | - 11:41 |  | - 18:51 | - Rannoch |  |  | - 14:27 |  |  |
| - Mallaig |  |  | - 11:48 |  | - 18:58 | - Bridge of Orchy |  |  |  |  |  |

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - 08:15 | - 08:15 | - 12:12 | - 15:40 | - Preceding departure | - N/A | - 06:55 | - 10:10 | - 10:10 | 18:15 |
| - Following departure | - 11:38 | - 12:12 | - 12:12 | - 16:19 | - 21:36 | - Following departure | - 07:44 | - 11:01 | - 16:05 | - 16:05 | N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  | - 11:58 | - 14:15 | 20:10 |
| - Rannoch |  |  |  |  |  | - Morar |  |  | - 12:05 | - 14:22 | 20:17 |
| - Corrour |  |  |  |  |  | - Arisaig |  |  | - 12:15 | - 14:32 | 20:27 |
| - Tulloch | - 07:39 |  |  |  | - 16:50 | - Beasdale |  |  | - 12:21 | - 14:38 | 20:33 |
| - Roy Bridge | - 07:49 |  |  |  | - 17:00 | - Lochailort |  |  | - 12:30 | - 14:47 | 20:42 |
| - Spean Bridge | - 07:58 |  |  |  | - 17:07 | - Glenfinnan |  | - 09:29 | - 12:48 | - 15:05 | 21:00 |
| - Torlundy Ben Nevis | - 08:04 |  |  |  | - 17:13 | - Locheilside |  | - 09:38 | - 12:57 | - 15:14 | 21:09 |
| - Carrs Corner | - 08:09 |  |  |  | - 17:18 | - Loch Eil OB |  | - 09:43 | - 13:02 | - 15:19 | 21:14 |
| - Fort William (arrive) | - 08:14 |  |  |  | - 17:23 | - Corpach |  | - 09:50 | - 13:09 | - 15:26 | 21:21 |
| - Fort William (depart) |  | - 08:53 | - 10:25 | - 13:25 | - 17:29 | - Banavie |  | - 09:54 | - 13:13 | - 15:30 | 21:25 |
| - Banavie |  | - 08:59 | - 10:31 | - 13:31 | - 17:35 | - Fort William (arrive) |  | - 10:01 | - 13:20 | - 15:37 | 21:31 |
| - Corpach |  | - 09:03 | - 10:35 | - 13:35 | - 17:39 | - Fort William (depart) | - 06:50 |  |  | - 15:42 |  |
| - Loch Eil OB |  | - 09:10 | - 10:42 | - 13:42 | - 17:46 | - Carrs Corner | - 06:56 |  |  | - 15:48 |  |
| - Locheilside |  | - 09:15 | - 10:47 | - 13:47 | - 17:51 | - Torlundy Ben Nevis | - 07:00 |  |  | - 15:52 |  |
| - Glenfinnan |  | - 09:24 | - 11:00 | - 14:00 | - 18:10 | - Spean Bridge | - 07:08 |  |  | - 16:00 |  |
| - Lochailort |  |  | - 11:16 | - 14:16 | - 18:26 | - Roy Bridge | - 07:13 |  |  | - 16:05 |  |
| - Beasdale |  |  | - 11:25 | - 14:25 | - 18:35 | - Tulloch | - 07:23 |  |  | - 16:15 |  |
| - Arisaig |  |  | - 11:33 | - 14:33 | - 18:43 | - Corrour |  |  |  |  |  |
| - Morar |  |  | - 11:41 | - 14:41 | - 18:51 | - Rannoch |  |  |  |  |  |
| - Mallaig |  |  | - 11:48 | - 14:48 | - 18:58 | - Bridge of Orchy |  |  |  |  |  |

Table 3-9: Option 6B – additional timetabled services

It should be noted that the Options 6A and 6B are virtually identical, with the only difference being that Option 6A has an afternoon Fort William – Rannoch return trip whereas Option 6B has another Fort William – Mallaig return trip.  It is important to note that, with the exception of a potential winter sports market for Torlundy Ben Nevis, tourism traffic will be negligible in the winter months.  Therefore, Option 6B, which serves the more populous area to the west of Fort William (and in particular Mallaig) will deliver a greater range of benefits than Option 6A.  The other points worth noting from the above timetables are as follows:

Option 6A

  - This option provides three additional daily return services to Glen Spean and beyond (two to Tulloch and one to Rannoch) and three to the west of Fort William (one to Glenfinnan and two to Mallaig).

  - The 07:39 and 16:50 departures from Tulloch provide useful additional connections, filling gaps in the timetable.  However, the 14:32 departure from Rannoch is only circa 40 minutes in front of the afternoon Glasgow – Fort William – Mallaig service and thus is a less valuable connection (albeit the outbound service from Fort William to Rannoch at 13:25 does improve the spread of services in the early afternoon).

  - The additional Mallaig service (arriving at Mallaig at 11:48 and departing at 11:58) potentially offers improved connectivity with ferry services, although note that CalMac’s winter 2023 timetables have not been published at the time of writing.  It is important to point out that there are significantly fewer ferry services from Mallaig in the winter months, and much lower demand for the services that do operate.

Option 6B

  - This option provides two additional daily return services to Glen Spean and beyond, both to Tulloch.  The balance of services therefore shifts towards the west of Fort William, with four additional services, one to Glenfinnan and three to Mallaig.

  - The key point of note in relation to Option 6B is that the Mallaig service would start to have a service internal approaching two hourly, albeit not on a clockface basis.  This would provide a useful local service and would open-up a number of travel options, albeit it must be borne in mind that these services would operate in winter only.

  - As described above, a higher rail service frequency to Mallaig would improve connectional opportunities with ferry services.  However, the point about low winter ferry service frequency from Mallaig should be recognised.

Option 7 – Alternative service option

In analysing the options developed in the previous study, we have identified an additional and potentially more market driven option which provides tourism-focused services to Glen Spean and beyond as well an additional connection to Mallaig in the middle of the day.  It is predominantly based around Option 4 but drawing on some components from the other options.  This proposed option is shown in the timetable below:

Table 3-10: Option 7 – additional timetabled services

| - Northbound |  |  |  |  |  | - Southbound |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Preceding departure | - N/A | - N/A | - N/A | - 11:55 | - 15:40 | - Preceding departure | - N/A | - 07:44 | - 07:44 | - 10:10 | - 11:40 | - 18:15 |
| - Following departure | - 11:38 | - 11:55 | - 11:38 | - 15:56 | - 21:36 | - Following departure | - 07:44 | - 11:40 | - 11:40 | - 16:05 | - 17:37 | - N/A |
| - Bridge of Orchy |  |  |  |  |  | - Mallaig |  |  |  | - 13:06 |  | - 20:10 |
| - Rannoch |  |  | - 10:13 |  |  | - Morar |  |  |  | - 13:13 |  | - 20:17 |
| - Corrour |  |  | - 10:26 |  |  | - Arisaig |  |  |  | - 13:23 |  | - 20:27 |
| - Tulloch | - 07:39 |  | - 10:43 |  | - 16:49 | - Beasdale |  |  |  | - 13:29 |  | - 20:33 |
| - Roy Bridge | - 07:49 |  | - 10:53 |  | - 16:59 | - Lochailort |  |  |  | - 13:38 |  | - 20:42 |
| - Spean Bridge | - 07:58 | - 08:40 | - 11:00 | - 15:16 | - 17:06 | - Glenfinnan |  |  |  | - 13:56 |  | - 21:00 |
| - Torlundy Ben Nevis | - 08:04 | - 08:46 | - 11:07 | - 15:22 | - 17:13 | - Locheilside |  |  |  | - 14:05 |  | - 21:09 |
| - Carrs Corner | - 08:09 | - 08:51 | - 11:11 | - 15:27 | - 17:17 | - Loch Eil OB |  |  |  | - 14:10 |  | - 21:14 |
| - Fort William (arrive) | - 08:14 | - 08:55 | - 11:16 | - 15:32 | - 17:22 | - Corpach |  |  |  | - 14:17 |  | - 21:21 |
| - Fort William (depart) |  |  | - 11:32 |  | - 17:29 | - Banavie |  |  |  | - 14:21 |  | - 21:25 |
| - Banavie |  |  | - 11:38 |  | - 17:35 | - Fort William (arrive) |  |  |  | - 14:28 |  | - 21:31 |
| - Corpach |  |  | - 11:42 |  | - 17:39 | - Fort William (depart) | - 06:50 | - 08:20 | - 09:00 | - 14:33 | - 15:40 |  |
| - Loch Eil OB |  |  | - 11:49 |  | - 17:46 | - Carrs Corner | - 06:56 | - 08:26 | - 09:06 | - 14:38 | - 15:46 |  |
| - Locheilside |  |  | - 11:54 |  | - 17:51 | - Torlundy Ben Nevis | - 07:00 | - 08:30 | - 09:10 | - 14:43 | - 15:50 |  |
| - Glenfinnan |  |  | - 12:05 |  | - 18:10 | - Spean Bridge | - 07:08 | - 08:35 | - 09:15 | - 14:48 | - 15:57 |  |
| - Lochailort |  |  | - 12:21 |  | - 18:26 | - Roy Bridge | - 07:13 |  | - 09:20 |  | - 16:03 |  |
| - Beasdale |  |  | - 12:30 |  | - 18:35 | - Tulloch | - 07:23 |  | - 09:30 |  | - 16:13 |  |
| - Arisaig |  |  | - 12:38 |  | - 18:43 | - Corrour |  |  | - 09:49 |  |  |  |
| - Morar |  |  | - 12:46 |  | - 18:51 | - Rannoch |  |  | - 10:05 |  |  |  |
| - Mallaig |  |  | - 12:53 |  | - 18:58 | - Bridge of Orchy |  |  |  |  |  |  |

The key points of note in relation to this option are as follows:

This option provides five daily additional return services from Fort William to Glen Spean and further south.  It also provides two additional services to the west, both to Mallaig.

It would provide an early morning trip to Corrour and on to Rannoch, with the option of a short or longer stop at these two locations.  It would also provide for eight services per day between Spean Bridge and Fort William, significantly expanding rail-based connectivity to / from Glen Spean.

The additional 12:53 arrival and subsequent 13:06 departure at Mallaig would create new connectional opportunities with ferry services, particularly in summer when the schedule is denser.  This is particularly the case for the more regular Armadale ferry in summer (although the length of layover time varies by day) and Tuesday, Wednesday and Friday departures to South Uist.  The additional service would be less well timed to connect with inbound Lochboisdale service, the Small Isles service and winter Armadale – Mallaig services, where frequency is reduced considerably.

This option also provides the possibility of visiting Glenfinnan for a short or long-period and provides opportunities to see the Jacobite crossing Glenfinnan Viaduct.

In the school holidays, it could potentially be beneficial to cancel the afternoon school train and run out to Rannoch returning from there to Mallaig.  This would provide an additional connection for walkers at Rannoch and Corrour, opening up a wider range of day-trip opportunities.

## Asymmetric timetables

The options set out the preceding section adopt the standard timetable planning approach of running the same services at the same times each day.  However, in the context of this study, there may be merit in considering the operation of asymmetric timetables across the week – i.e., operating different timetable combinations on different days.  The merits of this approach are as follows:

Most importantly given the aspiration to replace school bus services with the train, Lochaber High School works on an asymmetric week.  The school day end at 15:40 Monday to Thursday and 13:15 on a Friday.  If rail is to be a consistent and reliable option for school children, the timetable would have to be flexed on a Friday for afternoon services towards Tulloch

A key focus of several of the options is to expand rail-based local tourism opportunities.  An asymmetric timetable could provide opportunities for walking at Bridge of Orchy, Rannoch and Corrour on some days and day-trip options to Mallaig and Glenfinnan on others.

The timing of ferry services on all three CalMac routes operating out of Mallaig vary by day and there is thus an opportunity to tailor rail services to the ferries timetables on certain days.

Ideally, the rail timetable would be closely integrated with that of supporting contracted bus services, maximising the overall public transport connectivity in the area. This option would need to maintain the AM and PM peak services to Roy Bridge / Tulloch for commuting and school users.

The arguments against asymmetric timetables are as follows:

They make it difficult to undertake regular daily journeys, although the evidence would suggest that few such journeys are undertaken at present in any case.

They are confusing for the passenger, particularly those less familiar with the area.  That said, this model is already widely used by ferry services across the west coast (particularly at Mallaig), so there is local precedent.  Moreover, many passengers tend to access travel information digitally and personalise their travel itinerary, rather than looking at paper timetables, which offer greater potential for confusion when presenting services which only operate on certain days.

Given the scope of this study, it proceeds on the basis of the pre-set options outlined in this chapter.  However, in the event that the study progressed into a business case, there would be merit in considering a more nuanced timetable structure that provides a wider range of travel options on different days.  Engagement with stakeholders, tourist bodies and the public would be required to inform this.

# Infrastructure and Operational Considerations

## Overview

Any increase in services in the Fort William area could give rise to operational and infrastructure issues, which are set out in this chapter.  The purpose of this exercise is not to recommend any particular investments, rather it is to frame the salient points that would need to be considered when developing a business case.

Infrastructure and operational considerations are considered under four headings:

Infrastructure

Rolling stock

Train crew and other human resource

Stations

## Infrastructure

As explained in Chapter 2, the West Highland Line and Mallaig extension are entirely single track from the junction with the Argyle Line at Craigendoran Junction, with trains passing in static loops at stations.  When combined with a relatively basic signalling system based on electronic token exchanges and otherwise limited infrastructure, there are a package of constraints that can present challenges in expanding services.

Single Line Working – Performance

On single lines, an indication of the potential impact of new trains on the wider network will be given by the number of additional loop crossings with existing trains that are required by the introduction of the new services.  This is only a guide, and detailed performance modelling would be required if the project progresses into a business case.

Performance risks will be greatest where additional services are introduced south of Fort William, as these interact with the long-distance services which in-turn interact with the intensive Glasgow suburban network.  A late running service joining the Argyle Line at Craigendoran could impact the performance of a wide range of services running into both Glasgow Queen Street Low Level and High Level as well as Edinburgh Waverley (via Airdrie) and services which run through Glasgow Central Low Level.  The turnaround times at Fort William for services arriving from Mallaig mean that there is some additional flexibility on the Mallaig extension, with the Fort William station dwell time helping to make-up for some late running.

Option 1 will introduce six new train crossings on top of the existing 11 train crossings on the West Highland Line north of Crianlarich, which represents an increase of over 50%.  However, three of these crossings are on the Mallaig extension where the impacts of reactionary delays as a result of late running trains is likely to be minimal.  Only two crossings are made with southbound West Highland Line trains which would, if delay was introduced, potentially result in more reactionary delay south of Crianlarich and on the Glasgow suburban network.

There is nothing in the option timetables that suggests disproportionate performance risks arising from the other options.  Options 4 and 6, with their strong focus on the Mallaig extension, are perhaps less likely to result in reactionary delay promulgation to the rest of the route and wider network.

As part of the study, we have considered whether the 09:24 service proposed in Options 4,5 and 6 to / from Glenfinnan could be shunted into the siding at the station to allow the Jacobite service to pass. According to Network Rail, the siding is not in regular use by ScotRail services, however ScotRail staff already operate ground frames so there is no policy or institutional bar to using the ground frame to access the Glenfinnan siding. This will need to be explored further at the next stage of the project. The following issues would need to be considered in more detail:

Existing use – on-track plant would need to be considered.

The physical nature of the site – e.g., state of the track, vegetation, walking routes etc would need to be assessed and, if required, appropriate work undertaken.

ScotRail staff would need to be trained accordingly.

The operational rules and margins would need to be reviewed.

Once a preferred option is selected through a business case process, detailed development of the train plan should enable the provision of suitable performance margins to minimise both the risks of primary delay and the promulgation of reactionary delays to protect the overall performance of the timetable.

Key Point: Whilst detailed performance modelling would be required ahead of any new services being introduced, desk-based analysis suggests that performance risks associated such services are relatively small and can be managed.

Signalling

Signalling on the West Highland Line and Mallaig Extension is of a Radio Electronic Token Block (RETB) design.  This is a system of railway block signalling designed for single track routes of light to medium density and is effectively an electronic version of the traditional token block working (i.e., where the driver is physically handed a unique token to allow the train to enter a single-track section) as formerly used on many rural single-track lines.

As with any railway line, the West Highland Line and Mallaig extension are divided into ‘block sections’ which only one train can occupy at a time.  Each block section is bookended by a station with a static passing loop.  When a train required to move into a new section, the signaller issues a ‘movement authority permission token’ (effectively a virtual token) for the next section to the train.  In order to receive the token, the driver activates the ‘receive’ function on the in-cab equipment and the train is granted permission to enter the section.

Currently the RETB system used on the whole of the West Highland Line (except Fort William station area) and controlled from Banavie Signalling Centre generally requires the single line tokens to be exchanged between signaller and driver at locations which have a passing loop or at Fort William and Helensburgh Upper where the RETB system interfaces with other signalling.  The passing loops for passenger trains relevant to this study are:

Bridge of Orchy

Rannoch

Tulloch

Glenfinnan

Arisaig

Trains can also terminate and restart at Spean Bridge.

There are intermediate token exchange points, located at Loch Eil Outward Bound, Roy Bridge, Corrour and Gorton in the study area, but these can only be used by following trains as there are no loops to close trains in the opposite direction. The ground frame controlled loops for use by engineers’ trains / vehicles at Corrour and Gorton are not available for passenger trains to cross in normal service.

Intermediate Token Points

An important consideration with running additional local trains in the Fort William area is the principle that any train should reach the end of a block section before it can terminate and restart in the opposite direction.  This approach could lead to services operating additional mileage for little revenue, and consuming time which could otherwise be recycled back into the timetable.  One means of addressing this would be to use the intermediate token points, so that a train could terminate and restart in the opposite direction back to the loop where it entered the single line section.  The two obvious locations for this would be Roy Bridge (to prevent unnecessary running to Tulloch) and Corrour (to reduce the need to run to Rannoch on certain services).

Network Rail’s Local Operations Manager advised that it is possible to arrive a train at Roy Bridge and Corrour, terminate there and restart back in the opposite direction to that from which they arrived.  This would save mileage (11 train miles per round trip Roy Bridge – Tulloch and 14 train miles per round trip Corrour – Rannoch), which would reduce operating costs by £38.50 per round trip at Roy Bridge and £50 per round trip at Corrour, annually £12,000 and £15,000 respectively.  There would also be unquantified benefits from reduced emissions and reduced line occupation releasing capacity, particularly in perturbed working.

In addition, there would be a reduction in wasted train crew time of 20 minutes at Roy Bridge and 30 minutes at Corrour which may be able to be used more productively, or possibly in the case of the first school train saved completely.  It may also allow additional Spean Bridge workings to serve Roy Bridge.  A reverse time including token exchanges would need to be agreed with ScotRail and incorporated into the Train Planning Rules, with a working minimum of five minutes suggested.

Corrour already has a loop, operated by ground frames and a platform on the loop line, although this is not available for passenger train use.  It may be possible to operate passenger trains to / from Corrour loop although this would add to the running time to and from Tulloch to allow time to operate the ground frame (four minutes is added at Oban in similar circumstances).  There is likely to be a cost to upgrading the track and platform and possibly to divert the platform access to the south to avoid passengers crossing what would become a routinely live running line.  This would only be of value if there was insufficient time to run to Rannoch to pass a train in the opposite direction and is thus unlikely to be a worthwhile enhancement.  The obvious preference is to turn back in the current passenger platform on the through line in the same fashion as Roy Bridge.

Running to Corrour could enable an earlier arrival at Corrour (circa 07:05, compared with the current 08:32) which might be attractive to walkers and climbers as well as an early service from Corrour into Fort William (07:13 compared with 09:00 on the Sleeper and 11:21 on the first ScotRail train).

There is a clear benefit from being able to turn back at intermediate points, which could be explored further in the next stage of project development.

Key Point: In developing the case for additional services, there would be benefit in considering the case for implementing intermediate token exchanges at Corrour and Roy Bridge.  This would offer cost savings and emissions reductions, whilst also reducing wasted train crew time and reducing line occupation.

Additional token exchange at Lochailort

Through the engagement undertaken as part of this study, it has been suggested that an additional token exchange at Lochailort would be valuable in increasing the capacity of the Mallaig Extension.  At present, there is a single block section between Glenfinnan and Arisaig, which takes almost double the length of time to transit relative to the other three block sections on the line.  This long block section significantly constrains capacity on the line.

The introduction of an additional token exchange at Lochailort would effectively split this block in half, and thus the section running time from Glenfinnan – Lochailort and Lochailort – Arisaig would be broadly equivalent to the other three block sections (circa 15 minutes for a ScotRail Class 156 and 20 minutes for the Jacobite.  This measure would increase the capacity of the line and would also provide greater flexibility in timetabling.

An additional token exchange would also save considerable time for track maintenance movements, and generating a cost saving in terms of track maintenance. These savings have not been considered in the operating cost estimates presented in section 5.2, however we would expect this to be explored further in future business case stages.

The introduction of an additional token exchange point would require modifications to the signalling software but limited physical works at Lochailort.  This upgrade has been applied at  Stromeferry on the Kyle Line, so there is a design already available and is consistent with other locations where there are intermediate token points.

Key Point: The introduction of an additional token exchange point at Lochailort would significantly increase the capacity of the Mallaig extension and would also provide greater flexibility in timetabling.

Level Crossings

A significant change in the number of trains running over a level crossing may result in Network Rail re-assessing the safety risk at the level crossing, which may in turn require an upgrade to mitigate any increased risk.

Network Rail has a comprehensive system for measuring risk at level crossings, with each crossing being assigned a two-part alpha-numeric designation.  The first character is a letter in the range A to M which defines the risk level for individual users of a crossing, on a scale from A (highest risk) to M (lowest risk).The second character is a number in the range 1 to 13 which defines the overall risk of any incident (public, staff, road vehicle or rail vehicle) on a scale 1 (highest risk) to 13 (lowest risk).

Level crossing risk data are published by Network Rail and an extract of the comprehensive database for the study area is set out in line of route order in Appendix B. In summary, there are 33 level crossings on the Mallaig Extension and nine between Bridge of Orchy and Fort William.

The level crossings most likely to be of greatest concern are those with the highest scores:

Canal Tow Path South (Banavie) - Mallaig Extension: C4

Loch Eil Outward Bound - Mallaig Extension:  C4

Orival (Corpach) - Mallaig Extension: C6

Camus Aird (Morar) - Mallaig Extension: C6

Rannoch - Glasgow Line: C6 (but only for Option 1, which is the only option that includes new services to Bridge of Orchy)

In addition, there are three stations where foot crossings are the only means of access to one of the platforms:

Arisaig (North and South) - Mallaig Extension: D6

Glenfinnan (East and West) - Mallaig Extension: D6

Tulloch - Glasgow Line: D6

For station crossings, in addition to the increase in the number of trains, there will be an increase in the number of level crossing users resulting from the additional passengers.  This also applies to the Canal Tow Path South level crossing, which is adjacent to Banavie Station, and which offers the only pedestrian access between Caol and the station platform.

For the remaining level crossings, the number of extra trains in each section varies with the different options as show in the table below:

Table 4-1: Additional train movements over level crossings by section

| Options | 1 | 2 | 3 | 4 | 5 | 6a | 6b | 7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bridge of Orchy - Rannoch | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Rannoch - Tulloch | 4 | 2 | 4 | 0 | 6 | 2 | 0 | 2 |
| Tulloch – Spean Bridge | 8 | 8 | 8 | 6 | 8 | 4 | 4 | 6 |
| Spean Bridge – Ft Willian | 10 | 10 | 8 | 8 | 8 | 6 | 4 | 10 |
| Fort William – Glenfinnan | 2 | 4 | 4 | 6 | 4 | 6 | 8 | 4 |
| Glenfinnan - Arisaig | 2 | 2 | 2 | 4 | 2 | 4 | 6 | 4 |
| Arisaig - Mallaig | 2 | 2 | 2 | 4 | 2 | 4 | 6 | 4 |

The above table suggests that the level crossings in the Tulloch to Spean Bridge, Spean Bridge to Fort William and Fort William to Glenfinnan sections are the most likely to be at risk of requiring further risk mitigation, although only a detailed review will confirm whether interventions are required and the nature of those interventions.

Network Rail offered to re-run the risk scores based on the highest number of trains in each section to assess the impact, and also to increase the pedestrian use at station crossings pro rata to the number of additional trains.  The results of this updated assessment are presented in Appendix C.

In summary, a significant proportion of the crossing risk assessments do not change at all. There are a number of crossings where only one score changes and there are a few occasions where both risk scores (risk level for individual users of a crossing and overall risk of any incident) change. However, in all cases, the scores only change by one number or letter (i.e., level). Therefore, it is unlikely that the increase in risk at level crossings as result of the more frequent services will trigger significant mitigation costs. The only exception to this is Inverlochy Farm Crossing as the colour coding changes from double yellow to single yellow

The presence of ‘vulnerable users’, which includes school children, further increases the tme allowed for users to cross the railway.  However, with respect to this study, the stations at which the school children will join and alight the trains do not require the use of foot crossings, except possibly Tulloch (although there are no school children expected to use Tulloch in the short-term at least.

Key Point: The expansion of rail services in the Fort William area may require additional risk mitigation actions at level crossings and station crossings.

Banavie Canal (Swing) Bridge

One of the complications of train working on the Mallaig Extension is the swing bridge over the Caledonian Canal at Banavie Canal.  The bridge is immediately west of the station and is operated by the Banavie signal centre.  In the event that a vessel is accessing or egressing the Caledonian Canal, both the railway and A830 road bridge are swung open to allow the vessel to pass.  The default position is that the railway (and road) bridge is closed to canal traffic and the Banavie signalling centre is notified by Scottish Canals’ lock keepers when it is required to open.

Operation of the bridge for the passage of vessels will prevent the bridge carrying trains for circa 15 minutes.  Trains can approach the bridge as there are colour light signals on each of the approaches which are there specifically to protect the bridge (or more accurately the train from falling into the water when the bridge is swung and open to waterborne traffic).

The hours of navigation on the canal are limited, varying by season (and daylight) to a maximum of 08:00 to 18:00, 7-days a week, in the summer.  The canal can operate outside these hours and indeed that may be the case  in future if there is a growth in freight traffic arising from the new Great Glen pumped storage hydro schemes.  In addition, there are two periods when there are restrictions in the operation of the road bridge (i.e., it remains closed) to facilitate road traffic. These are 08:30 – 09:00 and 13:30 – 14:00 Monday to Friday.

The rail bridge has a longer swing time than the adjacent and much more modern road bridge.  There are natural times when swinging the bridge will not impact on train operations, notably in the period after the passage of a westbound train, which will inevitably mean that an eastbound train will not be back at Banavie within 40 minutes due to the time required to run to and from the crossing at Glenfinnan.  Conversely any “crossing” in Fort William where a Mallaig train leaves shortly after one arrives from Mallaig will not allow sufficient time for the bridge to be opened and closed again.

Scottish Canals has highlighted its concern that any increase in train services could negatively impact on their operation particularly in the Easter holidays and between June and August.  Indeed, the bridge is already considered to be a constraint in peak season and Scottish Canals note that, if the bridge needs to be swung more often, it may need to be upgraded to reduce the navigation closure times.

A particular challenge identified is the proposed 17:29 (ex Banavie 17:35) departure from Fort William to Mallaig, which features in all of the options.  This service would cross very close to the end of the working day on the canal and impact seriously on the ability to pass vessels through the Corpach / Banavie section before close of work. At this stage we have only considered passenger movements in respect of the swing bridge timings, so we have not considered potential freight movements from Corpach. This will need to explored at the business case stage.

Key Point: The swing bridge at Banavie presents a potential constraint in terms of increasing the number of services between Fort William and Mallaig and may require an infrastructure solution to address it.  At business case stage, it would be essential to engage in detail with Scottish Canals to understand their operational requirements, freight movements and consider any potential solutions that could be required more fully.

## Rolling Stock

All of the ScotRail trains on the West Highland Line are operated using a sub-fleet of the west of Scotland Class 156 Diesel Multiple Unit (DMU) fleet. As well as the West Highland Line, these units operate the Glasgow local services to Barrhead, East Kilbride and Anniesland and longer distance rural services to Kilmarnock, Dumfries, Carlisle, Ayr, Girvan and Stranraer.

The West Highland sub-fleet consists of 14 units fitted with the RETB signalling system and modified luggage accommodation to cater for the passengers who use the line.  Currently, 10 of the 14 units are diagrammed for West Highland Line use daily, with the remainder fulfilling workings to the south of Glasgow and being available for maintenance.

Unit Availability

Irrespective of the timetable option progressed, an additional two-car Class 156 unit would be required to operate the additional timetabled services set out in Chapter 3.  Moving to 11 out of 14 would require 78.5% availability, which is historically low for second generation DMUs.

Two Class 156 units will be released once the Barrhead electrification is completed and commissioned in December 2023.  However, advice from ScotRail is that these units have been allocated to other uses, so are not available for redeployment in the Fort William area.

Work is underway to electrify the East Kilbride Line, which will follow on from the Barrhead project and for which preparation work is already underway.  However, there is no published completion date. The earliest possible date would be December 2024, but given the complexities of the route and the requirement to relocate Hairmyres Station, completion may be rather later.

The conversion of the East Kilbride line to electric traction will release a significant number of Class 156 units, which will not have an obvious use within the ScotRail network.  However, no electric units have yet been identified as available to operate the East Kilbride route.  That said, with the thinning of Central Belt and Ayrshire electric services with the Fit for the Future timetable and the ongoing lower levels of peak commuting travel, it seems reasonable to assume that ScotRail can find the resources to operate East Kilbride electric services in due course.

The bulk of the Class 156 fleet is leased by Northern Rail and ScotRail.  There are now some Class 156 units in storage, having been released by East Midland Trains, which still has a small number in use. Brodies Engineering at Kilmarnock also has one Class 156 unit in their ownership and available for use through either a lease or sale.  There are therefore units available outwith the existing ScotRail fleet.

ScotRail suggest that fitting of RETB is not likely to be a major challenge but reconfiguring a unit to the same layout / standard as the rest of the West Highland fleet may be more of a challenge due to changing standards. This could be a significant point but may be possible to work around.

Key Point: The operation of additional services in the Fort William area will require an extra Class 156 unit configured for operation on the West Highland Line to be made available.  Whilst not available from the current ScotRail fleet, there are opportunities to secure spare units from elsewhere.

Use of current rolling stock

For completeness, we have undertaken an analysis of current Class 156 and Class 153 rolling stock diagrammed to operate on the West Highland Line (May 2023) to determine whether there is sufficient spare capacity to operate additional services.  This exercise has established the following formations:

Table 4-2: Glasgow Queen Street – Fort William – Mallaig diagrams

| Glasgow Queen Street depart | Fort William arrive | Fort William depart | Mallaig arrive | Unit type (diagram) | Unit type (diagram) | Formation |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 08:15 | 09:38 | 156 (202) | 156 (209) | 4-car |
| 08 21 | 12:07 | 12:12 | 13:38 | 156 (201) | 156 (208) | 4-car |
| 12 22 | 16:09 | 16:19 | 17:43 | 156 (205) | 156 (207) | 4-car |
| 18 23 | 22:07 | 22:12 | 23:39 | 156 (209) | 153 (103) | 3-car |

Table 4-3: Mallaig – Fort William – Glasgow Queen Street diagrams

| Mallaig depart | Fort William arrive | Fort William depart | Glasgow Queen Street arrive | Unit type (diagram) | Unit type (diagram) | Formation |
| --- | --- | --- | --- | --- | --- | --- |
| 06:03 | 07:27 | 07:34 | 11:33 | 156 (207) | 153 (102) | 3-car |
| 10:10 | 11:33 | 11:40 | 15:34 | 156 (202) | 156 (209) | 4-car |
| 16:05 | 17:27 | 17:37 | 21:25 | 156 (201) | 156 (208) | 4-car |
| 18:15 | 19:37 |  |  | 156 (205) | 156 (207) | 4-car |

As can be seen from the tables, the Mallaig services in the summer are operated as either four or three car sets.  As Class 153 sets are not permitted to operate in single formation on ScotRail, the two trains composed of three cars must remain as diagrammed.  However, if four car sets are not required on the Fort William – Mallaig (and return) leg of the journey, detaching two cars at Fort William could free up a unit to operate other services (a thorough understanding of demand on the Mallaig Extension would though be required to inform such a decision, especially if additional Mallaig services were operated at other times of the day).

There are options to optimise the unit formation across the West Highland Line timetable. For example, the 16:19 leaving Fort William could potentially be a 2-car formation based on reported levels of demand. However, the midday service needs to be 4-cars based on current demand. As this project develops, further work is required to understand and plan the train formations for the current and proposed services.

Allowing adequate time to uncouple and couple at Fort William would result in a Class 156 being available from start of the day until 11:15 in Fort William, between 12:20 and 17:15 and after 16:30 until the end of the day.  This is effectively a continuous period, with a short break between 11:15 to 12:20.

This would de-strengthen the three return Fort William to Mallaig journeys and return (i.e., reducing them to two-car sets) which would save 248 miles daily for 22 weeks of the year.  This would result in a mileage cost saving of £104,500. In the winter timetable there are two diagrams on which no services are planned (201 & 205) so there is rolling stock available to provide an extra diagram at Fort William.

The non-availability of the extra unit between 11:15 and 12:20 would impact significantly on the potential services that could be operated, which varies according to the options, as follows:

Option 1:  It would not be possible to operate the morning return service to Bridge of Orchy.  This train would need to terminate and restart at Corrour (if possible), or otherwise Tulloch.

Option 2: The morning service to Rannoch would need to terminate and restart at Corrour (if possible), or otherwise Tulloch.  The late morning service to Glenfinnan would need to run after the second Jacobite service, which would require the cancellation of the early afternoon Tulloch shuttle.

Option 3: The morning Rannoch service (arriving 11:27) would need to be turned at Roy Bridge, if possible, or Spean Bridge.

Option 4: The late morning Fort William – Mallaig service (arriving at 12:53) would have to be cancelled, although a Glenfinnan shuttle would be possible after the second Jacobite departure.

Option 5: Not applicable because the spare unit is now diagrammed by ScotRail, so unavailable.

Options 6A and 6B: The extra units used to strengthen the Glasgow Queen Street – Fort William – Mallaig service are not diagrammed during the winter but would be available for these options.  Consequently, they could operate as set out in Chapter 3 with no additional units required.

Option 7: The late morning Rannoch – Mallaig service (arriving at 12:53) would have to be terminated at Fort William, although a Glenfinnan shuttle would be possible after the second Jacobite departure.

There is also the possibility of shuttle to Corrour (58 miles round trip from Fort William) before the 08:15 Fort William to Mallaig service. The annual cost of this service is likely to be in the region of £54,000 and could generate revenue accounting for 50% of these costs. This assumes £600 of additional revenue is generated per week which is reasonable given current fares and would only require 16 additional per trips per day between Fort William, Corrour and intermediate stops. Based on these assumptions the shuttle service would not work commercially but would only need support of the order of £23,000 per annum for the service to be viable

Key Point: Our analysis of current diagrams suggests that it would be possible to operate additional services throughout the day, except between 11:15 and 12:20.  This would however involve de-strengthening the current four-car operations between Fort William and Mallaig (and return) to two-car, potentially giving rise to capacity issues.  It would also diminish the benefits of the additional service by removing or truncating some of the most valuable late morning and early afternoon services.

Servicing and maintenance

Through our discussions with ScotRail, they do not envisage any particular issues with servicing an extra unit at Fort William (interior cleaning and toilet servicing), although there is likely to be an additional marginal cost.  Fuelling, maintenance and external washing and heavy cleaning all takes place in the Glasgow area, so the extra unit would need to be cycled back to Glasgow as part of the regular fleet deployment planning. Consequently, the extra unit has to be considered as one of the total fleet and there would not be a specifically identified unit by painted number dedicated to the Lochaber local services.

Key Point: Servicing and maintaining an additional unit would not be problematic, although would potentially incur a small marginal cost.

Innovative rolling stock solutions

Whilst outwith our core brief for this study, we have, through discussions with stakeholders, identified some potentially innovative rolling stock solutions which could be considered in a business case setting.

One option might be the use of a modern lightweight vehicle such as the Revolution in Very Light Rail (RVLR) vehicle being developed by Eversholt Rail or the Vivarail Class 230 converted District Line trains.

There are also other possible options, especially, but not exclusively, for other licensed train operators to provide train crew and operate non-ScotRail rail vehicles.  Other licensed train operators have been approached and they are willing to consider the possibility of operating a free-standing train service, provided under contract to a funder.  Indications are that there could be a range of potential operating offers.  In such circumstances, it would be desirable to ensure that the offer to the travelling public is seamless with ScotRail’s offer.  For example, Pre Metro Operations, who operate the Stourbridge Town branch on behalf of West Midlands Trains, is a possible supplier who could provide a free-standing operation modelled on their current operation.

The use of a non-interoperable vehicle, such as the Revolution VLR, could require some infrastructure interventions, and certainly would require some consideration of the operational aspects of safe operation of such a vehicle on Network Rail’s infrastructure alongside standard rail vehicles.

Key Point: There may be merit in considering innovative new rolling stock solutions and other operating models for the delivery of local services in Lochaber.  This could be considered in the Economic, Financial and Commercial dimensions of any subsequent business case.

## Human Resource

Train Crew

The new local services would generally expect to be crewed from Fort William as this is where the services start and finish their working day.  It may be that, for efficient diagramming, Mallaig train crews are allocated to some of the services.  However, it is anticipated that the extra staff required would be employed at Fort William.

There are no reasons to expect recruitment to be difficult, but current ScotRail driver training programmes are full, and they have stated that it would not be possible to start a service in less than two years from point of confirmation.  This would need to be updated in a future business case (as part of the Management dimension) so that a robust project plan can be created.

Our analysis suggests that there may be some spare time within the existing resources – train crew and units - in the Fort William and Mallaig area.  Should a subset of timetable options proceed into a business case setting, there would be benefit in undertaking a detailed resourcing exercise working with ScotRail to determine the increments available (if any) to provide additional services working up from the currently available resources and identifying the benefits that would arise from the introduction of additional resources.

Key Point: The operation of additional services in the Fort William area would require the recruitment of additional crew.  The required number and rostering of crew is something which should be developed in partnership with ScotRail through any subsequent business case process.  It should be noted that there is a circa two-year lead time on driver training at present.

Signaller workload

The workload of a signaller in the Banavie signalling centre is largely determined by the number of token exchanges and the volume of level crossing activity.  The latter is largely a function of the number of user requests to cross made by telephone, so is unlikely to be substantially changed by the number of trains run, but the former is directly linked to the train plan.

All options make use of the additional diagram for the same time period, but with variations in the services, so the number of token exchanges is unlikely to vary greatly. Therefore, using Option 1 as a representative example, the Banavie signaller looking after Tyndrum Upper to Mallaig currently has approximately 13 existing train crossings, with four token exchanges per crossing. This will result in 52 individual token exchanges. Some of the services, such as the Royal Scotsman and freight, do not run every day so this is a conservative figure. The proposed new services in Option 1 would add another six crossings per day resulting in 24 additional token exchanges, an increase of 46%.

The impact of this level of increase would need to be considered by Network Rail and there may be a need to provide some mitigation to reduce signaller workload, possibly by:

Making token exchange more efficient;

Increasing the number of signallers, which would bring its own complications;

Possibly by equipping the most heavily used level crossings with miniature warning lights to reduce the telephone workload, which would also act as a complementary risk mitigation measure.

The implications for signaller workload would need to be the subject of a detailed study once an option has been selected and the detailed timetabling process commences. A robust signaller workload assessment would need to be developed to inform the business case and operational planning. Between the signaller workload and the level crossing impact assessments, there is likely to be some expenditure required, although it is not possible to estimate how much at this early stage.

Key Point: A robust signaller workload assessment would be required to inform any potential mitigation measures arising from the operation of additional services.

## Stations

The operation of successful transit services requires both the necessary train services and suitable stations to access the trains.  To inform the study, a visual audit of all stations from Bridge of Orchy to Mallaig was undertaken, excluding Fort William.  The aim of this exercise was to detail current facilities and outline potential enhancements to support increased usage.   A full paper detailing the outcomes of this activity is presented in Appendix D.

A summary of the main findings by station is set out in this section.  For each station, potential upgrades to accommodate an increase in train frequency were categorised as follows:

Potentially essential: Changes that are likely to be required to reflect the higher level of use and may be required by industry standards or operators’ safety cases and/or safety management systems, especially if the train service is provided for daily school travel.

Highly desirable: Changes to deliver a station to a standard that most users would expect of a modern transit operation.

Desirable: Changes that would improve the station, creating a better travelling environment for the passenger, but which are unlikely to be considered as essential.

It should be noted these classifications are based on a qualitative view of the changes in use and patronage at each station.  They are therefore not definitive and are solely intended to guide future thinking in relation to a business case for additional services.

A summary of the main findings is presented overleaf:

Table 4-4: Potential station improvements to accommodate enhanced train service frequency

| Station | Comment | Desirable | Highly Desirable | Essential |
| --- | --- | --- | --- | --- |
| Bridge of Orchy | Based on a very limited increase in service | Full accessibility with ramped access to the platform and a paved surface up to the south end of the station building | Improved quantity and quality of car parking, as well as improved safe access for walkers and climbers | None |
| Rannoch | Based on a limited increase in service | Additional car parking if capacity is regularly exceeded | Full accessibility with ramped access to the platform and a paved surface to the north end of the station buildings | None |
| Corrour | Based on a limited increase in service and its remote and isolated location | Paved footpath to the restaurant and compliant gradient onto the platform | None | None |
| Tulloch | Based on a limited increase in the number of users but more train services | Paved car park and access road upgraded | Paved platform surface up to the link with a new bridge and car park | An increase in the number of trains may require the removal of the foot crossing, including retention of step-free access |
| Roy Bridge | Based on a significant increase in footfall (in relative terms) as result of school traffic and more regular travel into Fort William | None | Some formal car parking | Compliant step and step-free pedestrian access. Paved platform |
| Spean Bridge | Based on a significant increase in footfall (in relative terms) as result of school traffic and more regular travel into Fort William | None | Access from up platform to be closer to Network Rail standards. Increased pick-up / set-down and car parking capacity using Network Rail land beside the station | Paved platform areas for local service operation. Removal of the restaurant waste bins from the station access to non-public location. |
| Banavie | Based on a significant increase in footfall (in relative terms) as a result of more regular travel into Fort William | Surfaced car park | Improved pedestrian access to both the vehicular and pedestrian level crossings to reduce walk times and also to reduce the distance walked alongside the A830. | None |
| Corpach | Based on a significant increase in footfall (in relative terms) as a result of more regular travel into Fort William | None | Surfaced platform and provision of a waiting shelter | None |
| Loch Eil OB | Based on limited increase in already low use | Safe vehicular access on / off the A830 and provision of a surfaced platform | None | None |
| Locheilside | Based on limited increase in already low use | None | None | None |
| Glenfinnan | Based on a significant increase in the number of passengers, number of visitors to the station and safety issues associated with foot crossings | None | Increased car parking spaces and the provision of public toilets. | An increase in the number of trains may require the removal of the foot crossings, including retention of step-free access. |
| Lochailort | Based on limited extra services. Any investment would be predicated on the potential of the station to act as an access point to the railway from the A861 hinterland, which is challenging given its location, elevation, access and space | None | Possible bus interchange facility | Safer access to from the A830 and additional station car parking |
| Beasdale | Based on limited increase in already low use | None | None | None |
| Arisaig | Based on a significant increase in footfall (in relative terms) and safety issues associated with foot crossings | Expanded car park | Paved platforms, especially to link with a compliant footbridge | An increase in the number of trains may require the removal of the foot crossings, including retention of step-free access. |
| Morar | Based on limited increase in already low use | Paved platform | None | None |
| Mallaig | Based on a limited increase in the number of passengers at an already well-used station | Some station specific car parking for short-stay users and disabled spaces | Pick-up / set-down facility | None |

## Summary

Our review of the operational considerations associated with additional train services in the Fort William area has not identified any insurmountable practical issues with respect to delivering the extra services identified in Chapter 3.  However, there are a number of potential costs (both one off and ongoing) which may need to be included in any future business case.

If the overall economic and societal narrative suggests that this concept is worth developing further and that it will attract funding, then option refinement will be required to emerge with a final preferred option.  This will then allow some of these other issues to be explored and, if work or mitigation is required, costed.  This would be a more cost-effective exercise when focussing on one or a limited number of service options.

# Demand, Revenue and Cost Analysis

## Overview

Having developed the options in some detail, this chapter sets out the forecast demand and revenue associated with each option and compares this with the additional operating costs which will be accrued under each option.  It should be emphasised that this chapter is focused on financial costs and benefits only – i.e., the cost to ScotRail of providing the services less fares revenue and the savings to The Highland Council on school bus contracts.  Consideration of the wider economic and societal benefits is included in Chapter 6.

Two broad approaches to demand and revenue forecasting are adopted here:

The application of the rail industry MOIRA2 software, which estimates incremental changes in demand between stations associated with new services through an elasticity-based approach based on the Passenger Demand Forecasting Handbook (PDFH).  Whilst MOIRA2 provides the industry standard approach to forecasting, it has to be recognised that there are challenges with its application in a study of this nature:

  - Firstly, elasticities are useful for estimating changes in rail journeys associated with incremental service improvements.  However, in this case, service frequency at some stations more than doubles as a result of the options, so MOIRA2 is less robust in this context.

  - MOIRA2 was also developed predominantly to model changes in rail journeys associated with more frequent services with associated demand profiles.  In a rural area such as Lochaber, regular rail service use is less common, and demand is heavily influenced by other factors such as seasonality and weather.

The use of a more traditional, and in this case largely experience-based, judgement built  ‘bottom-up’ approach, whereby high-level demand forecasts are developed based on station catchments and anticipated use by visitors.  These forecasts are not option specific and the focus is more on setting out the types of market that could be served through improved connections and the orders of magnitude of potential additional rail users.

The two sets of forecasts are supplemented by an estimate of savings to The Highland Council (THC) associated with the additional rail services supplanting the requirement for some school bus services.

It is important to recognise at the outset of this chapter that the economics of railways mean that any additional services will operate at a deficit (i.e., the cost of operation will exceed fares revenue).  This is however true of the services included in the current timetable and indeed of almost all rail services in Scotland and the UK more generally.  Value for money must therefore be considered in its widest sense through supplementing the demand, revenue and cost analysis with a wider narrative of the economic and societal benefits for Fort William and wider Lochaber which may emerge from the operation of additional rail services – this narrative is set out in Chapter 6.

## Option Costs

The operation of an additional diagram will generate additional fixed operating costs (train crew hours and vehicle lease) and variable costs associated with the incremental mileage operated (fuel and track access charges).  ScotRail has provided costing information which has been used to generate individual option costs based on a set of simplifying assumptions – these are:

The additional diagram is operated by a two-car Class 156 unit, which will have to be leased.

The option mileage is based on the SYSTRA Fort William Opportunities Around Rail report, expanded to a full-year, six days per week.  It should be noted that this is to provide a simple comparison – more detailed costing work would be required in a business case setting.  In particular, Options 6a and 6b could not be operated to the time suggested in the summer, as the services would clash with the Jacobite’s paths.

ScotRail has noted that four additional train crew, each consisting of a driver and conductor (eight in total) would be required to operate the service.

No overheads have been added to the costs.

A summary of the costs by option is provided in the table below, with all costs rounded to the nearest £1,000:

Table 5-1: Estimated operating costs for each option

| Option | Daily Operating Hours | Annual Mileage | Costs, £k |
| --- | --- | --- | --- |
| 1 | 06:50 – 21:31 | 105,648 | £1,150 |
| 2 | 06:50 – 21:31 | 95,302 | £1,114 |
| 3 | 06:50 – 21:31 | 106,315 | £1,153 |
| 4 | 06:50 – 21:31 | 99,309 | £1,128 |
| 6a | 06:50 – 18:58 | 110,321 | £1,167 |
| 6b | 06:50 – 18:58 | 114,328 | £1,181 |
| 7 | 06:50 – 21:31 | 105,392 | £1,150 |

It is evident from the above table that there is no substantial variation between the option costs.  This is because the variable cost element – annual mileage – is not markedly different between the options.  Cost therefore is not an obvious differentiator between the options.

It should be noted that, whilst Options 6a and 6b do have a shorter operating day, it is difficult to determine at this stage whether this could be translated into a reduction in staffing (and hence costs) without undertaking a more detailed study of overall rostering at Fort William and Mallaig.

Innovative Rolling Stock Option

Chapter 4 described the possibility of using an innovative and low-cost rolling stock solution such as the Vivarail Class 230 units or the Eversholt Rail RVLR vehicle to operate the additional diagram.  The assumption here is that such an operation would be sponsored but not operated by ScotRail (as per the Stourbridge Junction to Stourbridge Town service).  The introduction of the example units could potentially offer significant cost savings, but would also require the resolution of technical, human resource and operational issues.

The case for introducing innovative solutions of this nature should be covered in detail in any future business case, as they may significantly strengthen the financial case for improving the service.  Indeed, the RVLR vehicle has been specifically developed to offer a low-cost, innovative and environmentally sustainable rolling stock option for lightly used lines, or where a case is being made to bring disused branch lines back into operation.

## MOIRA2 Demand and Revenue Forecasts

To estimate forecast passenger demand and revenue, MOIRA2 software was applied, which estimates incremental changes in demand between stations through an elasticity-based approach. Rail passenger demand and revenue data was obtained from the MOIRA Origin-Destination Matrix for the year up to March 2023 (and was thus post-COVID-19). Access to MOIRA2, the rail industry demand forecasting tool was provided via ScotRail’s membership of the Rail Delivery Group.

In the MOIRA analysis, stations were grouped together for reporting purposes and the group names are displayed in the table below.

Table 5-2: Station Group List

| Group Name | Station(s) |
| --- | --- |
| WHL: Mallaig Line | Mallaig, Morar, Arisaig, Beasdale, Lochailort, Glenfinnan, Locheilside, Loch Eil Outward Bound, Corpach, Banavie |
| WHL: Fort William | Fort William |
| WHL: Spean Bridge, Roy Bridge, Tulloch | Spean Bridge, Roy Bridge, Tulloch |
| WHL: Corrour, Rannoch, Bridge of Orchy | Corrour, Rannoch For Kinloch Rannoch, Bridge of Orchy |
| WHL: Oban Line | Oban, Connel Ferry, Taynuilt, Falls of Cruachan, Loch Awe, Dalmally |
| WHL: Tyndrum & South | Tyndrum BR, Tyndrum Lower, Upper Tyndrum, Crianlarich, Ardlui, Arrochar & Tarbet, Garelochhead |
| Rest of Scotland | All other stations in Scotland |
| England & Wales | All stations in England and Wales |

All options were assessed using MOIRA with the exception of Option 5, which is not currently deliverable as outlined in Chapter 3. The additional option identified in Chapter 3 – Option 7 - was also assessed, considering the estimated demand and revenue benefits of a more market driven timetable.

MOIRA baseline analysis

MOIRA journeys data, which is based on rail ticket sales, was extracted for stations between Mallaig and Bridge of Orchy (inclusive). These data demonstrate the general flow of rail trips in the Lochaber area. It should be noted that the station totals, as per March 2022, are still lower than the general levels pre-COVID-19, as described in Chapter 2.

Figure 5-1 shows the split of inbound and outbound journeys to and from stations in the study area. Due to MOIRA data confidentiality, actual figures are not presented (hence the X-axis is not labelled).

Figure 5-1: Inbound / outbound station flows

The figure shows the key tourism destinations of Mallaig, Glenfinnan and Corrour, which are highlighted by the significant excess of inbound journeys over outbound journeys. Mallaig is clearly, and not unexpectedly, the key destination, most likely for the scenic journey. Fort William has the greatest outbound flow.

Figure 5-2 shows the inbound journeys to Mallaig.

Figure 5-2: Mallaig inbound flows

The figure above shows that the end-to-end flow is dominant with most demand from Fort William and beyond. This is perhaps not surprising as this is the route section that is highlighted in all media and press coverage.  However, it does demonstrate some value for some smaller stations, with around 7% or demand from stations east of Glenfinnan as well as for Rannoch where it illustrates a widening of the Fort William – Mallaig rail route to Highland Perthshire visitors.

The other “destination stations” identified with a significant excess of inbound over outbound passenger flows are Glenfinnan and Corrour.

Figure 5-3 shows the inbound journeys to Glenfinnan.

Figure 5-3: Glenfinnan inbound flows

The demand from Loch Eil Outward Bound is possibly unexpected, but this is presumably students at the Outward Bound school taking the opportunity to visit Glenfinnan.

Figure 5-4 shows the inbound journeys to Corrour, which is a big rail attraction as it is not easily accessible by road.

Figure 5-4: Corrour inbound flows

After Fort William and Glasgow, the biggest station flows to Corrour are from Rannoch, Crianlarich, Tulloch and Spean Bridge. The Glen Spean stations provided significant numbers of travellers to Corrour, with Corrour being the highest destination from Tulloch (almost 2/3 of journeys to / from Tulloch are to / from Corrour) and Roy Bridge (around 1/5 of journeys) and second highest to / from Spean Bridge (almost 1/5 of total journeys) after Glasgow. Rannoch also has Corrour as the highest destination where almost 1/3 of total journeys are to / from Rannoch. Stations south of Rannoch appear to act as Park and Ride stations with Crianlarich, Tyndrum Upper, and Bridge of Orchy all in the top ten of originating stations for journeys to Corrour. Travel from stations west of Fort William is limited.

MOIRA demand and revenue forecasts

A proportionate approach was undertaken to forecast patronage and associated revenue impacts for each of the proposed options. The approach adopted was comparatively light touch, using readily available data and avoiding complex and costly modelling as is proportionate at this pre-business case stage.

Incremental change in demand between station pairs was estimated using MOIRA2, which applies elasticity calculations based on changes in travel time in line with the approach set out in the Passenger Demand Forecasting Handbook (PDFH6, May 2018).

The elasticity calculation accounts for the travel time between stations, interchanges (if applicable), and service intervals, which are summed and expressed as the generalised journey time (GJT) . MOIRA2 calculations were undertaken for the current (base) and option scenario services (do-something) based on the Summer 2023 base and option rail timetables respectively.

For the purpose of the study, demand forecasting and economics for the options were defined in relatively broad terms in advance of more detailed service and timetable development that would need to be undertaken if options were progressed into a business case. This included the following assumptions:

New services would be integrated with National Rail systems, including timetabling and fares.

Option timetables, and hence calculated GJTs, were based on the indicative timetables presented in the original SYSTRA study.

Demand and revenue impacts are based on weekday timetable modelling in MOIRA with the assumption that weekend impacts would be similar.

Impacts of strike action on the 2022-2023 baseline demand have been accounted for by uplifting demand and revenue based on the number of strike days relative to the planned timetable.

Options 6a and 6b would only be able to operate during the Winter timetable, therefore the output demand and revenue was merged with Option 4 for the Summer timetable period (which provided the highest combination of annual demand), with the assumption that 80% of demand occurs in the summer period based on the predominance of tourism and visitor demand evident from the split of inbound / outbound journeys.

Refinement of the demand and revenue forecasting approach would be required at business case stage should any of the options progress, for example multi-modal choice modelling may be appropriate to assess new connectivity and changes in station access / egress. This could also take account of other influences on rail demand, such as future changes in land-use and travel behaviour.

This following tables and figures present the high-level estimate of forecast additional demand and revenue respectively for the options assessed using MOIRA.

Table 5-3 and Table 5-4 show the estimated net increase in passenger demand and revenue respectively from the 2022/23 baseline for each option scenario. Figure 5-5 and Figure 5-6 summarise the estimated net increase in passenger demand and revenue, respectively, for each travel movement.

Table 5-3: Estimated net annual additional journeys (relative to 2022/23 base)

| Travel Movement | Option 1 | Option 2 | Option 3 | Option 4 | Option 6a (Option 4 summer) | Option 6b (Option 4 summer) | Option 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mallaig Line | 920 | 1,120 | 1,150 | 1,920 | 1,920 | 2,080 | 1,670 |
| Mallaig Line <> Fort William | 4,960 | 5,980 | 5,780 | 11,070 | 11,150 | 12,090 | 10,240 |
| Mallaig Line <> Spean Bridge, Roy Bridge, Tulloch | 400 | 410 | 410 | 450 | 450 | 450 | 440 |
| Mallaig Line <> Corrour, Rannoch, Bridge of Orchy | 0 | 40 | 30 | 0 | 50 | 40 | 90 |
| Fort William <> Spean Bridge, Roy Bridge, Tulloch | 1,150 | 1,160 | 1,020 | 930 | 920 | 890 | 1,070 |
| Fort William <> Corrour, Rannoch, Bridge of Orchy | 630 | 290 | 520 | 0 | 50 | 0 | 300 |
| Spean Bridge, Roy Bridge, Tulloch | 70 | 70 | 60 | 50 | 50 | 50 | 60 |
| Spean Bridge, Roy Bridge, Tulloch <> Corrour, Rannoch, Bridge of Orchy | 440 | 200 | 380 | 0 | 40 | 0 | 220 |
| Corrour, Rannoch, Bridge of Orchy | 330 | 70 | 300 | 0 | 40 | 0 | 70 |
| Mallaig Line <> Rest of Scotland | 0 | 0 | 0 | 0 | 30 | 30 | 0 |
| Total | 8,900 | 9,340 | 9,650 | 14,420 | 14,700 | 15,630 | 14,160 |

Table 5-4: Estimated net annual additional revenue (relative to 2022/23 base, 2023 values and prices, £)

| Travel Movement | Option 1 | Option 2 | Option 3 | Option 4 | Option 6a (Option 4 summer) | Option 6b (Option 4 summer) | Option 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mallaig Line | 3,900 | 4,400 | 4,900 | 7,800 | 7,800 | 8,400 | 6,900 |
| Mallaig Line <> Fort William | 34,400 | 37,800 | 37,700 | 74,800 | 75,500 | 81,800 | 71,300 |
| Mallaig Line <> Spean Bridge, Roy Bridge, Tulloch | 3,400 | 3,500 | 3,500 | 3,800 | 3,800 | 3,800 | 3,800 |
| Mallaig Line <> Corrour, Rannoch, Bridge of Orchy | 0 | 300 | 300 | 0 | 600 | 400 | 1,200 |
| Fort William <> Spean Bridge, Roy Bridge, Tulloch | 4,000 | 4,000 | 3,300 | 3,100 | 3,000 | 3,000 | 3,700 |
| Fort William <> Corrour, Rannoch, Bridge of Orchy | 4,900 | 2,300 | 3,500 | 0 | 300 | 0 | 2,300 |
| Spean Bridge, Roy Bridge, Tulloch | 200 | 200 | 100 | 100 | 100 | 100 | 100 |
| Spean Bridge, Roy Bridge, Tulloch <> Corrour, Rannoch, Bridge of Orchy | 1,900 | 1,000 | 1,000 | 0 | 100 | 0 | 1,100 |
| Corrour, Rannoch, Bridge of Orchy | 900 | 200 | 700 | 0 | 100 | 0 | 300 |
| Mallaig Line <> Rest of Scotland | 0 | 0 | 0 | 0 | 700 | 700 | 0 |
| Total | 53,600 | 53,700 | 55,000 | 89,600 | 92,000 | 98,200 | 90,700 |

Figure 5-5: Estimated net increase in demand (relative to 2022/23 base) (note – key reads left to right)

Figure 5-6: Estimated net increase in revenue (2023 prices and values) (note – key reads left to right)

Inspection of the demand and revenue forecasts reveals the following points:

There is moderate potential for additional demand (and revenue) on rail journeys in the study area.  However, this is dominated by station flows between Fort William and stations on the Mallaig Extension where the baseline demand is greatest.

Option 6B has the greatest forecast increase in demand and revenue where this includes the most significant improvement in services between Fort William and Mallaig.

Options 1, 2, and 3 have the lowest forecast demand (and revenue) as these options do not include as many new services between Fort William and Mallaig.

There is relatively little difference in forecast demand and revenue between Option 4, Option 6A and Option 7. However, this masks differences in station flows where Option 7 shows less demand on the Mallaig Extension, but this is offset by additional demand between stations to the south of the study area.

It should be noted that the forecast demand and revenue is based on the 2022/23 baseline which is post-COVID-19, and that no future growth has been applied. If rail demand returned to pre-COVID-19) levels, then this would represent an increase of around 45% to the above forecast figures.

Key Point: As would be anticipated, forecast revenue associated with the introduction of additional services in the Fort William area would be significantly less than the marginal cost of operating these services.  However, as noted in Chapter 5, value for money must be considered in its widest sense, recognising the benefits of additional connectivity in the Lochaber area.

## Market for additional services – ‘bottom-up’ approach

Assessing the demand changes from the provision of a new train service, and in this case one where the new services are targeted on specific markets, is challenging and standard MOIRA analysis may not deliver complete results.  This section assesses the potential market at each of the stations using a ‘bottom-up’ qualitative approach which provides an indication of the potential size of the resident and tourism markets respectively.  It should be noted that the analysis excludes school-based travel as this is captured as part of Section 5.5.

A station-by-station review of potential demand is provided in Appendix E, with the main results of this exercise summarised in the table below.

Table 5-5: Estimated additional demand and revenue by station

| Station | Daily residents travel (single journeys) | Weekly Tourist travel (return trips) | Annual single Journeys (Residents) | Annual single Journeys (Tourists) | No of Single Journeys per annum | Number of weeks | Average return fare | Revenue £k |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mallaig | 40 | 300 | 12,480 | 13,200 | 25,680 | 22/52 | £13.00 | £167 |
| Morar | 3 | 0 | 936 | 0 | 936 | 55 | £12.00 | £6 |
| Arisaig | 4 | 24 | 1,248 | 1,056 | 2,304 | 52 | £12.00 | £14 |
| Beasdale | 0 | 0 | 0 | 0 | 0 | 52 | £14.00 | £0 |
| Lochailort | 2 | 0 | 624 | 0 | 624 | 52 | £12.00 | £4 |
| Glenfinnan | 10 | 300 | 3,120 | 13,200 | 16,320 | 22/52 | £6.00 | £49 |
| Locheilside | 0 | 0 | 0 | 0 | 0 | 52 | £9.00 | £0 |
| Loch Eil OB | 1 | 0 | 312 | 0 | 312 | 52 | £4.00 | £1 |
| Corpach | 2 | 0 | 624 | 0 | 624 | 52 | £3.50 | £1 |
| Banavie | 5 | 0 | 1,560 | 0 | 1,560 | 52 | £3.00 | £2 |
| Spean Bridge | 10 | 0 | 3,120 | 0 | 3,120 | 52 | £6.00 | £9 |
| Roy Bridge | 5 | 0 | 1,560 | 0 | 1,560 | 52 | £8.00 | £6 |
| Tulloch | 3 | 0 | 936 | 0 | 936 | 52 | £11.00 | £5 |
| Corrour | 0 | 50 | 0 | 2,200 | 2,200 | 22 | £13.00 | £14 |
| Rannoch | 0 | 50 | 0 | 2,200 | 2,200 | 22 | £15.00 | £17 |
| Bridge of Orchy | 0 | 5 | 0 | 220 | 220 | 22 | £18.00 | £2 |
| Total | 85 | 729 | 26,520 | 32,076 | 58,596 | n/a | n/a | £297 |

The analysis above presents a high-level overview of the potential number of travellers and income that might be generated to provide a potential order of magnitude for the market outside of the MOIRA analysis. It should be noted that that some will be mutually exclusive, as the range of options are based around serving different destinations. Conversely some options include more services to specific destinations than has been assumed in this high-level overview so may understate the potential demand for some of the options. Therefore, we recommend undertaking bespoke primary research with both residents and visitors to better understand current travel behaviour and the potential use of additional local services at the different stations.

Key Point: A bottom-up / first principles review of potential demand and revenue associated with additional services in the Fort William area supports the view that MOIRA is likely to underestimate the demand for these services.  Whilst marginal costs would still exceed marginal revenue, the deficit may be less than that implied by MOIRA as demand at these stations could generate circa £300k in additional revenue on top of the MOIRA estimates.

## School transport budget savings

This section considers the potential financial benefits of substituting school bus travel to LHS  with rail services. Table 2-6 in Section 2.3  presents the current school transport routes that operate in Lochaber, of which there are three. We would expect that, regardless of the rail option progressed, there would only be an impact on route 510, which is purely a school service.

The proposed options would have limited impacts on routes 500 and 501 due to these routes being more focussed on Mallaig whereas the proposed school rail services are focused on travel to and from LHS.

The annual contract cost of the 510 service is £89,052 and currently 94 pupils use the service at an approximate operation cost of £947.36 per pupil.

We have analysed an approximate journey length for key sections along the 510 route.

Invergarry to Spean Bridge: 15.8 miles

Spean Bridge to Roy Bridge: 3.2 miles

Roy Bridge to Lochaber High School: 11.1 miles

Rail services could replace existing bus travel between Roy Bridge, Spean Bridge and Lochaber High School saving around 14-15 miles of bus travel per journey. This may lead to cost savings in fuel, maintenance, and personnel expenses.

Currently, 58 pupils travel to LHS from Roy Bridge and Spean Bridge  so it is reasonable to assume that the school services would generate 60 additional return trips on school days. This could save school transport budgets approximately £55,000 per annum based solely on the current contract cost.

It should be noted that this is a broad estimate based on an average cost per pupil. it is likely that there will be diminishing returns in terms of costs savings of running the 510 service for every pupil who switches from bus to rail. The service will still need to operate in some capacity between Invergarry to Spean Bridge so there will still be cost associated with that leg of the journey.

Key Point: The introduction of a schools-based service in the Glen Spean area could save THC circa £55k per annum on school transport costs, although it should be noted that this is a broad estimate based on an average cost per pupil.

## Summary

The table below summarises net operating deficit for each option.  This is based the MOIRA2 revenue forecasts plus school bus contract savings less the marginal operating costs.  All costs have been rounded to the nearest £1,000.

Table 5-6: Cost and revenue summary

| - Option | - Fares Revenue | - Bus Contract Savings | - Cost | - Operating Deficit |
| --- | --- | --- | --- | --- |
| - 1 | - £54,000 | - £55,000 | - £1,150,000 | - £1,041,000 |
| - 2 | - £54,000 | - £55,000 | - £1,114,000 | - £1,005,000 |
| - 3 | - £55,000 | - £55,000 | - £1,153,000 | - £1,043,000 |
| - 4 | - £90,000 | - £55,000 | - £1,128,000 | - £983,000 |
| - 6a | - £92,000 | - £55,000 | - £1,167,000 | - £1,020,000 |
| - 6b | - £98,000 | - £55,000 | - £1,181,000 | - £1,028,000 |
| - 7 | - £91,000 | - £55,000 | - £1,140,00 | - £1,095,000 |

As can be seen from the above table, the operating deficit of all of the options is circa £1m per annum.  It should be noted that the operating deficit from a ScotRail / Transport Scotland perspective would be higher, as the bus contract savings would accrue to The Highland Council.

The deficits stated in the table are based on the MOIRA2 demand and revenue calculations and would be marginally less (circa £300k) if the level of demand estimated in the ‘bottom-up’ market estimate materialised.  Similarly, adoption of a low-cost rolling stock solution could potentially offer reductions in operating costs.

As noted at the outset of this chapter, value for money in this context must be interpreted and understood in its widest sense.  Whilst the new services would generate revenue and some conventional benefits from a transport appraisal perspective, it is the purpose of these journeys and the additional activities enabled by them that is essential in this setting, and it is to these which the report now turns.

# Transport Outcomes and Societal Impacts

## Overview

As noted at the conclusion of Chapter 5, the case for improving rail services in the Lochaber area is focused more on the positive transport outcomes and wider societal impacts that those services can deliver than the narrower cost versus revenue comparison.  This chapter attempts to draw out these consequential benefits and this is done through the development of a ‘theory of change’.

It should be noted that the ‘theory of change’ applies to the general principle of additional rail services rather than a specific option, although differentiators between the options will be drawn out where appropriate.  Indeed, given the scope for further development and potential combination of the options in an asymmetric timetable, a preferred option is not identified at this stage.

It is important to recognise that the introduction of an additional diagram in the Lochaber area would deliver in a major improvement in rail-based connectivity, even if the absolute number of additional services is small.  Indeed, it would provide meaningful local rail connectivity of a type which simply does not exist at present.

## Theory of Change

    - Section 2.4 established the strategic need for operating additional rail services in the Fort William area.  The means by which this feeds through to positive transport outcomes and societal impacts is complex and multi-faceted - there is therefore a benefit in presenting these chains of ‘cause and effect’ graphically through a logic map.

    - Logic maps are diagrams that show the inter-relationships between different aspects of an intervention or programme of interventions.  They graphically represent the underlying mechanisms through which an action leads to a certain result, by showing the logical steps along an anticipated route from inputs to outputs to outcomes to impacts. Logic maps define different chains of causality that help the appraiser to scope and assess the benefits which could emerge from an investment.

    - The following definitions for each stage of the logic map process have been defined, adapted from those in the H.M. Treasury Magenta Book:

Inputs: The resources committed, and activities undertaken – in effect the resources (rolling stock and train crew) required to introduce an additional diagram.

Outputs: The resulting change in the quality or level of service stemming from the input.

[Transport] Outcomes: The direct transport outcomes and changes in travel behaviour brought about by an intervention – additional rail journeys and associated fares revenue, improved journey time reliability etc.

(Societal) Impacts: The corresponding societal impacts generated by each outcome – for example, reduced emissions, increased productivity etc.

The ‘theory of change’ logic map is shown graphically below and then described in more detail in the sections that follow, with a particular focus on the transport outcomes and societal impacts.

Figure 6-1: Fort Transit Logic Map

## Strategic Need

The strategic need summarised in the logic map was set out in detail in Section 2.4.

## Inputs

The inputs detailed in the logic map will ultimately take the form of the preferred option emerging from any subsequent business case.  For the purposes of this report, the ‘inputs’ can be defined:

The unit and train crew required to provide an additional diagram.

Additional revenue funding for ScotRail to bridge the gap between operating cost and revenue.

Further inputs could include:

Any operating changes or minor infrastructure works required to enable additional services.

The proposed new stations at Carrs Corner and Torlundy (Ben Nevis) if progressed separately.

## Outputs

The outputs can be summarised as follows (although would evidently vary by option):

New services to serve the Lochaber local market, providing additional connections for residents in the Glen Spean (and for some options Rannoch and Bridge of Orchy) to Mallaig corridor.

New services to serve the visitor market, including the provision of potential additional connections to visitor destinations such as Bridge of Orchy, Rannoch, Corrour, Fort William, Glenfinnan and Mallaig.  There would also be additional opportunities for visitors to make a trip across the most scenic part of the line.

The operation of new services would lead to a change in the net cost of operating the railway – the additional diagram would generate additional revenue, but the overall deficit would increase as costs would exceed revenue.

The replacement of some school buses with rail services.

Improved resilience (through providing an improved alternative to road-based transport) from the provision of additional rail connections.

Depending on the behavioural response to the introduction of additional rail services, reduced traffic volumes in Fort William and at honeypot sites such as Glenfinnan and Neptune’s Staircase (Banavie) may be an output.

## Transport Outcomes

The anticipated transport outcomes of improved rail services in the Fort William area are summarised below.  It should be noted that, if the project progressed into a business case, primary research with residents and visitors may be required to more fully understand the likely behavioural changes which could result from the introduction of additional services and the extent of the benefits associated with this.

New local journeys

As has been highlighted in the preceding evidence, local rail connectivity in the Fort William and wider Lochaber area is very poor, with the few services that do operate predominantly meeting the needs of the long-distance market.  It is therefore likely that some journeys that residents would like to make are frustrated, particularly for those without access to a car or those who would prefer not to use one.  There are several potential implications of this from a resident perspective:

For many residents, owning and running a car is the only reliable means of accessing employment, essential services, retail and leisure.  This is known as ‘forced car ownership’ and can have significant cost of living implications in an area where wages are lower than the national average and where travel distances are generally longer.

The number of jobs that can be accessed within a given public transport travel time is smaller.  This limitation can have three impacts – it can:

  - Reduce the number of people in employment.

  - Lead to people working fewer hours, particularly if reliant on public transport for their return journey.

  - Lead to people working in lower paid and less productive jobs.

Access to essential services (e.g., health), retail and leisure opportunities is reduced.  This can lead to social exclusion and, at the margin, a decision to leave the area, leading to population decline.  This would be a particular risk amongst younger people who are more likely to be non-car available and have a higher demand for social engagement.

Where a journey is already made by public transport, there can be long layover times in Fort William.  This can be expensive and inconvenient and, for some groups, an outright barrier to travel by public transport.

Each of the options considered in this report would offer a step-change in local rail connectivity, allowing for visits to Fort William or varying durations.  It can therefore reasonably be expected that improved services would generate new journeys by local residents which, whilst small numbers in absolute terms, may be socially and economically important to the c.20,000 people living in Lochaber. Primary research would be required to establish the extent of this increase.

Evidently, the incidence of the benefits would differ depending on whether the service was weighted towards Glen Spean or the west of Fort William.  It is worth noting that options in which services are extended beyond Roy Bridge would offer fewer benefits in this respect.

Key Point: The provision of additional rail services in the Lochaber area would likely generate a range of new journeys to employment, essential services, retail and leisure.  Whilst small in absolute terms, this could offer important equalities and social inclusion benefits, particularly for groups with a protected characteristic or where ‘forced car ownership’ is prevalent.

Additional visitor journeys to, from and within the region

At the margin, improved local rail services in the Lochaber area could support increased travel to the region by rail, particularly by day-trippers or for those whose purpose of making the trip is the journey itself (i.e., to travel on the scenic West Highland Line).  The benefits here could be most significant where options facilitate a shorter day return journeys across the most scenic parts of the line (particularly across Rannoch Moor and Glenfinnan Viaduct) rather than having to do the full end-to-end journey.  Options 1 (Rannoch Moor), 2 and 4 (Glenfinnan) are particularly positive in this respect.

The more prominent effect however is likely to be additional visitor journeys by rail within the region as the proposed services create new journey opportunities for the likes of Rannoch, Corrour and Glenfinnan that do not currently exist.  This provides an opportunity for Fort William’s hinterland to benefit from additional tourists arriving by public transport.  At the margin, it may encourage a longer duration of stay in Fort William if it can be seen as a base for exploring the wider region.

It is important to recognise the trade-off whereby the types of services that will be most attractive to tourists will likely be less attractive to residents.  With the possible exception of Glenfinnan, the rail-based visitor market is likely to be focused on the ‘trip on the line’ and also accessing the more remote areas such as the Corrour Estate and Rannoch Moor.

Key Point: Additional rail services in Lochaber could support new visitor journeys to, from and within the area.  This would combine ‘trip on the line’ travel with shorter day trip opportunities to the likes of Rannoch, Corrour and Glenfinnan.

Change in journey destinations

There may, at the margin, be a change in trip destination for existing journeys.  Given that Fort William is the regional service centre and thus the destination of most resident trips, this effect could be expected to be stronger amongst visitors due to the wider range of destinations accessible by rail.

Mode switch to rail from car and bus

From the perspective of a local resident, the introduction of any of the options set-out in this study would provide meaningful rail-based connectivity to and from Fort William which simply does not exist to any degree at present.  This would provide an opportunity to foster mode shift from the car to the train.

From a visitor perspective, more frequent rail services offer an opportunity to make journeys to visitor attractions by rail rather than car.  This outcome could be reinforced by allying new rail services with measures to reduce the attractiveness of taking the car to honeypot sites such as Glenfinnan.

It should be noted that, for both the resident and visitor market, there is a risk of abstraction from bus services, which could increase the cost to THC or undermine the viability of some routes altogether. Given that all local bus services are contracted, any new rail services should be introduced in a coordinated manner so as to maximise overall public transport connectivity and provide an attractive alternative to the car.

There would at the margin be an opportunity to reduce the number of people who take a car on the ferry at Mallaig to Armadale, Lochboisdale and the Small Isles (residents only) by improving integration with rail services.  However, the scope for this is limited for the reasons previously set out.

Key Point: The introduction of new rail services in the Lochaber area provides an opportunity to support mode shift from the car to rail for both resident and business travel, particularly if allied with proactive marketing and measures which reduce the attractiveness of taking the car (e.g., at Glenfinnan, this could include higher parking charges and stricter enforcement).  It would though be important to minimise abstraction from bus services and more generally develop an integrated bus-rail offer.

School transport

Chapter 5 outlined the potential cost savings to THC that could be realised by replacing school bus services with equivalent train services.  The financial component is though only part of the story, as travel to school by rail rather than bus offers a range of benefits – these include:

A Class 156 unit offers a significantly greater capacity than any bus vehicle.  This could therefore potentially allow for a reallocation of vehicles and scarce bus drivers to strengthen other routes which could improve overall public transport connectivity.  There may also be marginal benefits associated with reduced bus vehicle kilometres and emissions if fewer vehicles are used.

Rail services are less susceptible to delay due to traffic congestion and weather (to some degree), providing a reliable and consistent arrival time.

Rail travel is statistically safer than road travel, decreasing the risk of accidents and injuries for school children and staff, particularly in the winter months when daylight hours are much shorter, and the weather is often inclement.

Experience from the Oban school services (see the case study below) suggests that there are fewer issues with pupil behaviour on the train as children can choose where to sit and can move around more freely than on a bus.  Rail journey times are also quicker, shortening the school day for children.

Rail also provides students with conducive environment for studying, reading, or engaging in educational activities, contributing positively to their academic performance.

The potential requirement for feeder buses into railway stations should be borne in mind if a rail-based school service is introduced for LHS.

The Oban school service

As noted at the outset of this report, in 2013, ScotRail introduced an additional return service between Dalmally and Oban to facilitate travel to and from Oban High School (combined with additional longer distance links to and from Glasgow).  Given that this is the model envisaged for Fort William, there is benefit in outlining the outcomes of this investment and the lessons learned (which were in part informed by a depth interview with the Head Teacher of Oban High School).

As with this study, the genesis of the concept was in replacing long-distance and expensive school bus connections from settlements east of Oban, as far as Dalmally.  The timetable was built around this concept but offered a wider range of benefits, including:

Additional opportunities for residents to make local commuting, personal business, retail and leisure trips.

Improved connections for long-distance travellers from other parts of the country, especially tourists.

Enhanced irregular commuting possibilities into Glasgow due to the wider spread of departures at both ends of the school day.

Improved integration with the wide range of ferry services which operate from Oban.

The figure below shows the change in station usage for all stations between Dalmally and Oban, indexed to 2013, the year in which the new service was introduced:

Figure 6-2: Index of station usage Dalmally – Oban, April 2008 to March 2022 (2013=100)

The main points of note from the above figure are as follows:

The LENNON data demonstrated a consistent and significant increase in use of the stations along this stretch of line since April 2014 after the service enhancements were implemented. Use of Oban station grew by nearly 50% from 2013 to 2014 and demand remained consistent over next five years prior to the Covid-19 pandemic.

The only time station didn’t grow was during the first initial wave of the Covid-19 pandemic in April 2020 to March 2021. Although some station use in April 2021 to March 2022 was still much greater for the majority of stations except (Oban and Falls of Cruachan) than before the improved services were in place demonstrating a strong demand for services.

In 2019-20 there was an uplift in the LENNON data at Dalmally, Taynuilt and Oban reflecting the additional trips generated by the school services.

The Head Teacher of Oban High School was extremely positive about the benefits that the service has brought, several of which are captured in the bullet list at the outset of this section.  Several ‘lessons learned’ were also identified with a view to maximising the future benefits of any Fort William school service:

Over 100 pupils use the new train service on a daily basis, accounting for circa 10% of the school’s roll.  A single bus could not accommodate this level of demand and thus the introduction of the train offered cost savings for Argyll & Bute Council.  Getting to this point required close working with the pupils and their parents to highlight the benefits of the rail offer and address concerns around risk / safety.

A robust system is required for managing train service delays and cancellations.  It is essential that the school is informed of this as early as possible so that the children and their parents can be contacted, and ideally contract arrangements should be in place with a bus operator to provide replacement bus service, es where required (although acknowledging that the scarcity of vehicles and drivers especially at school travel times, can present a challenge in this regard).

An education programme around the perceived risks of rail travel is required, and indeed with respect to road safety for the final leg of the journey to school.  At the start of each academic year, school staff will travel on the train and meet the children at Oban Station to demonstrate the safe routes to school and appropriate travel behaviour.

It was noted that, where instances of bullying or anti-social behaviour are identified, the school will put staff on the train to manage this, although there can be a degree of self-policing where there is a strong fifth and sixth year.

There is a requirement for ScotRail to provide training to conductors in terms of working with young people.

Key Point: The replacement of bus travel to school with rail would offer a range of benefits beyond cost savings to THC, as demonstrated by the highly successful ‘school service’ operated between Dalmally and Oban.

## Societal Impacts

The anticipated societal impacts stemming from the transport outcomes associated with of improved rail services in the Fort William area are summarised below.  It should again be noted that, if the project progressed into a business case, primary research with residents and visitors may be required to more fully develop the evidence base.

Increased visitor numbers and revenue

Additional visitation to the region and a longer duration of stay would generate increased visitor revenue.  Whilst much of this increase in visitor numbers will only be additional at the Lochaber level, it is possible that it could incentivise some new visitor journeys to Scotland overall, thus delivering a net benefit at the national level.

Improved rail services also offer an opportunity to more widely and evenly spread the distribution of visitors to the region through making locations such as Rannoch, Corrour and Neptune’s Staircase more accessible by public transport.

Whilst it is highly likely that the proposed rail services would increase tourism demand and the distribution of that demand, visitor data at the sub-national level is notoriously poor and thus bespoke primary research would be required to understand:

The potential usage of those already visiting Fort William and any implications for duration of stay, spend etc.

The extent to which improved rail services may entice additional visitors to the area (and the extent to which these journeys are net additional at the Scotland level).

Key Point: The introduction of additional local rail services would likely generate interest amongst those who already visit Fort William and may attract others to Lochaber who do not currently visit.  Bespoke primary research would be required to understand the full extent of this benefit.

Labour market impacts

Increased visitor numbers will generate additional economic activity which in turn has an impact on job creation.  There are three tiers of impact:

The most common manifestation of increased sectoral economic activity is the creation of direct employment, encompassing jobs directly associated with tourism, such as hotel staff, tour guides and hospitality workers. As more tourists visit Fort William, the demand for such services increases, leading to job creation within these sectors.  Moreover, improved local rail services will create opportunities to grow the sustainable tourism product in places such as Corrour and Rannoch, potentially creating employment opportunities where they are otherwise limited.

Indirect employment arises in industries that supply goods and services to tourism-related businesses. This includes local producers, suppliers and transportation services. Depending on the scale of increased visitation, the growth in visitor numbers may necessitate additional resources, leading to job creation in the supply-chain.

With more money circulating in the local economy due to increased visitor spending, induced employment emerges. This encompasses jobs created as a result of increased local consumer spending by employees in direct and indirect sectors. As job holders spend their earnings, a multiplier effect generates job opportunities in other sectors, such as retail and entertainment.

The extent of the employment impact will of course be largely dependent on the additional visitor demand generated by the new rail-based visitor opportunities.

As highlighted earlier, it is highly likely that the proposed rail services would increase tourism demand and the distribution of that demand could support increased visitor spending locally. Using the Scottish Government Input-Output Model we have calculated the direct, indirect and induced impacts of a theoretical £1m increase in visitor spending in 2023 prices. The analysis is presented in Table 6-1. It should be noted that this is based on national data, so it is not specific to Fort William or Lochaber.

Table 6-1: Potential Visitor Spending Employment effects in 2023 prices

|  | Direct Effects | Indirect Effects | Induced Effects |
| --- | --- | --- | --- |
| Output (£m) | 0.7 | 0.2 | 0.2 |
| Employment (FTE) | 10 | 2 | 1 |
| Income (£m) | 0.3 | 0.1 | 0.0 |
| GDP (I) Gross Value Added | 0.4 | 0.1 | 0.1 |

The increase in visitor trips as result of the new rail services paired with an improved local tourism offer could realistically support this level of increased visitor spending. Most of the benefits from the additional tourist spending would be expected to be felt in distribution and catering sector which captures the hospitality industry. Transport and communication is also a sector that benefits substantially from increased tourism expenditure.

As highlighted previously visitor data at the sub-national level is poor, therefore bespoke primary research would be required to understand potential visitor demand and usage of the proposed services.

As well as creating the conditions for increased employment, improved rail services have the potential to improve the functioning of the local labour market. through better connecting labour to employment – this is effectively the other side of the coin in terms of matching jobs to labour.  There are three main benefits in this respect:

Reduced economic inactivity / unemployment through people moving into the workforce

People moving to higher-paid jobs

People working more hours

The key point here is that improved rail connectivity (particularly if integrated with existing bus services) could open-up a wider range of employment opportunities for local residents, particularly for those without access to a car or who would prefer not to use one.

At a very direct level, the additional rail diagram could create up to eight new, secure, well-paid and locally-based jobs with ScotRail – four driver posts and four conductor posts based in the Lochaber area. These additional jobs could support c.£1m in additional local wages in a community which has a fragile economy characterised by lower than average wages. This small injection of local income would support some increased spending in the local economy as well as generating c.£300k in additional income tax revenue at a national level.

Key Point: As well as creating up to eight new locally-based posts with ScotRail, improved local rail connectivity would support the more efficient functioning of the local labour market, particularly if integrated with existing bus services.  Any growth in visitor numbers, duration of stay or spend as a result of the new services would also generate direct, indirect and induced employment.

Increased business productivity

The labour market in Fort William and the wider area is relatively ‘tight’ particularly in summer where there is a requirement to recruit seasonal labour.  Widening the labour pool would therefore support increased business productivity by better matching skills to jobs (and indeed helping to fill unfilled vacancies).

Businesses would also invest more if they were expecting future demand to rise. Accommodation providers, shops and cafes, baggage handlers, transport providers, equipment hire companies and nearby attractions would benefit from increased demand and a result could increase investment to increase output. This could be investment in terms of both physical assets and in staff training.

A forecast increase in the number of tourists (or a different distribution of those tourists) from rail service improvements would benefit businesses through higher revenues.  The overall expansion of economic activity in the study area would also create additional Gross Value Added (GVA).

Fort William’s poor transport connectivity, reliability and resilience contributes to creating a perception of peripherality, which may be a deterrent to inward investment.  Improvements in connectivity could therefore attract new investment as businesses in the region have easier access to new customers and a wider labour market.

Key Point: Additional local rail services could support improved business productivity through growing the overall size of the consumer base, improving the efficiency of the labour market and addressing the perception of peripherality which Fort William and Lochaber more generally suffer from.

Addressing the negative impacts of transport networks

The transport network in Fort William and Lochaber imposes several negative impacts associated with car-based travel on local communities.  These include:

Greenhouse gas emissions

Congestion

Indiscriminate and illegal parking, particularly at Glenfinnan

Poor road safety / accidents

Severance and poorer public realm

Noise

Poorer air quality (although there are no Air Quality Management Areas in Lochaber)

Moreover, as with many towns in the Highlands and Islands, these ‘costs’ are imposed by non-resident vehicles.

The provision of additional local rail services would provide a means of reducing total vehicle kilometres and thus the negative impacts associated with them.  As well as being beneficial for local communities, this would also align with national policy commitments and targets in relation to decarbonisation and a reduction in car kilometres.  The benefits associated with improved rail services can be quantified at a high-level using the ‘Marginal External Cost’ (MEC) method.

More rail services can potentially reduce the number of private vehicles on the road, alleviating traffic congestion and decreasing the wear and tear on local infrastructure. This indirectly saves costs associated with road maintenance. additional rail services would promote environmentally friendly transportation options, aligning with modern trends toward sustainable travel. This could attract eco-conscious travellers and enhance the town's reputation.

Table 6-2 below present the marginal external costs for different road types in rural areas. This is taken from the TAG data book v1.21 using 2025 data from Table 5.4.2a.

Table 6-2: Marginal External Costs & Indirect Tax impacts– Cars on Rural A Roads

| Cost type | Pence per vehicle km in 2010 prices (1 d.p.) |
| --- | --- |
| Congestion | 3.6 |
| Infrastructure | 0.1 |
| Accident | 0.8 |
| Local Air Quality | 0.1 |
| Noise | 0.0 |
| Greenhouse Gases | 2.4 |
| Indirect Taxation | -2.0 |
| Total | 5.1 |

Table 6-3 below presents the average daily marginal external cost for each cost type from cars on rural A roads. Combining the traffic data from section 2.3.7 with the marginal external costs in Table 6-1 we have estimated the potential impact of a 5% reduction in vehicle annual kilometres.

We based this assumption using a case study from rail improvements in Falmouth in 2009, which resulted in an 11% modal shift from the private car to rail. This is a useful comparison to make with Falmouth and Fort William both being towns with high levels of tourism. Although due to the significantly higher population density of Falmouth and their significant route capacity upgrades we will take a cautious approach with a theoretical 5% modal shift estimate in Fort William.

We have also assumed a median car journey length of 4.3km and taken the mean of average annual daily traffic (AADT) from sites north (near Torlundy) and south (near North Ballachulish) of Fort William (see section 2.3.2), which is 7,434 kms.

Table 6-3: Average Daily Marginal External Cost – Cars on Rural Roads

| - Cost Type | - Average Daily Marginal External Cost, in 2010 prices, £s |
| --- | --- |
| - Congestion | - 57.54 |
| - Infrastructure | - 1.60 |
| - Accident | - 12.79 |
| - Local Air Quality | - 1.60 |
| - Noise | - 0.00 |
| - Greenhouse Gases | - 38.36 |
| - Indirect Taxation | - -31.96 |
| - Total | - 79.91 |

We can see from the table that the largest benefits from the 5% reduction in car usage is the associated decrease in accidents and greenhouse gases, which is a result of improved driver safety and air quality. There is a disbenefit associated with indirect taxation as there will be a fall in revenues from a reduction of fuel duty. The overall daily benefit from the reduction in road vehicle kilometres is £79.91 in 2010 prices.

Once again, it is important to emphasise that the benefits associated with introducing additional rail services would be maximised by providing an integrated offer with existing bus services.  Moreover, where connectivity to tourist sites is improved, proactive marketing (and potentially targeted fares products) could be combined with measures to disincentivise car travel and encourage mode shift.

Key Point: The development of a local rail service in Lochaber could contribute significantly to reducing the negative impacts of the transport network on local communities.

## Summary

A logic map has been developed for the project to show the underlying mechanisms through which the project will generate the expected outcomes and impacts, by showing the logical steps along an anticipated route from inputs to outputs to outcomes to impacts. The anticipated outcomes and impacts of improved rail services in the Fort William area are summarised below.

Transport Outcomes

The provision of additional rail services in the Lochaber area would likely generate a range of new journeys to employment, essential services, retail and leisure.  Whilst small in absolute terms, this could offer important equalities and social inclusion benefits, particularly for groups with a protected characteristic or where ‘forced car ownership’ is prevalent.

Additional rail services in Lochaber could support new visitor journeys to, from and within the area.  This would combine ‘trip on the line’ travel with shorter day trip opportunities to the likes of Rannoch, Corrour and Glenfinnan. This supports the ‘Lochaber car no more’ philosophy that HITRANS is looking to promote – i.e., marketing the area as a destination for car free tourism.

Support mode shift from the car to rail for both resident and business travel, particularly if allied with proactive marketing and measures which reduce the attractiveness of taking the car (e.g., at Glenfinnan, this could include higher parking charges and stricter enforcement). It would though be important to minimise abstraction from bus services and more generally develop an integrated bus-rail offer.

The replacement of bus travel to school with rail would offer a range of benefits beyond cost savings to THC, as demonstrated by the highly successful ‘school service’ operated between Dalmally and Oban.

Societal Impacts

The introduction of additional local rail services would likely generate interest amongst those who already visit Fort William and may attract others to Lochaber who do not currently visit.

As well as creating up to eight new locally-based posts with ScotRail, improved local rail connectivity would support the more efficient functioning of the local labour market, particularly if integrated with existing bus services.  Any growth in visitor numbers, duration of stay or spend as a result of the new services would also generate direct, indirect and induced employment.

Additional local rail services could support improved business productivity through growing the overall size of the consumer base, improving the efficiency of the labour market and addressing the perception of peripherality which Fort William and Lochaber more generally suffer from.

The development of a local rail service in Lochaber could contribute significantly to reducing the negative impacts of the transport network on local communities.

# Conclusions and Next Steps

## Conclusions

This study has further progressed the largely technical Fort William Opportunities Around Rail study, which established the feasibility of timetable options that could be delivered by an additional diagram.  This has been done by further developing the options and considering the benefits which could emerge from improving rail services in the Lochaber area, all within the context of an overarching strategic narrative.

As would be expected from a purely cost versus revenue perspective, the deployment of an additional diagram would require a subsidy, as is common with most rail services across the UK, particularly in rural areas.  However, value for money in this context must be interpreted and understood in its widest sense.  Whilst the new services would generate revenue and some conventional benefits from a transport appraisal perspective, it is the purpose of these journeys and the additional activities enabled by them that is essential in this setting. The strategic narrative and case for investment here works on two levels, national and local.

National Level

At the Scotland level, Lochaber, like every other area of Scotland, must contribute towards legally binding national greenhouse gas reduction targets  (and the associated commitment to reduce car kilometres by 20% by 2030 (from a 2019 base)).  However, these are challenging targets to deliver at the Lochaber level as overall public transport connectivity in the area is simply inadequate in terms of providing a viable alternative to the car for most journeys.  This is in large part because low population levels and density make it commercially challenging to deliver viable and attractive public transport services, particularly when set against diminishing national government and local authority budgets.

The Scottish Government has however committed to delivering its obligations “in a way that is just and fair for all people across Scotland”.  This recognises that a ‘one size fits all’ solution cannot be applied nationally.  In areas like Lochaber, achieving mode shift from the car will require the provision of a public transport network that meets the needs of local people, and this will almost certainly require to be subsidised.

The development of a local rail service in the Fort William area, which effectively does not exist at present, can make a meaningful contribution to reducing car kilometres and associated greenhouse gas emissions amongst both residents and visitors.  This is especially the case if it is properly integrated with the local bus network to maximise public transport travel opportunities and expand wider connectivity by replanning the bus service to better integrate with rail. The success of the 2013 service improvements on the Oban Line provides a useful model here.

Local Level

At the local level, the delivery of additional rail services would support a range of positive transport outcomes and societal impacts.  These include:

Transport outcomes

  - A range of new journeys to employment, essential services, retail and leisure.  Whilst small in absolute terms, this could offer important equalities and social inclusion benefits, particularly for groups with a protected characteristic or where ‘forced car ownership’ is prevalent.

  - New visitor journeys to, from and within the area.  This would combine ‘trip on the line’ travel with shorter day trip opportunities to the likes of Rannoch, Corrour and Glenfinnan. This supports the ‘Lochaber car no more’ philosophy that HITRANS is looking to promote – i.e., marketing the area as a destination for car free tourism.

  - Mode shift from the car to rail for both resident and business travel, particularly if allied with proactive marketing and measures which reduce the attractiveness of taking the car (particularly to tourist sites).

  - The replacement of bus travel to school with rail would offer a range of benefits beyond cost savings to THC, as demonstrated by the highly successful ‘school service’ operated between Dalmally and Oban.

Societal impacts

  - The introduction of additional local rail services would likely generate interest amongst those who already visit Fort William and may attract others to Lochaber who do not currently visit.

  - As well as creating eight new locally-based posts with ScotRail, improved local rail connectivity would support the more efficient functioning of the local labour market, particularly if integrated with existing bus services.  Any growth in visitor numbers, duration of stay or spend as a result of the new services would also generate direct, indirect and induced employment.

  - Improved business productivity through growing the overall size of the consumer base, improving the efficiency of the labour market and addressing the perception of peripherality which Fort William and Lochaber more generally suffer from.

  - A reduction in the negative impacts associated with car-based travel on local communities, including greenhouse gas emissions; congestion; indiscriminate and illegal parking; poor road safety; and community severance.

## Next Steps

This report provides the basis for a future business case to be developed in line with the H.M. Treasury Green Book and the Five Case Model.  Such a business case will be required if the case for introducing the proposed services is to progress.

The project business case typically consists of three stages – Strategic, Outline and Final / Full.  However, for relatively low-cost proposals and for which firm prices are available, it is possible to prepare a single stage business case – this is known as a Business Justification Case (BJC) and should be appropriate in this context (although advice from Transport Scotland may be required on this).  The business case should consider the following items in more detail:

Undertaking bespoke primary research with both residents and visitors to better understand current travel behaviour and the potential use of additional local services (Strategic and Economic Case).

The potential development of an asymmetric timetable(s) which could potentially serve a wider range of markets (Economic Case).

Confirmation of any required infrastructure or operational improvements to facilitate an additional service (Economic Case).

Development of a detailed train crew planning exercise for each option, in partnership with ScotRail (Economic Case).

Exploration of the benefits and feasibility of introducing a different rolling stock solution such as an RVLR vehicle (Economic Case).

Quantification of conventional transport economic efficiency (TEE) benefits (Economic Case).

Based on this report and the foregoing list, identification of a preferred option (i.e. which timetable is most attractive) (Economic Case).

Upon the identification of a preferred option, preparation of a full financial model, which should be developed in partnership with ScotRail (Financial Case).

Identification of a preferred approach to procuring the addition Class 156 unit (Commercial Case).

In the event that a different operating model is pursued as per the RVLR option, consideration of how this would be structured and procured.  Note that the Financial Case would also need revisited in this instance (Commercial Case).

The Management Case would be relatively simple to prepare as it would effectively just represent a timetable variation (unless a different operating model was being pursued, in which case it would be a much more substantial exercise,

Fort William Opportunities Around Rail study

Level Crossing Risk Assessment – Current Timetable

| Latitude / Longitude | Crossing name | Crossing type | Risk score | Key risk drivers | Types of trains | Line speed | No. of approximate trains per day | Census (current expectation) | Current protection arrangements | ELR-Miles.Yards |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 56.843282 -5.094929 | Banavie | Public Highway Manually Controlled Barriers | K6 | * No Specific Risk Drivers Identified | Passenger & Freight | 20 mph | 12 | 2766 Vehicles 170 Pedestrians or Cyclists | * Train signalling protection * Controlled by Signaller * Road traffic light signals * Full barrier equipment * Audible alarm * Signage | MLG2-000.0416 |
| 56.844138 -5.0967 | Canal Tow Path South | Private User Worked Crossing | C4 | * Large Numbers of Users * Deliberate Misuse or User Error | Passenger & Freight | 5 mph | 12 | Infrequent vehicular use 53 Pedestrians or Cyclists | * Gates or Barriers * Signage | MLG2-000.0570 |
| 56.84439 -5.097453 | Canal Tow Path North | Private User Worked Crossing | C5 | * Low Sighting Time * Infrequent Trains * Large Numbers of Users * Deliberate Misuse or User Error | Passenger & Freight | 40 mph | 8 | Infrequent vehicular use 12 Pedestrians or Cyclists | * Gates or Barriers * Signage | MLG2-000.0628 |
| 56.84479 -5.099153 | BANAVIE FARM | Private User worked Crossing with Telephone | D8 | * Low Sighting Time | Passenger & Freight | 40 mph (up) 55 mph (down) | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | MLG2-000.0749 |
| 56.845049 -5.102997 | Stepps Cottage | Private User worked Crossing with Telephone with Whistleboards | D5 | * Low Sighting Time * Large Numbers of Users | Passenger & Freight | 25 mph | 12 | 12 Vehicles 8 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-000.1008 |
| 56.843459 -5.114315 | Timonie Farm | Private User Worked Crossing with Whistleboard | C9 | * Low Sighting Time * Deliberate Misuse or User Error | Passenger & Freight | 40 mph | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Gates or Barriers * Signage * Whistle boards provided on the rail approach in one direction - train horn audible warning given (06:00 to 23:59) | MLG2-001.0037 |
| 56.842776 -5.123093 | Corpach | Public Highway Automatic Half Barrier Crossing (locally monitored by Train Driver) | F5 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 10 mph | 12 | 135 Vehicles 162 Pedestrians or Cyclists | * Road traffic light signals * Half barrier equipment * Audible alarm * Signage | MLG2-001.0622 |
| 56.842877 -5.125723 | Sea Access 2 | Public Footpath Crossing | D8 | * Deliberate Misuse or User Error | Passenger & Freight | 40 mph | 12 | 4 Pedestrians or Cyclists | * Signage * Gates or stiles | MLG2-001.0785 |
| 56.843099 -5.135529 | Orival | Private User worked Crossing with Telephone with Whistleboards | C6 | * Low Sighting Time * Large Numbers of Users | Passenger & Freight | 40 mph | 12 | 2 Vehicles 8 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-001.1467 |
| 56.843174 -5.13252 | Mcphees | Private User Worked Crossing | C10 | * Deliberate Misuse or User Error | Passenger & Freight | 40 mph | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Gates or Barriers * Signage | MLG2-001.1262 |
| 56.842993 -5.140092 | Annat East | Public Highway Manually Controlled Barriers | J7 | * No Specific Risk Drivers Identified | Passenger & Freight | 40 mph | 12 | 1323 Vehicles 54 Pedestrians or Cyclists | * Train signalling protection * Controlled by Signaller * Road traffic light signals * Full barrier equipment * Audible alarm * Signage | MLG2-002.0011 |
| 56.842946 -5.142392 | Annat West | Public Highway Manually Controlled Barriers | J8 | * No Specific Risk Drivers Identified | Passenger & Freight | 40 mph | 12 | 300 Vehicles 32 Pedestrians or Cyclists | * Train signalling protection * Controlled by Signaller * Road traffic light signals * Full barrier equipment * Audible alarm * Signage | MLG2-002.0165 |
| 56.855337 -5.19254 | Loch Eil Outward Bound | Private User worked Crossing with Telephone | C4 | * Low Sighting Time * Crossing is Near a Station * Large Numbers of Users | Passenger & Freight | 40 mph | 12 | 6 Vehicles 120 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage | MLG2-004.0429 |
| 56.8551 -5.240158 | Fassfern 1 | Private User worked Crossing with Telephone with Whistleboards | C8 | * Low Sighting Time * Gates Open | Passenger & Freight | 55 mph | 12 | 1 Vehicle Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-006.0095 |
| 56.855103 -5.245876 | Fassfern 2 | Private User worked Crossing with Telephone with Whistleboards | C8 | * Low Sighting Time * Gates Open | Passenger & Freight | 55 mph | 12 | 1 Vehicle Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-006.0480 |
| 56.855067 -5.273218 | Drumbeg Farm | Private User worked Crossing with Telephone with Whistleboards | C8 | * Low Sighting Time * Gates Open | Passenger & Freight | 55 mph | 12 | 1 Vehicle Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-007.0583 |
| 56.855173 -5.278369 | Corriebeg Farm 1 | Private User worked Crossing with Telephone with Whistleboard | C8 | * Gates Open | Passenger & Freight | 55 mph | 12 | Infrequent vehicular use 1 Pedestrian or Cyclist | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approach in one direction - train horn audible warning given (06:00 to 23:59) | MLG2-007.0926 |
| 56.85556 -5.286962 | Corriebeg 2 | Private User worked Crossing with Telephone with Whistleboards | C9 | * Low Sighting Time | Passenger & Freight | 55 mph | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-007.1504 |
| 56.855682 -5.287928 | Locheilside | Public Footpath Crossing with Whistleboards | D8 | * Deliberate Misuse or User Error | Passenger & Freight | 55 mph | 12 | 2 Pedestrians or Cyclists | * Signage * Gates or stiles * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-007.1570 |
| 56.856548 -5.305539 | Altdaroch Farm | Private User worked Crossing with Telephone | D10 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 55 mph | 8 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | MLG2-008.0990 |
| 56.859486 -5.321183 | Camus An Eng Farm 1 | Private User worked Crossing with Telephone with Whistleboard | D6 | * Low Sighting Time | Passenger & Freight | 55 mph | 12 | 2 Vehicles 2 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approach in one direction - train horn audible warning given (06:00 to 23:59) | MLG2-009.0340 |
| 56.859625 -5.323451 | Camus An Eng Farm 2 | Private User worked Crossing with Telephone | C9 | * Low Sighting Time | Passenger & Freight | 55 mph | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | MLG2-009.0495 |
| 56.859743 -5.32565 | Camus An Eng Farm 3 | Private User worked Crossing with Telephone | D10 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 55 mph | 8 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | MLG2-009.0649 |
| 56.859082 -5.318424 | Salmon Path | Public Footpath Crossing | D10 | * Deliberate Misuse or User Error | Passenger & Freight | 55 mph | 12 | Infrequent Pedestrian use | * Signage * Gates or stiles | MLG2-009.0147 |
| 56.859864 -5.327847 | Heads Of Locheil | Private User worked Crossing with Telephone with Whistleboard | D9 | * Low Sighting Time | Passenger & Freight | 55 mph | 12 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approach in one direction - train horn audible warning given (06:00 to 23:59) | MLG2-009.0803 |
| 56.872365 -5.449014 | Glenfinnan East | Public Station footpath or Barrow Crossing | D6 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 15 mph | 12 | 23 Pedestrians or Cyclists | * Signage | MLG2-014.1229 |
| 56.872752 -5.450246 | Glenfinnan West | Public Station footpath or Barrow Crossing | D6 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 15 mph | 12 | 23 Pedestrians or Cyclists | * Signage | MLG2-014.1323 |
| 56.912922 -5.838771 | Arisaig South | Public Station footpath or Barrow Crossing | D6 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 15 mph | 12 | 8 Pedestrians or Cyclists | * Signage | MLG2-032.0002 |
| 56.913014 -5.840181 | Arisaig North | Public Station footpath or Barrow Crossing | D6 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 15 mph | 12 | 8 Pedestrians or Cyclists | * Signage | MLG2-032.0097 |
| 56.931281 -5.820179 | Creag Mhor | Private User worked Crossing with Telephone with Whistleboards | C7 | * Low Sighting Time | Passenger & Freight | 50 mph | 12 | Infrequent vehicular use 2 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-033.1736 |
| 56.965772 -5.816609 | Macleans | Private User worked Crossing with Telephone with Whistleboards | D6 | * Low Sighting Time | Passenger & Freight | 15 mph | 12 | 6 Vehicles 2 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-036.0745 |
| 56.968469 -5.821833 | Morar | Public Highway Automatic Half Barrier Crossing (locally monitored by Train Driver) | I6 | * Crossing is Near a Station * Deliberate Misuse or User Error | Passenger & Freight | 10 mph | 12 | 108 Vehicles 27 Pedestrians or Cyclists | * Road traffic light signals * Half barrier equipment * Audible alarm * Signage | MLG2-036.1238 |
| 56.973619 -5.822164 | Camus Aird | Private User Worked Crossing with Whistleboards | C6 | * Deliberate Misuse or User Error | Passenger & Freight | 40 mph | 12 | Infrequent vehicular use 4 Pedestrians or Cyclists | * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | MLG2-037.0110 |
| 56.51734 -4.764672 | Bridge Of Orchy | Private User worked Crossing with Telephone with Whistleboards | L11 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 15 mph | 10 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | WHL0-048.1639 |
| 56.684627 -4.577313 | Rannoch | Private User worked Crossing with Telephone with Whistleboard | C6 | * Low Sighting Time * Infrequent Trains * Gates Open | Passenger & Freight | 15 mph | 9 | Infrequent vehicular use 4 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approach in one direction - train horn audible warning given (06:00 to 23:59) | WHL0-064.0635 |
| 56.7605 -4.691225 | Corrour Station | Public Station footpath or Barrow Crossing | M13 | * Low Sighting Time * Crossing is Near a Station * Infrequent Trains * Sun Glare * Deliberate Misuse or User Error | Passenger & Freight | 5 mph | 0 | 8 Pedestrians or Cyclists | * Signage | WHL0-071.1282 |
| 56.76066 -4.691437 | Pollock | Private User worked Crossing with Telephone | D6 | * Low Sighting Time * Crossing is Near a Station * Sun Glare | Passenger & Freight | 45 mph | 12 | 1 Vehicle 2 Pedestrians or Cyclists | * Telephones provided for vehicle users * Gates or Barriers * Signage | WHL0-071.1307 |
| 56.884075 -4.702197 | Tulloch Station | Public Station footpath or Barrow Crossing | D6 | * Crossing is Near a Station * Infrequent Trains * Deliberate Misuse or User Error | Passenger & Freight | 15 mph | 10 | 8 Pedestrians or Cyclists | * Signage | WHL0-081.1406 |
| 56.888696 -4.841661 | Keppoch 1 | Private User worked Crossing with Telephone with Whistleboards | C9 | * Low Sighting Time | Passenger & Freight | 50 mph | 14 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | WHL0-087.1045 |
| 56.888258 -4.861213 | Millens | Private User worked Crossing with Telephone with Whistleboards | C7 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 50 mph | 10 | 2 Vehicles Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage * Whistle boards provided on the rail approaches - train horn audible warning given (06:00 to 23:59) | WHL0-088.0586 |
| 56.889212 -4.868553 | Kerreays | Private User worked Crossing with Telephone | D9 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 50 mph | 10 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | WHL0-088.1091 |
| 56.834484 -5.071575 | Inverlochy Farm | Private User worked Crossing with Telephone | D10 | * Low Sighting Time * Infrequent Trains | Passenger & Freight | 60 mph | 9 | Infrequent vehicular use Infrequent Pedestrian use | * Telephones provided for vehicle users * Gates or Barriers * Signage | WHL0-097.1425 |

Level Crossing Risk Assessment – Proposed Timetable

MLG2 Fort William to Mallaig

|  | Current Scheduled Services |  |  |  | Proposed Additional Services |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Crossing | Risk Score |  | Risk Frequency | FWI | Risk Score | Risk Frequency | FWI |
| Banavie (B8006) | L12 | Double Yellow |  | 0.000000435 | L12 | Double Yellow | 0.000000725 |
| Canal Tow Path South | B3 | Yellow |  | 0.005048222 | B3 | Yellow | 0.008413703 |
| Canal Tow Path North | B3 | Yellow |  | 0.005048222 | B3 | Yellow | 0.008413703 |
| Banavie Farm | C10 | Yellow |  | 0.000004483 | C9 | Yellow | 0.000007472 |
| Stepps Cottage | C6 | Yellow |  | 0.000356159 | C5 | Yellow | 0.000593599 |
| Timonie Farm | B9 | Yellow |  | 0.000008998 | B8 | Yellow | 0.000014996 |
| Corpach | I6 | Double Yellow |  | 0.000119105 | H6 | Double Yellow | 0.000198509 |
| Sea Access 2 | D8 | Double Yellow |  | 0.000044982 | D7 | Double Yellow | 0.000082083 |
| McPhees | B10 | Yellow |  | 0.000003 | B10 | Yellow | 0.000005 |
| Orival | C5 | Yellow |  | 0.000667304 | C4 | Yellow | 0.001112169 |
| Annat East | L9 | Double Yellow |  | 0.000007497 | L8 | Double Yellow | 0.000012496 |
| Annat West | L10 | Double Yellow |  | 0.000004077 | L9 | Double Yellow | 0.000006795 |
| Locheil Outward Bound | C6 | Yellow |  | 0.000407842 | B5 | Yellow | 0.000679737 |
| Fassfern 1 | C8 | Yellow |  | 0.000016204 | C8 | Yellow | 0.000022691 |
|  | Current Scheduled Services |  |  |  | Proposed Additional Services |  |  |
| Name of Crossing | Risk Score |  | Risk Frequency | FWI | Risk Score | Risk Frequency | FWI |
| Fassfern 2 | C8 | Yellow |  | 0.000016219 | C8 | Yellow | 0.000022716 |
| Drumbeg Farm | C6 | Yellow |  | 0.00014525 | C6 | Yellow | 0.000191996 |
| Corriebeg Farm 1 | C6 | Yellow |  | 0.000273476 | C6 | Yellow | 0.000381009 |
| Corriebeg 2 | C8 | Yellow |  | 0.000011435 | C8 | Yellow | 0.000015113 |
| Locheilside | D8 | Double Yellow |  | 0.00001598 | D8 | Double Yellow | 0.000029161 |
| Altdarroch Farm | C10 | Yellow |  | 0.000002566 | C10 | Yellow | 0.000004276 |
| Salmon Path | D10 | Double Yellow |  | 0.000001393 | D10 | Double Yellow | 0.000002542 |
| Camus An Eng 1 | C6 | Yellow |  | 0.000185306 | C6 | Yellow | 0.000242501 |
| Camus An Eng 2 | C8 | Yellow |  | 0.00002662 | C8 | Yellow | 0.000034649 |
| Camus An Eng 3 | C8 | Yellow |  | 0.000021224 | C8 | Yellow | 0.000029114 |
| Heads of Locheil | C8 | Yellow |  | 0.000014 | C8 | Yellow | 0.000018577 |
| Glenfinnan East | F8 | Double Yellow |  | 0.000046127 | E7 | Double Yellow | 0.000076879 |
| Glenfinnan West | F8 | Double Yellow |  | 0.000033859 | F7 | Double Yellow | 0.000056431 |
| Arisaig South | H10 | Double Yellow |  | 0.000004446 | G9 | Double Yellow | 0.00000667 |
|  | Current Scheduled Services |  |  |  | Proposed Additional Services |  |  |
| Name of Crossing | Risk Score |  | Risk Frequency | FWI | Risk Score | Risk Frequency | FWI |
| Arisaig North | F8 | Double Yellow |  | 0.000012984 | F8 | Double Yellow | 0.000019476 |
| Creag Mhor | C4 | Yellow |  | 0.001788097 | C4 | Yellow | 0.002681917 |
| MacLeans | C6 | Yellow |  | 0.000319245 | C6 | Yellow | 0.000478868 |
| Morar | J8 | Double Yellow |  | 0.000014605 | I8 | Double Yellow | 0.000021908 |
| Camus Aird | B7 | Yellow |  | 0.000098642 | B6 | Yellow | 0.000147961 |

WHL Bridge of Orchy to Fort William

|  | Current Scheduled Services |  |  |  |  | Proposed Additional Services |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name of Crossing |  | Risk Score |  | Risk Frequency | FWI | Risk Score | Risk Frequency | FWI |
| Bridge of Orchy | C10 |  | Yellow |  | 0.000002088 | C10 | Yellow | 0.000002506 |
| Rannoch | C6 |  | Yellow |  | 0.000310511 | C6 | Yellow | 0.000379514 |
| Tulloch | H9 |  | Double Yellow |  | 0.000005603 | G8 | Double Yellow | 0.000010086 |
| Keppoch 1 | C10 |  | Yellow |  | 0.000001419 | C10 | Yellow | 0.000002233 |
| Millens | C6 |  | Yellow |  | 0.000154262 | C6 | Yellow | 0.000310123 |
| Kerreays | C8 |  | Yellow |  | 0.000016486 | C8 | Yellow | 0.00002979 |
| Inverlochy Farm | D11 |  | Double Yellow |  | 0.000000691 | C10 | Yellow | 0.000001474 |

Stations Paper

‘Bottom-Up’ Demand Estimate Note

Overview

Assessing the demand changes from the provision of an additional diagram, and in this case one where the new services are targeted on specific markets, is challenging and standard MOIRA analysis is unlikely to deliver complete results.  This appendix summarises the potential market on a station-by-station basis using a ‘bottom-up’ qualitative approach which provides indication of the potential size of the resident and tourism markets respectively.  Travel by local residents and tourists are considered separately.  It should be noted that the analysis excludes school-based travel, as it is part of a separate, market based, assessment.  It should also be noted that demand and revenue estimates are based on:

The additional services operating Monday to Saturday

Additional resident travel being over 50-weeks

Additional visitor travel being over 22-weeks

Tourism based travel has been considered in the context of return journeys which equate to two single journeys reflecting the generally ‘day out’ nature of tourist travel, whereas local travel has been estimated in the context of published data which reflects single journeys.  All figures have been finalised as single journeys.

Station-by-Station Review

Bridge of Orchy

Local travel

There is very little likelihood that a modest increase in the train service as proposed in Option 1 would generate any more travel from the area’s residents.  The number of residents is low, and Bridge of Orchy is in Argyll and Bute, so does not have any obvious administrative links with Fort William. Additionally, the CityLink coach services are both more frequent and faster than the train and so are more likely to be used by local people.

Tourism

There is tourist accommodation in the Bridge of Orchy and Glen Orchy area, which may generate some additional passengers for the scenic journey over Rannoch Moor, but there are no big tourism sites.

It would be possible to visit Rannoch as part of a package which included a rail trip across Rannoch, returning via Glen Coe on the A82. However, this option is already available using the existing service trains, which also serve Tyndrum.  Tyndrum is a much bigger tourism centre and the journey from there would also take passengers around the spectacular Horseshoe Curve, between Tyndrum and Bridge of Orchy.

There is a limited market, and it is suggested that it will struggle to deliver sufficient passengers for a daily operation.

Demand and Revenue

Additional demand is likely to be low, with possibly 5 return journeys a week for 22 weeks generating £1,980 per annum at £18 average return fare, equating to 264 single journeys.

Rannoch

Local travel

There are virtually no residents living close to the station with the nearest (relatively) larger population centre being at Kinloch Rannoch – some 17 miles and 40 minute’s drive to the east, which compares with 20 miles and a similar drive time to reach Pitlochry where services are much more frequent and serve larger destinations.  The area around Loch Rannoch is in Perth and Kinross so there is no obvious administrative link to Lochaber.

This suggests very little likelihood of any increase in resident travel through Rannoch station arising as a result of the additional services offered in all except Options 4 and 6b.

Tourism

There is very little tourism accommodation close to Rannoch station, but further down the glen there is the 52-bedroom Loch Rannoch Hotel. The new owner, the Loch Rannoch Estate, has tried to secure planning permission for a major new and very high-end hospitality facility on the south side of Loch Rannoch. There is also self-catering accommodation associated with the hotel. Further down the glen is the significant Tummel Valley Holiday Park. The resort town of Pitlochry is 40 miles away with a wide range of hotels, lodges and caravans.

These holiday facilities form a cluster for which a drive to Rannoch station and a train journey across part of Rannoch Moor should be an attractive day-trip opportunity and which, with an early start, could link into the Jacobite steam train to Mallaig.

It is not clear whether there is sufficient demand for a daily service, and it certainly would not be able to operate sustainably throughout the year.

Demand and Revenue

Possibly 50 additional return trips a week over 22 weeks, which is 1,100 return/2,200 single trips.  At an average fare of £15, this could generate £17,000 in revenue.

Corrour

Corrour is effectively the private station for the Corrour Estate and is inaccessible by public roads.  Any development of rail traffic at Corrour would require the active support of the Estate, but the concepts behind the Estate and the owner’s philosophy may algin with the aims of proposed new services.

Local travel

There are not many residents who live close to the station, and it is anticipated that those that are close may well use the train already, so traffic growth will be very limited.

Tourism

The draw of a holiday here is the remoteness, so it is unlikely to attract visitors who will want to engage in constant days out.  However, in combination with arrival by Sleeper, there may be visitors who will find a day trip to Fort William and possibly on to Mallaig an attractive day out. Equally, there may be others who are happy to take the train one way to Rannoch or Tulloch and walk the other way, and some who will be attracted by the walk to Corrour, a visit to the Station House restaurant and a return on the train. There may also be visitors to Lochaber who would be attracted by a day out in the wilds of Corrour.

Demand and Revenue

This suggests a possible 50 additional return trips a week over 20 weeks at an average fare of £13 (to reflect railcards and possibly some single journeys) giving income in the range of £14,000.

Tulloch

Local travel

There are very few people who live local to Tulloch station, and few who live along the A86 Loch Laggan road to Newtonmore, so the potential for truly local travel is limited.  Provision of a targeted service and better station car parking may encourage a few people to park and ride into Fort William, but the potential market is small.

Tourism

There is no single tourism attraction local to Tulloch station which is likely to generate a significant number of visitors, neither is there any concentration of visitor accommodation to generate travel to and from Tulloch.

Demand and Revenue

Current use is low, with around six single journeys a day, which if increased by 50% by additional trains over the year would, at best, generate approximately an extra 950 single journeys a year delivering revenue of £5,000 at an average return fare of £11.

Roy Bridge

Local travel

Roy Bridge is a small, compact village which straddles the A86 so is quite well served by bus, with a two-hourly frequency service.  The rail journey takes about half the time of the bus service, so has some customer benefits.  The adjacent community of Inverroy is between Roy Bridge and Spean Bridge, so less likely to generate rail users.

Tourism

There is no special general tourism attraction in the Roy Bridge area, although there are small hotels and other forms of accommodation in and around the village.

The only tourism attraction, which is very niche, is the parallel roads geological feature in Glen Roy, which could be accessed by bike from the station.  People interested in such natural features may well be slightly more predisposed to use the train to access them.

Demand and Revenue

There is probably some potential for an improved rail service to attract new rail users, both for work and non-work travel.  Current total use of Roy Bridge is about 10 single journeys a day. If this was increased by 50% giving an additional five journeys per weekday, the additional annual revenue would be £6,000 assuming an average fare of £8 return. This assumes no additional tourist use.

Spean Bridge

Local travel

Spean Bridge is a small village which straddles the A82 and A86 with the junction between the two roads in the middle of the village.  It is quite well served by bus, with a two-hourly frequency local service and longer distance Citylink services to / from Inverness and Skye.

The rail journey to Fort William takes about half the time of the bus service, so has some customer benefits.  The community of Inverroy, between Roy Bridge and Spean Bridge, is located such that a few people might cycle to Spean Bridge station and so this may possibly generate rail users. Spean Bridge does have some employment sites, so there is the possibility of reverse travel out of Fort William to Spean Bridge for work.

Tourism

There are a range of accommodation providers in Spean Bridge from which travellers may use the train into Fort William, and potentially the journey on to Mallaig.  The biggest single local attraction is the Commando Memorial at the junction of A82 and B8004 above the village.  It is, however, a significant climb (about 50m) and walk (1½ miles) along the busy A82, so will only be attractive to a certain segment of the market.  Additionally, there is the question of whether the gap between arriving and departing (even with enhanced services) is too long given the limited attractions at Spean Bridge.

Demand and Revenue

There is probably some potential for an improved rail service to attract new rail users, both for work and non-work travel.  Current total use of Spean Bridge is about 20 single journeys per day. If this was increased by 50% it could generate an additional 5 return journeys per weekday.  This being the case, the additional annual revenue would be around £9,000 at an average fare of £6 return. This assumes no additional tourist users.

It should be noted that the above estimates may be conservative for the two Glen Spean stations, which may, between them, generate a small number of additional tourism related journeys, especially from people with access to bicycles, but the numbers are likely to be low.

Banavie

Local travel

Banavie station is the closest to Caol, which is a big (by Highland standards) housing area, but the station is on the settlement edge and there is a half-hourly frequency local bus service (Shiel Buses N46 and N47) which runs along the B8006 and through the middle of the community.  That said, Banavie generates some of the higher passenger numbers of stations in the study area with around 20 single journeys per day.

Improvements to the pedestrian and cycle access to the foot crossing beside the canal might make rail travel more attractive for a small number of houses closest to the station. There are businesses close to the station, which may attract some users. However, it is unlikely that a modest increase in the number of trains will significantly increase local use.

Tourism

Banavie station is situated immediately adjacent to the southern lock rise on the Caledonian Canal, known as Neptune’s Staircase.  The canal and lock flight are a major tourist attraction in its own right and improved services may bring visitors to the canal who might not come if they need to use the local bus services.  However, the demand is unlikely to be significant.

Demand and Revenue

Overall, the increase in demand at Banavie is likely to be relatively small, so potentially set at five single journeys a weekday over the year, which would generate about £2,000 with an average return fare of £2.00.

Corpach

Local travel

Corpach station is poorly located for local travel, with the bulk of the housing more accessible to the bus service along the A830.  This is reflected in station usage, which is relatively low (circa eight single journeys per day) compared with other stations in the study area.  Indeed, it has under half the level of use of Banavie and generates fewer journeys than Roy Bridge, which has a much smaller population.

The station might benefit from relocation about 500m to the west at a point where the railway and the A830 come together.  A car park could be provided at this location, and it would be closer to the employment site at Annat.  This would however be a long-term proposition and is outwith the scope of this study.

Tourism

The location beside the canal basin might have the potential to generate a small number of tourism related journeys, with walks along the canal towpath up to Banavie and Neptune’s Staircase, but the number of people likely to take-up this opportunity is small.

There is brand new marina with coffee shop at Corpach Basin. The marina offers a sheltered, all-weather marina (with 45 berths)  and slipway, with a car-park for marina users. As a result we would expect this to have limited impact in terms of rail demand but through stakeholder discussions, it has been highlighted that the operators of the marina are keen to work with ScotRail to promote train travel among their clients. If a marketing campaign is implemented this could generate some additional rail trips.

Demand and Revenue

As it stands, any increase in use is likely to be small and, taking the Banavie example, likely to struggle to generate £1,000 of extra income from 2 additional journeys per weekday year at an average fare of £3.50.

Loch Eil Outward Bound

Local travel

There are not many houses along the A830 within a reasonable walk to the station to generate significant extra patronage.

Tourism

The only non-resident potential demand is from the Outward Bound school.  Use by attendees is only likely to be on the through trains to / from Glasgow, but the new services will only offer local journey opportunities, so will not significantly change the train service available to users.  It is understood that visitor access is generally by coach / minibus, but the station remains important both for access and as an important part of the course.  It may be possible by working with the Outward Bound Trust to generate more travel using a new local service, but that would require direct dialogue between ScotRail and the Trust.

Demand and Revenue

As the station only generates two single journeys a day at present, it is unlikely that there will be any significant increase in use.  If an additional single local journey a weekday (300 per annum) is generated at an average fare of £4.00 return, the total additional income would be around £600.

Locheilside

Local travel

There are very few people living near the station or along the A830 road from Glenfinnan or the A861 along the south side of Loch Eil to generate significant extra patronage. There is a developing community at Fassfern which is located just off the A830, midway between Locheilside and Loch Eil Outward Bound stations.  This offers the biggest, although still small, number of potential passengers.  However, access is poor with no footpath / cyclepath along the A830 resulting in safe access to the stations only being by car.

Tourism

There is no obvious local potential to increase rail use by visitors.

Demand and Revenue

It is suggested that extra services would generate negligible extra use and revenue, and it is perhaps questionable as to whether any extra trains should call at Locheilside at all.

Glenfinnan

Local travel

Glenfinnan is a small and scattered community with the station towards its west end and in an elevated site.  The bus offers a comparable service frequency and journey time but is better located for most of the population.  At present, bus and train generally do not directly compete with each other, with the times spread across the day providing valuable public transport connectivity for the settlement.

It is not anticipated that there will be a significant change in local use of the train arising from additional services, although some additional use could be expected.

Tourism

The station is some distance from the main focus of tourist activity – the Glenfinnan Monument, National Trust for Scotland visitor centre and, following the success of the Harry Potter films, the now world-famous Glenfinnan Viaduct, which is said to be the fifth busiest tourist attraction in Scotland.

The substantial growth in the number of visitors to Glenfinnan is specifically to see the Jacobite steam train run over the viaduct, and any tourism orientated train service will need to offer that opportunity.  Indeed, it could be useful in helping to mitigate the severe impacts of the large number of visitors on a small area and small community.  The timetable structure and connections offered would be critical in generating a significant numbers of rail users, coupled with the necessary facilities and access at Glenfinnan and appropriate marketing.

Demand and Revenue

It is not unreasonable to suggest that 50 return journeys a day could be generated over a 22-week period, layered on top of additional 10 resident journeys per day throughout the year.  This would represent a significant uplift in demand and total revenue would be around £49,000 at an average fare of £6 return reflecting the likely number of discounted fares.

Lochailort

Local travel

There are very few people living near the station or along the A830 and A861 roads.  The station is best described as a railhead for the area served by the A861 (Glenuig, Moidart, Acharacle, Salen and Ardnamurchan).  However, it is poorly served as a railhead with poor road access and very limited car parking.  Consequently, it currently has very low use (around three single journeys per day) and it is not considered that additional services will change this significantly.

Tourism

Whilst there are various historic and scenic tourism sites, the hinterland is remote and lightly populated and does not appear to have a tourism sector that will attract public transport users.

Demand and Revenue

The provision of more services is unlikely to drive much extra rail travel, but an estimate of one additional return journey per day has been applied at a return fare of £12, generating around £3,750 of additional revenue per annum.  Development of Lochailort as a transport hub for its hinterland, with the connecting services being demand responsive, might help drive more use of the rail services and bus services as it would allow additional bus services rather than duplicating rail services.  Fares and ticketing, especially concessionary ticket validity on rail would need to be resolved.

Beasdale

Local travel

There are very few people living near the station or along the A830 road between Lochailort and Arisaig who could use this station.

Tourism

The station was originally built to serve Arisaig House but this is not currently a hospitality venue. However, the new owner is heavily involved in heritage and leisure railway activity so may develop some activity, but this is unclear at present and any estimate of additional revenue would be speculative at this stage.

Demand and Revenue

It is suggested that extra services would generate negligible extra revenue and it is perhaps questionable as to whether any extra trains should call at Beasdale at all.

Arisaig

Local travel

There appears to be very little local travel by public transport to and from Arisaig as the local bus services are primarily long distance, indicating that the market is small.  High car ownership, coupled with Arisaig Station being on the edge of the village and now severed by the A830 bypass, means that rail is not an attractive offer for local travel to Mallaig.  The approximately 20 single journeys a day supports this, suggesting that most travel is longer distance.   It is difficult to see more than four extra single journeys per day.

Tourism

Arisaig has some tourist potential with boat trips to the Small Isles being the most obvious offer, which could combine a trip over most of the scenic Mallaig Extension railway with a special boat trip.  The timetable offer would need coordination, but the benefits might be considerable if well marketed.  Arisaig is also an anchorage for small private cruising vessels, for which rail is an excellent access as the cruise may finish elsewhere.  This would possibly generate four return trips per day over a 22-week period giving a total of just over 1,000 single journeys per season.

Demand and Revenue

With the two different markets providing an estimated 2,300 single journeys a year, this would generate £12,000 at an average return fare of £12.

Morar

Local travel

There appears to be very little local travel by public transport to / from Morar as the local bus services are primarily long distance, indicating that the market is small.  The approximately 14 single rail journeys a day supports this, suggesting that most travel is longer distance.   Morar station is well located in the village so a suitable service might stimulate local travel into Mallaig as well as improving access to Fort William. It is difficult to see more than two extra single journeys per day, equating to 600 a year (broadly a 20% increase).

Tourism

Morar has some stunning silver sand beaches which are accessible from the station on foot or cycle, but such destinations are not usually seen as public transport accessible.   There may be scope to expand the attractiveness of the area through marketing, especially in association with car parking restrictions along the beach road, but there are currently no key facilities on which to base a campaign or easy access from the station to the sands.

Demand and Revenue

An increase of 1,000 single journeys (entirely for local use) a year (approximately 25%) would generate about £6,000 a year at an average fare of £12 return.

Mallaig

Local travel

Mallaig local travel would in this context also include travel in or out by ferry, although seamless integration with ferry services is typically very difficult to deliver, particularly at this port.  There is little likelihood of much short distance local travel, and this has all been incorporated in the smaller stations review.  Here the travel is likely to be end-to-end, i.e., to / from Fort William.

The average daily station use is around 275, which suggests an average of 35 passengers per train arriving or departing.  In addition there will be a significant number of Jacobite travellers.  The opportunity for more ferry connections is likely to increase use as will the additional daily services in some options.  However, the numbers are unlikely to be high, so it may be a reasonable estimate to suggest that the evening round trip would generate 20 return journeys a day (13,000 single trips over the year) which is around a 15% increase in total.  The other round trips which are included in some options are unlikely to greatly increase local travel.

Tourism Potential

A journey the full length of the Mallaig Extension is one of the most globally highly rated rail journeys and attracts passengers from all over the world.  The later train may offer an extra trip for Fort William area-based visitors and the extra morning journey would do likewise for some who are unable to use the Jacobite for capacity, time or cost reasons. On that basis, it is conceivable that, with appropriate marketing, 50 return trips a day could be generated for 22 weeks of the year making a further 12,000 single journeys per year.

Demand and Revenue

The combination of the local and tourism travel demand could encourage an extra 26,000 single trips per year or 13,000 return trips generating over £165,000 at an average fare of around £13 return.

Summary

A station-by-station review of potential demand is summarised in the table below.

| Station | Daily residents travel (single journeys) | Weekly Tourist travel (return trips) | Annual single Journeys (Residents) | Annual single Journeys (Tourists) | No of Single Journeys per annum | Number of weeks | Average return fare | Revenue £k |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mallaig | 40 | 300 | 12,480 | 13,200 | 25,680 | 22/52 | £13.00 | £167 |
| Morar | 3 | 0 | 936 | 0 | 936 | 55 | £12.00 | £6 |
| Arisaig | 4 | 24 | 1,248 | 1,056 | 2,304 | 52 | £12.00 | £14 |
| Beasdale | 0 | 0 | 0 | 0 | 0 | 52 | £14.00 | £0 |
| Lochailort | 2 | 0 | 624 | 0 | 624 | 52 | £12.00 | £4 |
| Glenfinnan | 10 | 300 | 3,120 | 13,200 | 16,320 | 22/52 | £6.00 | £49 |
| Locheilside | 0 | 0 | 0 | 0 | 0 | 52 | £9.00 | £0 |
| Loch Eil OB | 1 | 0 | 312 | 0 | 312 | 52 | £4.00 | £1 |
| Corpach | 2 | 0 | 624 | 0 | 624 | 52 | £3.50 | £1 |
| Banavie | 5 | 0 | 1,560 | 0 | 1,560 | 52 | £3.00 | £2 |
| Spean Bridge | 10 | 0 | 3,120 | 0 | 3,120 | 52 | £6.00 | £9 |
| Roy Bridge | 5 | 0 | 1,560 | 0 | 1,560 | 52 | £8.00 | £6 |
| Tulloch | 3 | 0 | 936 | 0 | 936 | 52 | £11.00 | £5 |
| Corrour | 0 | 50 | 0 | 2,200 | 2,200 | 22 | £13.00 | £14 |
| Rannoch | 0 | 50 | 0 | 2,200 | 2,200 | 22 | £15.00 | £17 |
| Bridge of Orchy | 0 | 5 | 0 | 220 | 220 | 22 | £18.00 | £2 |
| Total | 85 | 729 | 26,520 | 32,076 | 58,596 | n/a | n/a | £297 |

https://ons.maps.arcgis.com/apps/MapSeries/index.html?appid=397ccae5d5c7472e87cf0ca766386cc2

Source: 2011 Census

Source: 2011 Census

https://www.visitscotland.org/binaries/content/assets/dot-org/pdf/research-papers-2/regional-factsheets/highland-factsheet-2019.pdf

Department for Transport Road counter values, 2019.

HITRANS Regional Transport Strategy ‘Case for Change’ (Stantec, 2022), p. 100.

This is because ORR have a presumption that the contracts will always be renewed so that they can be considered as in perpetuity, or until the contract holder wants to give up the contract.

https://westcoastrailways.co.uk/jacobite/steam-train-trip

Some services routed to directly serve LHS

This service operates one bus per hour in the summer timetable but this reduces to one bus every 2 hours in the winter timetable.

The tidal timetable is put in place to address the challenges of embarking and disembarking traffic from the ferry during (predominantly) spring tides.  On such days, all sailings operate at a different time from the published timetable.

The Scottish Government has set climate ambitions to become a net zero greenhouse gas emitting nation by 2045, with interim targets of 75% by 2030 and 90% by 2040, against 1990 baseline levels.

HITRANS Regional Transport Strategy – Case for Change (HITRANS, 2023), pp. 51-52

The first two rows of this and remaining tables in this section refer to the departure time at the first point in the service column and are there to illustrate the interval around the new services in the study area.

https://commsdesign.net/what-is-retb

These are Fort William Junction – Loch Eil Outward Bound; Loch Eil Outward Bound – Glenfinnan; and Arisaig to Mallaig.

All multiple units have a six-digit number painted on their cab.  The first three digits indicate the class number (e.g., 156) and the second three digits its number within that class, generally based on the order in which they entered service (e.g., 156401 was the first Class 156 train to enter service).

Great Western Railway has secured the rights to Vivarail rolling stock, equipment and intellectual property and is developing a fast charge battery multiple unit solution for the Thames Valley branches, which may also be suitable for Lochaber local services.

There could be opportunities to attract active travel funding to provide improved pedestrian connections between Caol and the station / Great Glen Way.

The location of Locheilside Station and its accessibility off the A830, combined with the lack of active travel options along the A830, suggest that the station is no longer in a suitable location.  It is neither close to the A861, which serves the south side of Loch Ei, or the growing community at Fassfern, which is broadly equidistant between Locheilside and Loch Eil Outward Bound.

Generalised Journey Time (GJT) is the total cost of travelling between any two places expressed in common units of time or money.  In the case of rail, this includes the total time taken for the journey, including any time spent waiting for a train plus the perceived time associated with interchanging between services.

Based on 312 days

Tourist periods and all year income (Tourist period / All year)

Revenue has rounded to nearest £k to reflect level of uncertainty with this analysis.

GVA is the profit, wages and salaries generated by businesses in producing and selling products and services.

tag-data-book-v1.21-may-2023-v1.0.xlsm (live.com)

Economic Impacts of new or improved rail lines: Executive summary (publishing.service.gov.uk)

Personal Travel  | Transport Scotland

The Scottish Government has set climate ambitions to become a net zero greenhouse gas emitting nation by 2045, with interim targets of 75% by 2030 and 90% by 2040, against 1990 baseline levels.

Based on 312 days

Tourist periods and all year income (Tourist period / All year)

Revenue has rounded to nearest £k to reflect level of uncertainty with this analysis.